TITLE 35:  ENVIRONMENTAL PROTECTION

SUBTITLE C:  WATER POLLUTION

CHAPTER II:  ENVIRONMENTAL PROTECTION AGENCY

PART 367

PROCEDURES FOR ISSUING FINANCIAL ASSISTANCE

AWARDS UNDER THE ILLINOIS CLEAN LAKES PROGRAM

SUBPART A:  INTRODUCTION

Section

367.110   Purpose

367.120   Definitions

367.130   Incorporations

SUBPART B:  FINANCIAL ASSISTANCE PROGRAMS

Section

367.210   Financial Assistance Awards

367.220   Assistance Eligibility Criteria

SUBPART C:  FUNDING LEVELS

Section

367.310   Phase I Study Awards

367.320   Phase II and LQMP Awards

SUBPART D:  ASSISTANCE APPLICATIONS

Section

367.410   Assistance Award Pre-Application

367.420   Phase I Assistance Application

367.430   Phase II Assistance Application

367.440   LQMP Assistance Application

367.450   Re-application

367.460   Project Selection

SUBPART E:  PUBLIC PARTICIPATION

Section

367.510   Public Notification of Assistance Award

367.520   Public Participation in the Selection of a Lake Restoration or

Protection Plan

SUBPART F:  MONITORING REQUIREMENTS

Section

367.610   Monthly Reports

367.620   Final Phase I Report

367.630   Final Phase II and LQMP Reports

SUBPART G:  ASSISTANCE AWARD CONDITIONS AND LIMITATIONS

Section

367.710   Financial Assistance Agreements

367.720   Phase I Project Implementation Requirement

367.730   Agreement Period

367.740   Appropriation Contingency

367.750   Project Changes

367.760   Financial Assistance Award Termination

367.770   Subcontracts

367.780   Drug Free Workplace

367.790   Final Inspection for Phase II and LQMP Projects

SUBPART H:  ACCESS, AUDITING AND RECORDS

Section

367.810   Access

367.820   Audit and Records

SUBPART I:  PAYMENTS

Section

367.910   Determination of Allowable Project Costs

367.920   Requests for Payment

367.930   Reimbursement Rate

367.940   Contingency

367.950   Withholding of Payments

367.960   Final Payment

SUBPART J:  REQUIREMENTS FOR PHASE I DIAGNOSTIC AND FEASIBILITY STUDIES AND

ENVIRONMENTAL EVALUATIONS

Section

367.1010  General

367.1020  Phase I Diagnostic Study

367.1030  Phase I Feasibility Study

367.1040  Environmental Evaluation

367.1050  Approval of Phase I Recommended Alternatives

AUTHORITY:  Implementing and authorized by the Illinois Lake Management

Program Act [525 ILCS 25] and Section 6-32 of the State Finance Act [30

ILCS 105/6z-32]

SOURCE:  Adopted at 22 Ill. Reg. 15269, effective August 7, 1998.

SUBPART A:  INTRODUCTION

Section 367.110  Purpose

The Illinois Environmental Protection Agency is authorized by the Illinois

Lake Management Program Act [525 ILCS 25] and the Conservation 2000

Projects Fund [30 ILCS 105/6z-32] to establish a program for managing and

improving the uses and water quality of Illinois inland lakes and, to that

end, to provide financial assistance to lake owners to implement

comprehensive use and water quality improvement strategies.  This Part 367

establishes the eligibility criteria for financial assistance awards, the

procedures for submitting financial assistance applications, and the

criteria under which applications will be reviewed by the Illinois

Environmental Protection Agency.

Section 367.120  Definitions

a)  Unless otherwise specified, all terms shall have the meanings set

out in the Illinois Lake Management Program Act [525 ILCS 25] and

the Illinois Environmental Protection Act [415 ILCS 5].

b)  For the purposes of this Part, the following definitions apply:

Agency:  the Illinois Environmental Protection Agency.

Comprehensive Lake Management:  an action resulting from lake

management strategies and plans that address all potential causes

of lake degradation, including factors situated both in the lake

and within the lake's tributary watershed; and followed by the

development and implementation of management strategies that

impart long-term improvements and benefits for the lake.  [525

ILCS 25/3(c)]

Diagnostic and Feasibility (Phase I) Study: the gathering of data

to document the existing and potential sources of pollution and to

determine the limnological, morphological, demographic, and other

pertinent characteristics of an inland lake and its associated

watershed and the analysis of this information to determine the

most appropriate method for improving or preserving the quality of

the lake for intended uses and to determine the need for a

Long-Term Restoration and Preservation (Phase II) Project or a

Lake Water Quality Maintenance Program (LQMP).  [525 ILCS 25/3(d)]

Financial Assistance Agreement (FAA):  an agreement between the

Agency and the lake owner that covers the conditions of the

financial assistance award.

Financial Assistance Recipient:  a lake owner who has entered into

a Financial Assistance Agreement with the Illinois Environmental

Protection Agency.

Illinois Clean Lakes Program:  the inland lake study or

implementation financial assistance award program administered by

the Agency pursuant to the Illinois Lake Management Act [525 ILCS

25] and the Conservation 2000 Fund program [30 ILCS 105/6z-32].

Lake:  any inland lake as defined in Section 3(e) of the Illinois

Lake Management Act [525 ILCS 25/3(e)].

Lake Owner:  the owner, owners, or designated management authority

of any inland lake who possesses the legal authority over a given

lake and the ability to generate revenue and in-kind contributions

to perform Diagnostic and Feasibility Studies and to enact

comprehensive lake management through the implementation of

Long-Term Restoration and Preservation Projects (Phase II) and

Lake Water Quality Maintenance Programs.  [525 ILCS 25/3(f)]

Lake Water Quality Maintenance Program (LQMP):  the water quality

maintenance program described in Section 3 of the Illinois Lake

Management Program Act [525 ILCS 25/3] for implementation of a

lake and watershed management plan recommended by the Diagnostic

and Feasibility (Phase I) Study which provides short-term relief

from nuisance aquatic vegetation and algae growth; projects under

this program must demonstrate that the proposed maintenance

program would result in attainment of significant public

recreational lake use, and that watershed management plans are

being implemented to control and reduce incoming nutrients,

sediments, and other pollutants.  [525 ILCS 25/3(l)]

Long-Term Restoration and Preservation (Phase II)

Project:  implementation of lake and watershed management plans as

developed under the Diagnostic and Feasibility Study which will

provide for long-term restoration benefits and long-term

preservation of the lake's water quality.  [525 ILCS 25/3(g)]

Monitoring:  programs to scientifically document the existing

chemical, physical, and biological quality of a lake and the

potential sources of pollutants which might lead to the lake's

degradation or reduced environmental and cultural values.  [525

ILCS 25/3(h)]

Section 367.130  Incorporations

a)  The following materials are incorporated by reference:

1)  American Institute of Public Accountants Professional

Standards, 666 Fifth Avenue, New York, New York 10019 (1997)

2)  Protocol for the Conduct of Phase I Diagnostic-Feasibility

Studies and Environmental Evaluations, Appendix E, Clean

Lakes Program Guidance Manual, EPA 440/5-81-003, USEPA Office

of Water Regulations and Standards (1980)

b)  The incorporations included in this Section contain no additional

editions or amendments.

SUBPART B:  FINANCIAL ASSISTANCE PROGRAMS

Section 367.210  Financial Assistance Awards

The following financial assistance awards are available under the Illinois

Clean Lakes Program for lake protection and restoration at the local level:

a)  Diagnostic and Feasibility Study (Phase I) Awards

These awards are available to lake owners to conduct a Phase I

Diagnostic and Feasibility Study to determine, through monitoring,

the current limnological, morphological, demographic, and

socioeconomic conditions of a specific lake and its watershed and

to develop action plans for future lake protection and

restoration.

b)  Long-Term Restoration and Preservation Project (Phase II) Awards

These awards are available to lake owners who have completed a

Phase I or equivalent study report that meets the requirements of

Subpart J of this Part and who agree to implement lake and

watershed management plans that provide for the long-term

restoration of lake water quality and associated designated lake

uses.

c)  Lake Quality Maintenance Program (LQMP) Awards

These awards are available to lake owners who have completed a

Phase I or equivalent study report that meets the requirements of

Subpart J of this Part, and who agree to implement lake and

watershed management plans that will:

1)  provide short-term relief from nuisance aquatic vegetation

and algae growth; and

2)  result in the attainment of significant public recreational

and other beneficial lake uses such as swimming, fishing, or

boating; and

3)  insure that watershed management plans are being implemented

to control incoming pollutants, such as sediment and

nutrients.  [525 ILCS 25/3(j)]

Section 367.220  Assistance Eligibility Criteria

a)  Any inland lake owner who meets the following criteria is eligible

to apply for a Phase I, Phase II or LQMP assistance award:

1)  The lake owner has the legal authority to enter into

contracts or agreements with local, State and federal

agencies and private organizations for the purpose of

performing Phase I, Phase II or LQMP projects;

2)  The lake owner has the authority and ability to adopt,

implement and enforce official controls; and

3)  The lake owner has the authority and ability to generate

revenue and in-kind contributions, and agrees to pay the

local share of project costs.

b)  Assistance may be requested for any Illinois inland lake as

defined in Section 3(e) of the Illinois Lake Management Act that

meets the following requirements:

1)  Either:

A)  the lake has an identifiable and quantifiable chemical,

physical or biological problem resulting in the

impairment of beneficial uses; or

B)  the lake is in need of protection or is potentially

being threatened by any point or nonpoint source of

pollution; and

2)  the primary uses of the lake include general recreation,

public water supply, aquatic life, or primary contact.

c)  The following lakes will generally not be considered eligible for

Phase I, Phase II or LQMP assistance:

1)  lakes whose primary function is as stormwater detention

basins;

2)  side-channel impoundments that are mechanically filled with

water, and cannot be naturally recharged by surface water

runoff or groundwater inflow;

3)  lakes that have a surface acreage of less than six acres;

4)  ponds owned and managed by private landowners; and

5)  river backwater lakes.

Section 367.310  Phase I Study Awards

a)  Through the Clean Lakes Program, the Illinois Environmental

Protection Agency will provide up to a maximum of 60% of the total

cost of a Phase I Diagnostic and Feasibility Study project (up to

a maximum of $75,000), with the lake owner or other sources

providing a minimum 40% match.

b)  However, the maximum Agency contribution per study project shall

not exceed $125,000 in cases where:

1)  a single lake owner applies for a study project involving 2

or more distinct, yet hydraulically connected, lakes; or

2)  a single lake owner applies for a study project involving 2

or more distinct, non-hydraulically connected, lakes that lie

within the jurisdictional boundary of the applicant lake

owner; or

3)  the Agency determines that it would be technically,

economically or administratively more feasible to combine

into 1 study project application 2 or more applications

submitted by a single lake owner for 2 or more hydraulically

connected or non-hydraulically connected lakes.

Section 367.320  Phase II and LQMP Awards

a)  Through the Clean Lakes Program, the Illinois Environmental

Protection Agency will provide up to a maximum of 50% of the total

project cost for Phase II Long-Term Restoration and Preservation

Projects or LQMP projects, with the lake owner or other sources

providing a minimum 50% match.  No more than a maximum of $300,000

in State cost-share monies will be allocated to any Phase II

project, and no more than a maximum of $10,000 in State cost-share

monies will be allocated to any LQMP project.

b)  Lake owners whose Phase I reports meet the requirements of Subpart

J of this Part and who have conducted or are currently conducting

Phase I type work under the auspices of Section 314 of the Federal

Water Pollution Control Act  (33 USC 1324) (Federal Clean Lakes

Program) may apply for Phase II or LQMP assistance awards under

the Illinois Clean Lakes Program.

SUBPART D:  ASSISTANCE APPLICATIONS

Section 367.410  Assistance Award Pre-Application

Lake owners seeking Phase I, Phase II or LQMP funding assistance shall

submit the following pre-application information to the Agency by August 31

of each year:

a)  Lake name;

b)  Lake location (city and county);

c)  Name of local project sponsor (grant applicant, source of local

match);

d)  Name, address and telephone number of local contact;

e)  Name, address and telephone number of person who prepared

application;

f)  Type of award requested (Phase I, Phase II or LQMP);

g)  Estimated project cost;

h)  Estimated local match for project;

i)  Project period;

j)  Lake characteristics:

1)  Surface area (acres and hectares);

2)  Mean depth (feet and meters);

3)  Maximum depth (feet and meters);

4)  Volume (acre-feet and cubic meters);

5)  Retention time (in years, if available);

6)  Type of lake and year constructed (if applicable);

k)  Watershed characteristics (in acres and hectares and percentage of

total area):

1)  Total watershed area;

2)  Cropland;

3)  Pasture;

4)  Forest;

5)  Urban;

6)  Other;

l)  Lake ownership and access:

1)  Specific description of lake bottom ownership;

2)  Specific description of the degree of public access to lake

shoreline;

m)  Lake use:

1)  List of major uses associated with the lake;

2)  List of available recreational facilities;

3)  Estimated annual recreational use in visitor days (1 user per

day = 1 visitor day);

4)  Public water supply usage (population served and millions of

gallons per day);

n)  A brief description of the lake's history, use, importance and

watershed conditions;

o)  A brief description of the lake's impaired uses and water quality

problems, including the causes of the problems;

p)  A brief description of the lake restoration plan including, for

Phase I projects, the measures anticipated; and, for Phase II or

LQMP projects, the measures planned to be implemented and the

estimated cost of each measure;

q)  A brief description of the level to which the watershed area has

been protected to prevent pollution of the lake;

r)  A brief description of the history of any lake restoration or any

previous local efforts to solve the existing problems.

Section 367.420  Phase I Assistance Application

Applications for Phase I financial assistance shall be forwarded to the

Agency by the lake owner no later than October 31 of each year. The Phase I

application shall include the following information:

a)  Application Proposal

1)  A narrative statement describing the specific procedures that

will be used to conduct a Phase I Diagnostic and Feasibility

Study as required under Subpart J of this Part, including a

description of public participation measures.

2)  A description of the division of labor and responsibility for

the Phase I study.

3)  A milestone schedule.

4)  An itemized cost estimate, including justification of the

costs.

5)  Mandatory lake information as follows:

A)  Lake name;

B)  Lake location (including latitude and longitude of the

lake center);

C)  Physical characteristics of the lake, including:

i)   Surface area (acres and hectares);

ii)  Maximum depth (feet and meters);

iii) Mean depth (feet and meters);

iv)  Volume (acre feet and cubic meters);

v)   Stratification;

vi)  Retention time (in years);

vii) Major inflows and outflows.

6)  A summary of available chemical and biological data

indicating the past and present water quality of the lake.

7)  A detailed description of the type and amount of public

access and a discussion of the public benefits of protecting

and restoring the lake.

8)  A description of the recreational, public water supply, and

other uses impaired due to degraded water quality and a

discussion of the causes and sources of impairment.

9)  A discussion of local interest and resource commitment in

lake restoration.

10) A description of a proposed Phase I monitoring program to

provide for the collection of the information required in

Section 367.1020 of this Part.

11) Lake watershed characteristics as follows:

A)  Size (acres and hectares);

B)  Land use (each major use as a percentage of whole);

C)  General topography and major soil types.

12) A listing of the major point source discharges in the lake

watershed (including NPDES permit numbers).

13) An estimate of the percent contribution of total nutrient and

sediment loading to the lake by identified point sources.

14) A listing of the major nonpoint sources in the lake watershed

and a description of the control measures applied.

15) A discussion of the lake or watershed management practices

currently being implemented.

16) A discussion of the anticipated lake protection or

restoration methods and the projected net improvements in the

chemical, physical or biological quality of the lake.

17) A discussion of any anticipated adverse environmental impacts

due to the lake restoration.

b)  Certifications

The Phase I assistance application shall include a completed and

signed set of certifications as provided in the Agency's

application package.

c)  Project Cost Summary

The Phase I assistance application shall include a completed and

signed Project Cost Summary worksheet as provided in the Agency's

application package that specifies all expenditures requested for

the project.

Section 367.430  Phase II Assistance Application

Applications for Phase II long-term restoration and preservation project

assistance shall be forwarded to the Agency no later than October 31 of

each year.   Phase II assistance applications shall consist of a completed

and Agency-approved Phase I Diagnostic and Feasibility Study and a set of

completed and signed certification and project cost summary documents.

Section 367.440  LQMP Assistance Application

Applications for LQMP assistance shall be forwarded to the Agency no later

than October 31 of each year.  An LQMP application shall consist of a

completed and Agency-approved Phase I Diagnostic and Feasibility Study, and

a set of completed and signed certification and project cost summary

documents.  The Feasibility portion of the Phase I study (see Section

367.1030 of this Part) shall include a demonstration that the proposed

maintenance activities will result in the attainment of significant

recreational and other beneficial lake uses such as swimming, fishing and

boating, and that watershed management plans are being implemented to

control and reduce incoming nutrients, sediments and other pollutants.

Section 367.450  Re-application

A lake owner whose application was not funded may resubmit the application

in a subsequent fiscal year by notifying the Agency in writing on or before

August 31.  The lake owner shall  submit to the Agency by October 31 an

update of the information previously submitted.

Section 367.460  Project Selection

All applications received by October 31 of each fiscal year will be

reviewed for funding by the Agency in accordance with the "Procedures for

Determining Priorities for Inland Lake Study and Implementation Project

Awards," 35 Ill. Adm. Code 368.

SUBPART E:  PUBLIC PARTICIPATION

Section 367.510  Public Notification of Assistance Award

Within two months after receipt of a signed financial assistance award

agreement the lake owner shall submit to newspaper, radio and television

stations in the immediate project area a news release that includes the

following information:

a)  program name;

b)  the program sponsors;

c)  a statement of purpose;

d)  the anticipated timeframe for the study;

e)  the name and address of the local contact person; and

f)  a statement inviting participation from the general public.

Section 367.520  Public Participation in the Selection of a Lake

Restoration or Protection Plan

Prior to selecting final restoration alternatives, the lake owner shall

hold a public meeting to solicit public comment in developing, evaluating

and selecting restoration practices.  A public notice shall be published in

a newspaper of general circulation in the immediate project area 30 days in

advance of the meeting and shall include the following information:

a)  the purpose, date, time and location of the public meeting;

b)  a description of the proposed restoration alternatives in fact

sheet or summary form; and

c)  the location, including address and telephone number, where

complete information may be obtained.

SUBPART F:  REPORTING REQUIREMENTS

Section 367.610  Monthly Reports

All award recipients who are carrying out Phase I, Phase II and LQMP

projects shall submit monthly project status reports to the Agency.  These

reports shall include a discussion of such matters as work progress,

project findings, and any difficulties encountered.  Monthly reports shall

cover the period from the 25th day of one month to the 24th day of the next

month, and shall be due to the Agency on the last day of each month.

Section 367.620  Final Phase I Report

Phase I final reports meeting the requirements of Subpart J of this Part

shall be submitted to the Agency on the date specified on the financial

assistance agreement.

Section 367.630  Final Phase II and LQMP Reports

Lake owners with Phase II or LQMP projects shall carry out a limited lake

monitoring program for at least one year after all protection or

restoration practices have been implemented.  This program, as specified

and agreed upon with the Agency in the final Phase I report, shall be

conducted to allow for an evaluation of pre- and post-implementation lake

conditions.  Upon completion of the post-implementation monitoring program,

the lake owner shall prepare a final report that discusses project

implementation and results.  The final report shall, at a minimum, include

the topics and be organized according to the following format, and shall be

submitted to the Agency on the date established in the financial assistance

agreement:

a)  An Executive Summary section;

b)  An Introduction section;

c)  A Materials and Methods section, including the following:

1)  A description of the implementation program, including both

watershed and in-lake treatments implemented;

2)  A description of pre- and post-implementation water quality

sampling and analysis procedures, including:

A)  physiochemical and limnological data collection;

B)  chlorophyll and phytoplankton data collection; and

C)  other applicable data collection;

3)  A description of the methods used to calculate a hydrologic

budget;

4)  A description of the methods used to calculate a nutrient

budget;

5)  A description of the methods used to calculate a sediment

budget;

6)  A description of data analysis procedures, including how data

were grouped into pre- and post-implementation periods and

how data were analyzed;

d)  A Results and Discussion section, including:

1)  An analysis of the watershed implementation program;

2)  An analysis of the in-lake implementation program pertaining

to:

A)  dissolved oxygen and temperature;

B)  alkalinity, pH and conductivity;

C)  Secchi transparency and suspended solids;

D)  nutrients;

E)  chlorophyll;

F)  phytoplankton; and

G)  other applicable parameters;

3)  An analysis of pre- and post-implementation hydrologic

budgets;

4)  An analysis of pre- and post-implementation nutrient budgets;

and

5)  An analysis of pre- and post-implementation sediment budgets;

e)  A Conclusions and Recommendations section;

f)  A References section;

g)  An Appendices section.

SUBPART G:  ASSISTANCE AWARD CONDITIONS AND LIMITATIONS

Section 367.710  Financial Assistance Agreements

In order to receive an Illinois Clean Lakes Program assistance award, a

lake owner must enter into an intergovernmental financial assistance

agreement (FAA) with the Agency.  The assistance agreement shall include,

at a minimum, the following elements:

a)  The agreement period;

b)  A project description and scope of work;

c)  A project schedule;

d)  An identification of allowable project costs and associated

cost-share rate;

e)  Conditions for financial assistance; and

f)  Signed certifications of the applicant's authority and involvement

in the project.  (See Section 367.420(b) of this Part.)

Section 367.720  Phase I Project Implementation Requirement

In order to receive a Phase II or LQMP implementation project assistance

award, the lake owner must agree to apply, at a minimum, the restoration

practices and methods described and recommended in the approved Phase I

Report required under Section 367.1130.

Section 367.730  Agreement Period

a)  Phase I Studies

Financial assistance agreements for Phase I studies shall have a

maximum term of 36 months.  The lake owner may, however, apply to

the Agency in writing for a no-cost time extension of up to six

additional months.

b)  Phase II Implementation

Financial assistance agreements for Phase II implementation

projects shall have a maximum term of 60 months.  The lake owner

may, however, apply to the Agency in writing for a no-cost time

extension of up to 12 additional months.

c)  LQMP Implementation

Financial assistance agreements for LQMP implementation shall have

a maximum term of 18 months.  A lake owner may apply to the Agency

in writing for a no-cost time extension of up to six additional

months in cases where seasonal or other physical lake conditions

prevent completion of the project within an 18-month period.

Section 367.740  Appropriation Contingency

All assistance awards are contingent upon the availability of Illinois

General Assembly appropriations to conduct the Illinois Clean Lakes

Program.

Section 367.750  Project Changes

a)  Prior approval by the Agency is required for project changes that

may:

1)  increase the amount of assistance award funds needed to

complete the project;

2)  alter the design or scope of the project; or

3)  extend any contractual completion date for the project.

b)  The assistance award recipient shall promptly notify the Agency,

in writing, of all proposed project changes.  Failure by the award

recipient to give notice of proposed project changes or the

Agency's disapproval of a proposed project change may result in:

1)  disallowance of costs incurred that are attributable to the

change; or

2)  termination of the assistance award.

Section 367.760  Financial Assistance Award Termination

a)  Termination by the Agency

The Agency may, by written notice and after consultation with the

recipient, terminate the financial assistance award in whole or in

part.  The following circumstances may be cause for termination of

an award:

1)  failure of the Illinois General Assembly or a funding source

to appropriate or otherwise make available sufficient funding

for an assistance agreement;

2)  default by the award recipient;

3)  failure of the recipient to comply with the terms and

conditions of the financial assistance agreement;

4)  failure of the recipient to comply with the requirements of

Subpart I of this Part;

5)  failure to obtain approval of the Agency prior to making

project changes;

6)  changes in program requirements or priorities.

b)  Effects of Termination

Upon termination of the assistance award, the recipient shall

refund to the State of Illinois Conservation 2000 Project Fund any

unexpended assistance award funds, except for funds required by

the recipient to pay for allowable costs for materials and

equipment furnished, or for services rendered under an enforceable

contract, prior to the effective date of the termination.  The

provisions of the Illinois Grants Recovery Act [30 ILCS 705] shall

be applicable to the recovery of any award funds that the Agency

determines have been misspent or are being improperly held by the

award recipient.

c)  Repayment of Assistance Award

Upon termination by the Agency of an assistance award for any of

the reasons set out in subsection (a)(3), (a)(4) or (a)(5) of this

Section, the Agency may require that the award recipient repay to

the State of Illinois Conservation 2000 Fund any financial

assistance funds it has already expended.

Section 367.770  Subcontracts

The lake owner may not use any subcontractors, outside associates or

consultants in connection with any services covered by a financial

assistance agreement unless specifically authorized by the Agency.  When

subcontracts are authorized, the lake owner shall submit to the Agency an

executed  copy of each agreement within seven days after signature.

Section 367.780  Drug Free Workplace

a)  Every award recipient who has 25 or more employees at the time of

signing the financial assistance award or who is directly

responsible for specific performance under an assistance award of

$5,000 or more shall certify that it will provide a drug free

workplace by taking the following steps:

1)  Publishing a statement:

A)  notifying employees that the unlawful manufacture,

distribution, dispensation, possession, or use of a

controlled substance, including cannabis, is prohibited

in the award recipient's workplace;

B)  specifying the actions that will be taken against

employees for violations of such prohibitions;

C)  notifying the employee that, as a condition of

employment on such award project, the employee will:

i)   abide by the terms of the statement; and

ii)  notify the employer of any criminal drug statute

conviction for a violation occurring in the

workplace not later than five days after such

conviction.

2)  Establishing a drug free awareness program to inform

employees about:

A)  dangers of drug abuse in the workplace;

B)  the award recipient's policy of maintaining a drug free

workplace;

C)  any available drug counseling, rehabilitation, and

employee assistance programs; and

D)  penalties that may be imposed upon employees for drug

violations.

3)  Providing a copy of the statement required by subsection

(a)(1) of this Section to each employee engaged in the

performance of the assistance award and posting a copy of the

statement in a prominent place in the workplace.

4)  Notifying the Agency within ten days after receiving a notice

of conviction under subsection (a)(1)(C)(ii) of this Section

from an employee or otherwise receiving actual notice of a

conviction.

5)  Imposing a sanction on, or requiring satisfactory

participation in a drug abuse assistance or rehabilitation

program by any employee who is convicted of a violation of a

criminal drug statute, as required by Section 5 of the Drug

Free Workplace Act.

6)  Assisting employees in selecting a course of action in the

event drug counseling, treatment and rehabilitation is

required and indicating that a trained referral team is in

place.

7)  Making a good faith effort to continue to maintain a drug

free workplace through implementation of the Drug Free

Workplace Act. [30 ILCS 580/3]

b)  In cases where the financial assistance award is more than $5,000

and the recipient is an individual, the recipient shall certify

that he or she will not engage in the unlawful manufacture,

distribution, dispensation, possession, or use of a controlled

substance in the performance of the Clean Lakes project.  [30 ILCS

580/4]

Section 367.790  Final Inspection for Phase II and LQMP Projects

The award recipient shall notify the Agency in writing within 30 days after

the completion of Phase II implementation project activities.  The Agency

will schedule a final inspection of the project within 60 days after the

receipt of the notice.

SUBPART H:  ACCESS, AUDITING AND RECORDS

Section 367.810  Access

a)  The Agency and its authorized representatives shall have access,

during normal working hours and at all other times when work is

being performed, to the area or premises where any portion of the

work for which the financial assistance award was provided is

being performed.

b)  All contracts entered into by a financial award recipient in

connection with a Phase I, Phase II or LQMP project shall provide

that the Agency and its authorized representatives shall have

access to any work being performed by the subcontractor as well as

access to all pertinent books, documents, papers and records of

the subcontractor for the purpose of auditing, examination,

excerpting or transcribing.

c)  Failure of the assistance award recipient or of a subcontractor to

provide the access required by this Section, after 10 days written

notice from the Agency, may be cause for termination of the

assistance agreement pursuant to Section 367.760 of this Part and

refund to the State of Illinois Conservation 2000 Project Fund of

any unexpended assistance funds.

Section 367.820  Audit and Records

a)  The assistance award recipient shall maintain books, records,

documents, reports, and other evidentiary material and accounting

procedures and practices that are consistent with generally

accepted government accounting standards in accordance with the

American Institute of Public Accountants Professional Standards

(666 Fifth Avenue, New York, New York 10019; 1997) to properly

account for:

1)  the receipt and disposition of all assistance received by the

award recipient for the project, including both State

assistance and any matching share or cost sharing; and

2)  The costs charged to the project, including all direct and

indirect costs incurred for the performance of the project.

b)  The items enumerated in subsection (a) shall constitute "records"

for the purposes of this Section 367.820.

c)  The award recipient's records shall be subject to inspection and

audit by the Agency or its authorized representative at the times

specified in Section 367.810 of this Part (Access).

d)  The award recipient shall preserve and make the records available

to the Agency or its authorized representative for a period of

seven years beyond the termination of the assistance award.

e)  Failure of the assistance award recipient or a subcontractor to

make the records available as required by Section 367.810 of this

Part (Access) after 10 days written notice from the Agency may be

cause for termination of the assistance agreement and refund to

the State of Illinois Conservation 2000 Project Fund of any

unexpended assistance funds.

SUBPART I:  PAYMENTS

Section 367.910  Determination of Allowable Project Costs

a)  The award recipient shall be paid upon request, in accordance with

Section 367.930 of this Part, for all costs within the scope of

Phase I, Phase II or LQMP project development that the Agency

determines to be allowable in accordance with the criteria set out

in subsection (b) of this Section.

b)  Allowable Project Costs

Project costs of the award recipient that are reasonable and

necessary are allowable costs.  Necessary costs may include, but

are not limited to:

1)  Lake and watershed information and data development and

compilation;

2)  Monitoring activities (physical, chemical, and biological);

3)  Project management and administration;

4)  Development of reports and public information materials;

5)  Equipment purchases;

6)  Implementation of lake restoration alternatives recommended

in an approved Phase I report;

7)  Implementation of watershed best management practices

recommended in an approved Phase I report that are critical

to the success of an implementation project.

c)  Ineligible Costs

The following project costs are ineligible for reimbursement:

1)  Any costs that are incurred prior to the start of or after

the end of the financial assistance agreement period;

2)  Operation and maintenance of in-lake or watershed related

practices and equipment;

3)  Installation of facilities or equipment that are eligible for

funding under the Water Pollution Loan Program authorized by

415 ILCS 5/19.1.

4)  Activities related to the purchase or long-term leasing of

land solely to provide public access;

5)  Activities regulated by State solid waste, toxic waste, or

hazardous waste related permits or regulations;

6)  Activities funded by State or federal grants for wastewater

treatment facilities;

7)  Activities related to building, utility, highway or road

construction;

8)  Activities implemented for flood control purposes;

9)  Activities that violate State, local, or federal laws,

ordinances or regulations.

Section 367.920  Requests for Payment

Requests for payment of expenditures incurred in connection with Phase I,

Phase II and LQMP projects shall be submitted to the Agency no more

frequently than monthly and shall include the following information:

a)  Project name and location;

b)  Period in which the costs were incurred;

c)  Amount requested;

d)  Itemized accounting reports;

e)  Subcontractor billing statements;

f)  Documentation of payments made by the award recipient to

subcontractors; and

g)  Any other information necessary to document costs incurred and

paid.

Section 367.930  Reimbursement Rate

a)  Phase I Projects

Eligible costs incurred in connection with Phase I projects shall

be paid by the Agency according to the maximum cost-share rate of

60%, as provided in Section 367.310 of this Part, or the

cost-share rate established in the financial assistance agreement.

b)  Phase II and LQMP Projects

Eligible costs incurred in connection with Phase II or LQMP

projects shall be paid by the Agency according to the maximum cost

share rate of 50%, as provided in Section 367.320 of this Part, or

the cost-share rate established in the financial assistance

agreement.

Section 367.940  Contingency

The Agency may hold up to 10% of the total project costs prior to final

payment to ensure that all requirements of the project have been met.

Section 367.950  Withholding of Payments

The Agency may withhold payment to an assistance award recipient who is not

meeting the project schedule contained in the financial assistance

agreement.

Section 367.960  Final Payment

a)  Phase I Projects

Final payment, including release of any funds held by the Agency

pursuant to Section 367.950 of this Part, will be made for Phase I

projects upon a determination by the Agency that the project has

been implemented according to the scope of work contained in the

approved financial assistance agreement.

b)  Phase II and LQMP Projects

Final payment, including release of any funds held by the Agency

pursuant to Section 367.950 of this Part, will be made for Phase

II and LQMP projects after the Agency has conducted a final

inspection pursuant to Section 367.790 of this Part and has

determined that the project has been implemented according to the

final Phase I Diagnostic and Feasibility Study and the scope of

work contained in the approved financial assistance agreement.

SUBPART J:  REQUIREMENTS FOR PHASE I DIAGNOSTIC AND FEASIBILITY  STUDIES AND

ENVIRONMENTAL EVALUATIONS

Section 367.1010  General

Phase I study reports shall include the elements contained in this Subpart

J, in the order presented and under appropriate subheadings.  The

information required by Section 367.1020 of this Part shall be collected in

accordance with the requirements of the "Protocol for the Conduct of Phase

I Diagnostic-Feasibility Studies and Environmental Evaluations," Appendix

E, Clean Lakes Program Guidance Manual, incorporated by reference in

Section 367.130 of this Part. So long as the adequacy of the technical

information and the integrity of the project are maintained, the

information required by Section 367.1120(j) of this Part may be modified to

conform to specific project requirements to reduce project costs.  All

modifications must be approved by the Agency.

Section 367.1020  Phase I Diagnostic Study

The Phase I diagnostic study shall contain the following elements:

a)  Identification of the lake to be restored or studied, including:

1)  the name of the lake;

2)  the location of the lake within the State;

3)  the general hydrologic relationship of the lake to associated

upstream and downstream waters; and

4)  the water quality standards applicable to the lake under 35

Ill. Adm. Code 302.

b)  A geological description of the drainage basin including soil

types and soil loss to stream courses that are tributary to the

lake.

c)  A description of the public access to the lake including the

amount and type of public transportation to the access points.

d)  A description of the size and economic structure of the population

residing near the lake that would use the improved lake for

recreation and other purposes.

e)  A summary of historical uses of the lake, including recreational

uses up to the present time, and a discussion of how these uses

may have changed because of water quality degradation.

f)  An explanation, if a particular segment of the lake user

population is or will be more adversely impacted by lake

degradation.

g)  A statement regarding the water use of the lake compared to other

lakes within a 50-mile (80-kilometer) radius.

h)  An itemized inventory of all known point source pollution

discharges that affect or have affected lake water quality over

the past five years, and a description of any abatement actions

that have been completed or are in progress for these discharges,

including the time frame for any contemplated future corrective

action.

i)  A description of the land uses in the lake watershed that lists

each land use classification as a percentage of the whole and

quantifies the nonpoint pollutant loading produced by each land

use category.

j)  A discussion and analysis of historical baseline limnological data

and one year of current limnological data, including the

following:

1)  the present trophic condition of the lake;

2)  the surface area of the lake (acres and hectares);

3)  maximum depth of the lake (feet and meters);

4)  average lake depth (feet and meters);

5)  hydraulic residence time;

6)  the area of the watershed draining to the lake (acres and

hectares);

7)  the physical, chemical, and biological quality of the lake

and important lake tributary waters;

8)  bathymetric maps;

9)  if dredging is expected to be included in the restoration

activities, an analysis of representative bottom sediment

core samples for phosphorus, nitrogen, heavy metals and other

chemicals appropriate to the State water quality standards

contained in 35 Ill. Adm. Code:  Subtitle C, Chapter I and

for persistent synthetic organic chemicals where appropriate;

10) if dredging is expected to be included in the restoration

activities, the results of elutriate testing pursuant to 35

Ill. Adm. Code 186;

11) an assessment of the phosphorus, nitrogen, and sediment

inflows and outflows associated with the lake and a hydraulic

budget including groundwater flow;

12) vertical temperature and dissolved oxygen data for the lake

to determine if the hypolimnion becomes anaerobic and, if so,

for how long and over what extent of the bottom;

13) total and dissolved phosphorus, nitrite, nitrate, ammonia and

organic nitrogen concentrations for the lake;

14) measured chlorophyll values for the upper mixing zone;

15) representative alkalinities;

16) an assessment of the algal growth limiting nutrient, based on

total nitrogen to total phosphorus ratios;

17) a discussion of the extent of algal blooms and the

predominant algal genera;

18) algal biomass, determined through algal genera

identification, cell density counts (numbers of cells per

milliliter), and converted to cell volume based on factors

derived from direct measurements, and reported in biomass of

each major genus identified;

19) Secchi disc depth and suspended solids measurements;

20) an estimate (and map) of the portion of the shoreline and

bottom that is impacted by vascular plants (submersed,

floating, or immersed higher aquatic vegetation),

specifically the lake surface area between 0 and the 30 foot

(10 meter) depth contour or twice the Secchi disc

transparency depth, whichever is less, including

identification of the predominant species;

21) an estimate of the sediment load to the lake via shoreline

erosion, and a map depicting the location and severity of

shoreline erosion;

22) for lakes subject to significant public contact use or fished

for consumption, standard bacteriological analyses and fish

flesh analyses for organic and heavy metal contamination

shall be included unless otherwise specified in the financial

assistance agreement.  All sample analyses shall be conducted

by a laboratory certified by the Agency as capable of

carrying out water quality analyses.  Samples shall be sent

to an Agency laboratory for quality assurance and quality

control analysis as agreed to by the lake owner and the

Agency in the financial assistance agreement.

k)  An identification and discussion of the lake's biological

resources, such as fish population, and a discussion of the major

known ecological relationships.

Section 367.1030  Phase I Feasibility Study

The Phase I Feasibility Study shall include the following elements:

a)  An identification and discussion of the alternatives considered

for pollution control or lake restoration and an identification

and justification of the selected alternatives.  This shall

include, for each alternative, including the selected alternative,

a discussion of the following issues:

1)  expected water quality improvement;

2)  technical feasibility;

3)  estimated costs of each alternative;

4)  for each alternative, detailed descriptions that:

A)  specify exactly what activities would be undertaken;

B)  show how and where these procedures would be

implemented;

C)  illustrate the engineering specifications that would be

followed, including preliminary engineering drawings to

show in detail the construction aspects of the project;

and

D)  present a quantitative analysis of the pollution control

effectiveness and the lake water quality improvement

that is anticipated.

b)  A discussion of the particular benefits expected to result from

project implementation, including new public water uses that may

result from the enhanced water quality.

c)  A lake monitoring program, including a water quality sampling

schedule, that meets the requirements of Section 367.630 of this

Part.

d)  A proposed work schedule for completing the project, with

milestones and a proposed budget and payment schedule that are

related to the milestones.

e)  A detailed description of how non-State funds will be obtained for

the proposed project.

f)  A summary of public participation in developing and assessing the

proposed project that is in compliance with Section 367.520 of

this Part.  The summary shall describe the matters brought before

the public, the public response, and the lake owner's response to

significant comments.

g)  A description of the operation and maintenance plan that the lake

owners will follow, including the time frame over which this plan

will be operated, to ensure that the pollution controls

implemented during the project are continued after the project is

completed.

h)  If applicable, copies of all permits or pending permit

applications (including the status of applications) necessary to

satisfy the requirements of Sections 401 and 404 of the Federal

Water Pollution Control Act (33 USC 1341, 1344).

i)  If the approved project includes dredging activities or other

activities requiring permits, the lake owner must obtain from the

U.S. Army Corps of Engineers and the Agency the permits required

for the discharge of dredged or fill material.  The lake owner

shall provide any additional information required to obtain these

permits.  Copies of federal permit applications and any associated

correspondence must be provided to the Agency at the time they are

submitted to the U.S. Army Corps of Engineers. After reviewing the

permit applications, the Agency may provide, pursuant to Section

401 of the Federal Water Pollution Control Act, recommendations

for appropriate controls and treatment of supernatant derived from

dredged material disposal sites to ensure the maximum

effectiveness of lake restoration procedures.

Section 367.1040  Environmental Evaluation

As part of the Phase I study, award recipients shall submit to the Agency

an environmental evaluation that consists of full and complete answers to

the following questions.  (Recipients are also encouraged to address other

considerations that they believe apply to their particular project.)

a)  Will the proposed project displace any people?

b)  Will the proposed project deface existing residences or

residential areas? What mitigating actions such as landscaping,

screening, or buffer zones have been considered? Are they

included?

c)  Will the proposed project be likely to lead to a change in

established land use patterns, such as increased development

pressure near the lake? To what extent and how will this change be

controlled through land use planning, zoning, or through other

methods?

d)  Will the proposed project adversely affect a significant amount of

prime agricultural land or agricultural operations on such land?

e)  Will the proposed project result in a significant adverse effect

on park land, other public land, or lands of recognized scenic

value?

f)  Has the State Historical Preservation Agency been contacted? Has

the award recipient received a response and, if so, what was the

nature of that response? Will the proposed project result in a

significant adverse effect on lands or structures of historic,

architectural, archaeological or cultural value?

g)  Will the proposed project lead to a significant long-range

increase in energy demands?

h)  Will the proposed project result in significant and long range or

short range adverse changes in ambient air quality or noise

levels?

i)  If the proposed project involves the use of in-lake chemical

treatment, what long and short term adverse effects can be

expected from that treatment?  How will the award recipient

mitigate these effects?

j)  Is the proposed project located in a floodplain? If so, will the

project involve construction of structures in the floodplain?

What steps will be taken to reduce the possible effects of flood

damage to the project?

k)  If the project involves physically modifying the lake shore or its

bed or its watershed, by dredging, for example, what steps will be

taken to minimize any immediate and long term adverse effects of

such activities?  When dredging is employed, where will the

dredged material be deposited, what can be expected and what

measures will the recipient employ to minimize any significant

adverse impacts from its deposition?

l)  Will the proposed project have a significant adverse effect on

fish and wildlife, or on wetlands or any other wildlife habitat,

especially those of endangered species?  How significant is this

impact in relation to the local or regional critical habitat

needs? Have actions to mitigate habitat destruction been

incorporated into the project?  Has the award recipient consulted

with the Illinois Department of Natural Resources and with the

U.S. Fish and Wildlife Service? What were their replies?

m)  Describe any feasible alternatives to the proposed project in

terms of environmental impacts, commitment of resources, public

interest and costs and discuss why they were not proposed.

n)  Describe any other measures not discussed previously that are

necessary to mitigate adverse environmental impacts that may

result from the implementation of the proposed project.

Section 367.1150  Approval of Phase I Recommended Alternatives

Prior to final selection of the restoration or protection alternatives and

completion of the final Phase I report,  the award recipient shall submit

to the Agency for approval an interim report that consists of the

information set out in Section 367.1030(a) of this Part, along with a

summary of public participation pursuant to Section 367.520(b) of this

Part.