TITLE 35:  ENVIRONMENTAL PROTECTION

SUBTITLE C:  WATER POLLUTION

CHAPTER II:  ENVIRONMENTAL PROTECTION AGENCY

PART 360

GENERAL CONDITIONS OF STATE

OF ILLINOIS GRANTS FOR SEWAGE

TREATMENT WORKS UNDER THE

ANTI-POLLUTION BOND ACT OF 1970

SUBPART A:  LIABILITIES AND REMEDIES FOR FAILURE TO COMPLY

WITH GRANT CONDITIONS

Section

360.101   Noncompliance with Grant Conditions

360.102   Stop-Work Order

360.103   Termination

360.104   Waiver of Conditions

SUBPART B:  REQUIREMENTS APPLICABLE TO APPLICATIONS FOR GRANTS

Section

360.201   Contents of Grant Applications

360.202   Sewer System Evaluation and Rehabilitation

360.203   Facilities Planning

360.204   Covenant Against Contingent Fees

360.205   Areawide Waste Treatment Management Planning

SUBPART C:  REQUIREMENTS APPLICABLE TO SUBAGREEMENTS OF GRANTEE

Section

360.301   General Conditions for all Subagreements

360.302   Construction Contracts of Grantee

360.303   Contracts for Personal and Professional Services - Consulting

Engineering Agreements

360.304   Equal Opportunity

360.305   Compliance With Procurement Requirements

360.306   Disputes

360.307   Indemnity

SUBPART D:  REQUIREMENTS APPLICABLE TO INITIATION, AMENDMENT,

COMPLETION AND OPERATION OF PROJECT

Section

360.401   Project Initiation

360.402   Project Changes

360.403   Supervision

360.404   Project Sign

360.405   Final Inspection

360.406   Operation and Maintenance

SUBPART E:  REQUIREMENTS APPLICABLE TO ACCESS, AUDITING, AND

RECORDS

Section

360.501   Access

360.502   Audit and Records

360.503   Reports

SUBPART F:  REQUIREMENTS FOR SEWER USE ORDINANCE, USER CHARGES

AND FLOOD PLAIN INSURANCE

Section

360.601   Sewer Use Ordinance

360.602   User Charges

360.603   Flood Plain Insurance

SUBPART G:  INCORPORATED REQUIREMENTS

Section

360.701   Statutory Conditions

360.702   Incorporation of Documents

SUBPART H:  REQUIREMENTS APPLICABLE TO PAYMENT OF GRANTS

Section

360.801   Determination of Allowable Costs

360.802   Amount of Grant-Percentage of Approved Allowable Costs

360.803   Use of Grant and Payment of Non-Allowable  Costs

360.804   Grant Payment Schedule

360.805   Other Federal or State Grants

APPENDIX A      General Conditions of Construction Contract Document

(Document No. 11 of the Contract Documents for Construction

of Federally Assisted Water and Sewer Projects)

APPENDIX B      Access to Records -- Audit (Existing Consulting Engineering

Agreement) (Applicable to consulting engineering agreements

entered into between June 30, 1975 and July 1, 1976)

APPENDIX C      Required Provisions -- Consulting Engineering Agreements

(Applicable to consulting engineering agreements entered

into  after July 1, 1976)

APPENDIX D      Procedures for Determination of Indirect Costs  and

Indirect Cost Rates

AUTHORITY:  Implementing and authorized by Section 4 of the  Anti Pollution

Bond Act (Ill. Rev. Stat., 1989, ch. 127, par.  454).

SOURCE:  Adopted August 27, 1976; amended at 6 Ill. Reg.  10941, effective

September 15, 1982; codified at 7 Ill. Reg.  9295; amended at 16 Ill. Reg.

5891, effective March 31, 1992.

SUBPART A:  LIABILITIES AND REMEDIES FOR FAILURE TO COMPLY

WITH GRANT CONDITIONS

<BSection 360.101  Noncompliance with Grant Conditions>>

a)  In addition to such other remedies as may be  provided by law, in

the event of noncompliance with any  condition imposed pursuant to

this grant, the grant may be  annulled and all grant funds

recovered, or

1)  The grant may be terminated pursuant to General  Condition

Section 360.103, (Termination) hereof; or

2)  The project work may be suspended pursuant to  General

Condition, Section 360.102, (Stop-Work Order) hereof;

3)  An injunction may be entered by an appropriate  court; or

4)  Such other action may be taken by the Agency as  the Director

shall determine.

b)  No action shall be taken under this general  condition without

prior consultation with the applicant.

<BSection 360.102  Stop-Work Order>>

a)  The Agency may, at any time, by written order to the  grantee,

require the grantee to stop all or any part of the  project work

for a period of not more than 30 days after the  date of the

order, and for any further period to which the  parties may agree.

Any such order shall be specifically  identified as a stop-work

order issued pursuant to this  clause.  Upon receipt of such an

order, the grantee shall  forthwith comply with its terms and take

all reasonable steps  to minimize the incurrence of costs

allocable to the work  covered by the order during the period of

work stoppage.   Within a period of not more than 30 days of the

date of the  stop-work order, or within any extension of that

period to  which the parties shall have agreed, the Agency shall

either --

1)  Cancel the stop-work order; or

2)  Terminate the work covered by such an order as  provided in

General Condition Section 360.103, (Termination)  hereof.

b)  If a stop-work order issued under this condition is  canceled or

the period of the order or any extension thereof  expires, the

grantee shall resume work.  An equitable  adjustment shall be made

in the grant period, the project  period, or grant amount, or all

of these, and the grant  instrument shall be amended accordingly,

if:

1)  The stop-work order results either in an  increase in the

time required for, or in the grantee's cost  properly

allocable to the performance of any part of the  project; and

2)  The grantee asserts a written claim for such  adjustment

within 30 days after the end of the period of work  stoppage:

Provided, That if the Agency decides the  circumstances

justify such action, the Agency may receive and  act upon any

such claim asserted at any time prior to final  payment under

this grant.

c)  No costs which are incurred by the grantee after the  receipt of a

stop-work order, or within any extension of the  stop-work order

period to which the Agency and the grantee  shall have agreed,

shall be allowable costs hereunder unless  authorized by the

Agency in writing or as otherwise authorized  under this general

condition.

<BSection 360.103  Termination>>

a)  Grant Termination by Agency

The Agency, by written notice and after consultation  with the

grantee, may terminate the grant, in whole or in  part.  Cause for

termination shall include, but not be limited  to:  default by the

grantee, failure by the grantee to comply  with the terms and

conditions of the grant, realignment of  programs, change in

program requirements or priorities, lack  of adequate funding, or

advancements in the state of the art.   Upon such termination, the

grantee shall refund to the State  of Illinois Anti-Pollution Fund

any unexpended grant funds,  except such portion thereof as may be

required by the grantee  to make payment for materials and

equipment furnished or  services rendered under an enforceable

contract prior to the  effective date of the termination and

further provided that  such costs are otherwise allowable under

the conditions of  this grant.

b)  Project Termination by Grantee

The grantee may not terminate a project for which  the grant has

been awarded, except for good cause.  If the  Agency finds that

there is good cause for the termination of  all or any portion of

a project for which the grant has been  awarded, it shall enter

into a termination agreement or  unilaterally terminate the grant,

effective with the date of  termination of the project by the

grantee.  If the Agency  finds that the grantee has terminated the

project without good  cause, then the grant shall be annulled and

all grant funds  previously paid or owing to the grantee shall be

returned to  the State of Illinois Anti-Pollution Fund as final

settlement.

<BSection 360.104  Waiver of Conditions>>

a)  Except as stated in paragraph (b) below, the  Director of the

Agency may waive any of these General  Conditions, either in whole

or in part, with respect to any  grant offer, by a statement made

in writing to the grantee,  either as a special condition of the

grant offer or otherwise  (and the waiver made subject to such

additional conditions as  the Director may deem necessary), if the

purpose of the  requirement has been accomplished or if the

requirement waived is not  considered by the Director to be

necessary to insure the  integrity of the project.

b)  The following conditions will not be waived:

1)  General Condition Section 360.401, (Project  Initiation).

2)  General Condition Section 360.601, (Sewer Use  Ordinances).

3)  General Condition Section 360.602, (User  Charges)

4)  General Condition Section 360.203, (Facilities  Planning).

5)  General Condition Section 360.202, (Sewer  System Evaluation

and Rehabilitation).

6)  General Condition Section 360.205, (Areawide  Waste Treatment

Management Planning).

SUBPART B:  REQUIREMENTS APPLICABLE TO APPLICATIONS FOR GRANTS

<BSection 360.201  Contents of Grant Applications>>

a)  The grantee shall furnish the following documents,  plans,

contracts, subcontracts, agreements, subagreements,  approvals,

assurances and evidences in form satisfactory to  the Agency and

no grant offer or grant amendment shall be made  until such

documentation has been submitted to and approved by  the Agency.

However, in the case of grants in which one or  more steps are

combined under one grant offer, pursuant to  Condition Section

360.104, (Waiver of Conditions) hereof, the  submission of such

documents may be deferred, in accordance  with an agreed-upon

schedule, until required for the  appropriate step.

b)  Step 1 project

Application for a Step 1 (facilities planning) grant  shall

include:

1)  A plan of study presenting:

A)  The proposed planning area;

B)  An identification of the entity or  entities that will

be conducting the planning;

C)  The nature and scope of the proposed Step  1 project,

including a schedule for the completion of specific

tasks; and

D)  An itemized description of the estimated  costs for the

project;

2)  Proposed contracts, subcontracts, agreements  and

subagreements, or an explanation of the intended method of

awarding contracts, subcontracts, agreements and

subagreements  for performance of any substantial portion of

the project  work;

3)  Required comments or approvals of relevant  state, local, and

federal agencies (including "Clearinghouse"  requirements of

OMB Circular A-95, promulgated at 38 FR 32874  on November

28, 1973).  However, in the case in which the  requirement of

such comments and approvals is waived by the  Director,

pursuant to Condition Section 360.104, (Waiver of

Conditions) hereof, they shall not be required hereunder.

c)  Step 2 project

Preparation of construction drawings and  specifications.  Prior

to the award of a grant or grant  amendment for a Step 2 project,

the following must have been  furnished in addition to each of the

items specified in  paragraph (b) of this condition:

1)  A facilities plan (including an environmental  assessment) in

accordance with General Condition Section  360.203,

(Facilities Planning) hereof;

2)  Satisfactory evidence of compliance with the  user charge

provisions of General Conditions Section 360.602,  (User

Charges) hereof;

3)  A statement regarding availability of the  proposed site, if

relevant;

4)  Satisfactory evidence of compliance with other  applicable

federal statutory and regulatory requirements (see  40 CFR

30);

5)  Proposed contracts, subcontracts, agreements  and

subagreements or an explanation of the intended method of

awarding contracts, subcontracts, agreements and

subagreements  for performance of any substantial portion of

the project  work;

6)  Required comments or approvals of relevant  state, local, and

federal agencies (including "Clearinghouse"  requirements of

OMB Circular A-95) if a grant application has  not been

previously submitted.  However, in the case in which  the

requirement of such comments and approvals is waived by  the

Director, pursuant to Condition Section 360.104, (Waiver  of

Conditions) hereof, they shall not be required hereunder.

d)  Step 3 project

Building and erection of a treatment works.  Prior  to the award

of a grant or grant amendment for a Step 3  project, each of the

items specified in paragraphs (b) and (c)  of this condition must

have been furnished to and approved by  the Agency, and in

addition the following shall have been  submitted to and approved

by the Agency:

1)  Construction drawings and specifications,  suitable for

bidding purposes;

2)  A schedule for or evidence of compliance with  General

Condition Section 360.406, (Operation and Maintenance)

hereof concerning an operation and maintenance program;

3)  If bids have been taken, bid evaluations, prior  to award,

prepared in accordance with the provisions of  General

Conditions Section 360.302, (Construction Contracts of

Grantee) hereof, in such form and content as the Agency may

direct;

4)  Proposed contracts, subcontracts, agreements  and

subagreements for Step 3 project construction, prepared in

accordance with all applicable provisions of these Grant

Conditions; and

5)  A construction permit or "authorization to  construct" from

the Agency, pursuant to the provisions of Rule  910 or 951,

whichever may be applicable, of Chapter 3, Water  Pollution,

of the Regulations of the Illinois Pollution  Control Board.

<BSection 360.202  Sewer System Evaluation and Rehabilitation>>

a)

1)  All grantees whose grant assistance is awarded  after July 1,

1973 must demonstrate to the satisfaction of the  Agency that

each sewer system discharging into the treatment  works

project for which the grant offer is made is not or will  not

be subject to excessive infiltration/inflow.  The

determination whether excessive infiltration/inflow exists

may  take into account, in addition to flow and related data,

other  significant factors such as cost-effectiveness

(including the  cost of substantial treatment works

construction delay),  public health emergencies, the effects

of plant bypassing or  overloading, or relevant economic or

environmental factors.

2)  The determination whether or not excessive

infiltration/inflow exists will generally be accomplished

through a sewer system evaluation consisting of:

A)  An infiltration/inflow analysis; and, if  appropriate,

B)  A sewer system evaluation survey followed  by

rehabilitation of the sewer system to eliminate any

excessive infiltration/inflow defined in the sewer

system  evaluation.

b)  The infiltration/inflow analysis shall demonstrate  the

non-existence or possible existence of excessive

infiltration/inflow in each sewer system tributary to the

treatment works.  The analysis should identify the presence,  flow

rate, and type of infiltration/inflow conditions which  exist in

the sewer systems.  Information to be obtained and  evaluated in

the analysis should include, to the extent  appropriate, the

following:

1)  Estimated flow data at the treatment facility,  all

significant overflows and bypasses, and, if necessary,  flows

at key points within the sewer system.

2)  Relationship of existing population and  industrial

contribution to flows in the sewer system.

3)  Geographical and geological conditions which  may affect the

present and future flow rates or correction  costs for the

infiltration/inflow.

4)  A discussion of age, length, type, materials of  construction

and known physical condition of the sewer system.

5)  For determination of the possible existence of  excessive

infiltration/inflow, the analysis shall include an  estimate

of the cost of eliminating the infiltration/inflow

conditions.  These costs shall be compared with estimated

total costs for transportation and treatment of the

infiltration/inflow.

6)  If the infiltration/inflow analysis  demonstrates the

existence or possible existence of excessive

infiltration/inflow, a detailed plan for a sewer system

evaluation survey shall be included in the analysis.  The

plan  shall outline the tasks to be performed in the survey

and  their estimated costs.

7)  The sewer system evaluation survey shall  consist of a

systematic examination of the sewer systems to  determine the

specific location, estimated flow rate, method  of

rehabilitation and cost of rehabilitation, method of

rehabilitation and cost of rehabilitation versus cost of

transportation and treatment for each defined source of

infiltration/inflow.

8)  The results of the sewer system evaluation  survey shall be

summarized in a report.  In addition, the  report shall

include:

A)  A justification for each sewer section  cleaned and

internally inspected.

B)  A proposed rehabilitation program for the  sewer systems

to eliminate all defined excessive  infiltration/inflow.

C)  Exception

In the event it is determined by the  Agency that the

treatment works would be regarded (in the  absence of an

acceptable program of correction) as being  subject to

excessive or possible excessive  infiltration/inflow,

grant assistance may be offered provided  that the

grantee establishes to the satisfaction of the Agency

that the treatment works project for which grant

application  is made will not be significantly changed

by any subsequent  rehabilitation program or will be a

component part of any  rehabilitation system:  Provided,

That the grantee agrees to  complete the sewer system

evaluation and any resulting  rehabilitation on an

implementation schedule, which shall be  inserted as a

special condition in this grant agreement.

<BSection 360.203  Facilities Planning>>

a)  The grantee shall undertake and complete facilities  planning

which shall consist of plans and studies which are  directly

related to the construction of publicly owned  treatment works to

comply with the provisions of the  Environmental Protection Act

(Ill. Rev. Stat. 1975, ch. 111  1/2, pars. 1001 et seq.) and

regulations adopted thereunder or  Sections 301 and 302 of the

Federal Water Pollution Control  Act (PL 92-500, as amended) and

regulations adopted  thereunder, whichever are more stringent.

The grantee shall  demonstrate to the satisfaction of the Agency

through such  plans and studies the need for such facilities and,

by a  systematic evaluation of feasible alternatives, shall also

demonstrate that the proposed measures represent the most

cost-effective means of meeting applicable effluent  limitations

and water quality standards and goals, recognizing  environmental

and social conditions.

b)  If the information required to be furnished as part  of a

facilities plan has been developed separately, it should  be

furnished and incorporated by reference in the facilities  plan.

Planning previously or collaterally accomplished under  local,

state or federal programs will be utilized (not  duplicated).

c)  The completed facilities plan must be submitted by  the grantee

and approved by the Agency.  Where deficiencies in  a facilities

plan are discovered, the Agency shall promptly  notify the grantee

in writing of the nature of such  deficiencies and of the

recommended course of action to  correct such deficiencies.

Approval of a plan of study or a  facilities plan will not

constitute an obligation of the State  of Illinois or the Agency

for any Step 2, Step 3, or  combination Steps 2 and 3 project.

d)  A facilities plan submitted for approval shall  include adopted

resolutions or, where applicable, executed  agreements of the

implementing governmental units or  management agencies providing

for acceptance of the plan, or  assurances that it will be carried

out, and statements of  legal authority necessary for plan

implementation.

e)  A facilities plan may include more than one Step 3  project and

provide the basis for several subsequent Step 2,  Step 2-3, or

Step 3 projects.  A facilities plan which has  served as the basis

for the award of a grant for a Step 2,  Step 2-3, or Step 3

project shall be reviewed prior to the  award of any grant for a

subsequent project involving Step 2  or Step 3 to determine if

substantial changes have occurred.   If in the judgement of the

Agency substantial changes have  occurred which warrant revision

or amendment, the plan shall  be revised or amended and submitted

for review in the same  manner specified in (c) above.

f)  Facilities planning must be in accordance with the  following

requirements, and such other requirements as may be  determined to

be appropriate by the Agency.  Such facilities  plan shall

include:

1)  A description of the treatment works for which  construction

drawings and specifications are to be prepared.   This

description shall include preliminary engineering data,  cost

estimates for design and construction of the treatment

works, and a schedule for completion of design and

construction.  The preliminary engineering data may include,

to the extent appropriate, such information as a schematic

flow diagram, unit processes, design data regarding detention

times, flow rates, sizing of units, etc.

2)  A description of the selected complete waste  treatment

system(s) of which the proposed treatment works is a  part.

The description shall cover all elements of the system,  from

the service area and collection sewers, through  treatment,

to the ultimate discharge of treated wastewaters  and

disposal of sludge.

3)  Infiltration/inflow documentation in accordance  with General

Condition Section 360.202, (Sewer System  Evaluation and

Rehabilitation) hereof.

4)  A cost-effective analysis of alternatives for  the treatment

works and for the waste treatment system(s) of  which the

treatment works is a part.  The selection of the  system(s)

and choice of the treatment works on which  construction

drawings and specifications are to be based shall  reflect

the cost-effectiveness analysis.  This analysis shall

include:

A)  The relationship of the size and capacity  of

alternative works to the needs to be served, including

reserve capacity;

B)  An evaluation of alternative flow and  waste reduction

measures;

C)  An evaluation of improved effluent quality  attainable

by upgrading the operation and maintenance and

efficiency of existing facilities as an alternative or

supplement to construction of new facilities;

D)  An evaluation of the capability of each  alternative to

meet applicable effluent limitations.  The  treatment

works design must be based upon meeting the effluent

limitations of the Environmental Protection Act (Ill.

Rev.  Stat. 1975, ch. 111 1/2, pars. 1001 et seq.) and

regulations  adopted thereunder or Sections 301 and 302

of the Federal  Water Pollution Control Act (PL 92-500)

and regulations  adopted thereunder, whichever are more

stringent.

E)  An identification of, and provision for,  applying the

best practicable waste treatment technology  (BPWTT) as

defined by the United States Environmental  Protection

Agency, based upon an evaluation of technologies

included under each of the following waste treatment

management techniques:

i)   Biological or physical-chemical  treatment and

discharge to receiving waters;

ii)  Treatment and reuse; and

iii) Land application techniques.

F)  All Step 2, Step 3 or combination Step 2-3  projects for

publicly-owned treatment works construction from  funds

authorized for any fiscal year beginning after June 30,

1974, shall be based upon application of BPWTT, as a

minimum.   Where application of BPWTT would not meet

water quality  standards, the facilities plan shall

provide for attaining  such standards.  Such provision

shall consider the alternative  of treating combined

sewer overflows.

G)  An evaluation of the alternative means by  which

ultimate disposal can be effected for treated wastewater

and for sludge materials resulting from the treatment

process,  and a determination of the means chosen.

H)  An adequate assessment of the expected  environmental

impact of alternatives including sites  consistent with

the requirements of the National Environmental  Policy

Act of 1969 (42 U.S.C. 4321 et seq.).  This assessment

shall be revised as necessary to include information

developed  during subsequent project steps.

5)  An identification of effluent discharge  limitations, or

where a permit has been issued, a copy of the  permit for the

proposed treatment works as required by the  National

Pollutant Discharge Elimination System.

6)  Required comments or approvals of relevant  State,

interstate, regional, and local agencies.

7)  A brief summary of any public meeting or  hearing held during

the planning process including a summary  of the views

expressed.

8)  A brief statement demonstrating that the  authorities which

will be implementing the plan have the  necessary legal,

financial, institutional, and managerial  resources available

to insure the construction, operation, and  maintenance of

the proposed treatment works.

9)  As applicable, public participation in the  facilities

planning process shall be consistent with 40 CFR  105.  One

or more public hearings or meetings shall be held  within the

area to obtain public advice at the beginning of  the

planning process.  All governmental agencies and other

parties which are known to be concerned or may have an

interest in the plan shall be invited to participate.  As a

minimum, the following shall be required:

A)  A public hearing shall be held prior to  the adoption of

the facilities plan by the implementing  governmental

units.  This public hearing for the facilities  plan may

satisfy the hearing requirement of (f)(4)(g) above.

The Agency may require the grantee to hold additional

public  hearings, if needed, to more fully discuss the

plan and  alternatives or to afford concerned interests

adequate  opportunity to express their views.

B)  The time and place of the public hearing  shall be

conspicuously and adequately announced, generally at

least 30 days in advance.  In addition, a description of

the  water quality problems and the principal

alternatives  considered in the planning process shall

be displayed at a  convenient local site sufficiently

prior to the hearing  (approximately 15 days).

C)  Appropriate local and state agencies;  state and

regional clearinghouses, interested environmental

groups and appropriate local public officials should

receive  written notice of public hearings.

10) Grant assistance for Step 2 or 3 may be awarded  prior to

approval of a facilities plan for the entire  geographic area

to be served by the complete waste treatment  system of which

the proposed treatment works will be an  integral part if the

Agency determines that applicable minimum  requirements have

been met (see) (f)(3) and (f)(4)(A), (D),  and (G) of this

general condition); that the facilities  planning relevant to

the proposed Step 2 or 3 project has been  substantially

completed; and that the Step 2 or 3 project for  which grant

assistance is made will not be significantly  affected by the

completion of the facilities plan and will be  a component

part of the complete system:  Provided, That the  applicant

agrees to complete the facilities plan on a schedule  which

shall be inserted as a special condition of this grant

offer.

g)

1)  The scope of each treatment works project  defined within the

facilities plan as being required for  implementation of the

plan, and for which state or federal  assistance will be

requested, shall define:

A)  Any necessary new treatment works  construction; and

B)  Any rehabilitation work determined by the  sewer system

evaluation to be necessary for the elimination of

excessive infiltration/inflow.  However, rehabilitation

which  should be a part of the grantee's normal

operation and  maintenance responsibilities shall not be

included within the  scope of a Step 3 treatment works

project.

2)  Grant assistance for a Step 3 project segment  consisting of

rehabilitation work may be awarded concurrently  with Step 2

work for the design of the new treatment works  construction.

<BSection 360.204  Covenant Against Contingent Fees>>

The grantee warrants that no person or agency has been  employed or

retained to solicit or secure this grant upon an  agreement or

understanding for a commission, percentage,  brokerage, or contingent fee.

For breach or violation of this  warranty, the Agency shall have the right

to annul this grant  award, or otherwise recover, the full amount of such

commission, percentage, brokerage or contingent fee.

<BSection 360.205  Areawide Waste Treatment Management Planning>>

The grantee shall provide such assurances as the Agency may  require that

the project is fully consistent with the  requirements of the applicable

areawide waste treatment  management plan effective pursuant to the

provisions of  Section 208 of the Federal Water Pollution Control Act

Amendments of 1972 (33 U.S.C. 1288)

SUBPART C:  REQUIREMENTS APPLICABLE TO APPLICATIONS FOR GRANTS

<BSection 360.301  General Conditions for all Subagreements>>

a)

1)  The following conditions shall apply to all  subagreements

entered into between the grantee and any other  party and any

tier of agreement thereunder for the furnishing  of services,

supplies, or equipment necessary to complete the  project for

which the grant is awarded, including contracts  and

subcontracts for personal and professional services, and  for

construction and purchase orders.

2)  Definitions

A)  "Grant agreement"

The written agreement and amendments  thereto between

the Agency and a grantee (applicant) in which  the terms

and conditions governing the grant are stated and

agreed to by both parties.

B)  "Subagreement"

A written agreement between the grantee  and another

party and any tier of agreement thereunder for the

furnishing of services, supplies, or equipment necessary

to  complete the project for which a grant was awarded,

including  contracts for personal and professional

services and purchase  orders.

C)  "Contractor"

The person to whom a subagreement is  awarded.

D)  "Grantee"

The unit of local government which has  been awarded a

grant for planning or construction of a  treatment works

under the Anti-Pollution Bond Act.

b)  Local preference

Local laws, ordinances, regulations or procedures  which are

designed to or operate to give local or in-state  bidders or

proposers preference over other bidders or  proposers shall not be

employed in evaluating bids or  proposals for subagreements under

a grant.

c)  Competition

It is the policy of the Agency to encourage free and  open

competition appropriate to the type of project work to be

performed.

d)  Profits

Only fair and reasonable profits may be earned by  contractors in

subagreements under Agency grants.  Profit  included in a formally

advertised, competitively bid, fixed  price construction contract

awarded pursuant to General  Condition Section 360.302,

(Construction Contracts of Grantee)  is presumed to be reasonable.

e)  Grantee responsibility

The grantee is responsible for the administration  and successful

accomplishment of the project for which Agency  grant assistance

is awarded.  The grantee is responsible for  the settlement and

satisfaction of all contractual and  administrative issues arising

out of subagreements entered  into under the grant in accordance

with sound business  judgment and good administrative practice.

This includes but  is not limited to issuance of invitations for

bids or requests  for proposals, selection of contractors,

protests of award,  claims, disputes, and other procurement

matters.  With the  prior written consent of the Agency, these

functions may be  performed for the grantee by an individual or

firm retained by  the grantee for that purpose.  Such an agent

acts for the  grantee and is subject to all the provisions of the

grant  agreement, including these General Conditions, which apply

to  the grantee.

f)  Privity of contract

Neither the Agency nor the State of Illinois shall  be a party to

any subagreement (including contracts or  subcontracts), nor to

any solicitation or request for  proposals therefor.

g)  General requirements

Subagreements must:

1)  Be necessary for and directly related to the  accomplishment

of the project work;

2)  Be in the form or a bilaterally executed  written agreement

(except for small purchases of $10,000 or  less);

3)  Be for monetary or in-kind consideration; and

4)  Not be in the nature of a grant or gift.

h)  Documentation

1)  Procurement records and files for purchases in  excess of

$10,000 shall include the following:

A)  Basis for contractor selection;

B)  Justification for lack of competition if  competition

appropriate to the type of project work to be  performed

is required but not obtained; and

C)  Basis for award cost or price.

2)  Procurement documentation as described in  Section

360.301(h)(1) above shall be retained by the grantee  or

contractors of the grantee for the period of time required

by General Condition Section 360.502, (Audit and Records) of

these General Conditions.

i)  Specifications

1)  Nonrestrictive specifications

No specification for bids or statement of work  in connection

with work performed under this grant shall be  written in

such a manner as to contain proprietary,  exclusionary, or

discriminatory requirements other than those  based upon

performance, unless such requirements are necessary  to test

or demonstrate a specific thing or to provide for  necessary

interchangeability of parts and equipment, or at  least two

brand names or trade names of comparable quality or  utility

are listed and are followed by the words "or equal".   The

single base bid method of solicitation for equipment and

parts for determination of a low, responsive bidder may not

be  utilized.  With regard to materials, if a single material

is  specified, the applicant must be prepared to substantiate

the  basis for the selection of the material.

2)  Project specifications shall, to the extent  practicable,

provide for maximum use of structures, machines,  products,

materials, construction methods, and equipment which  are

readily available through competitive procurement, or

through standard or proven production techniques, methods,

and  processes, except to the extent that advanced technology

may  be utilized if approved by the Agency by the issuance of

a  construction permit or authorization to construct.

3)  Sole source restriction

A specification shall not require the use of  structures,

materials, equipment, or processes which are known  to be

available only from a sole source, unless such use has  been

adequately justified in writing by the grantee's engineer  as

meeting the minimum needs of the particular project.

4)  Experience clause restriction

The general use of experience clauses requiring  equipment

manufacturers to have a record of satisfactory  operation for

a specified period of time or of bonds or  deposits to

guarantee replacement in the event of failure is  restricted

to special cases in which the grantee's engineer  adequately

justifies any such requirement in writing.  Where  such

justification has been made, submission of a bond or  deposit

shall be permitted in lieu of a specified experience  period,

and the period of time for which such bond or deposit  is

required may not exceed the experience period specified.

j)  Force account work

1)  The grantee must secure prior written approval  of the Agency

for utilization of the force account method in  lieu of

subagreement for any Step 1 or Step 2 work in excess  of

$10,000 or any Step 3 work in excess of $25,000 unless the

force account method is stipulated in the grant agreement.

2)  The Agency's approval shall be based on its  determination

that:

A)  The grantee possesses the necessary  competence and

resources to accomplish the project work; and

B)  The work can be accomplished more  economically by the

use of the force account method; or

C)  Emergency circumstances so dictate.

k)  No subagreement shall be awarded:

To any person or organization which does not:

1)  Have adequate financial resources for  performance, the

necessary experience, organization, technical

qualifications, and facilities, or a firm commitment,

arrangement, or ability to obtain such (including proposed

subagreements);

2)  Have the ability to comply with the proposed or  required

completion schedule for the project;

3)  Have a satisfactory record of integrity,  judgment, and

performance, including in particular any prior  performance

upon grants and contracts in the federal and state

wastewater treatment plant construction programs;

4)  Have an adequate financial management system  and audit

procedure which provides efficient and effective

accountability and control of all property, funds, and

assets;

5)  Maintain a standard of procurement acceptable  to the Agency;

6)  Maintain a property management system which  provides

adequate procedures for the acquisition, maintenance,

safeguarding and desposition of all property; and

7)  Conform to the civil rights, equal employment  opportunity,

and labor law requirements of these conditions.

l)  Fraud and other unlawful or corrupt practices

1)  The award and administration of grants by the  State of

Illinois, and of subagreements awarded by grantees  under

those grants, must be accomplished free from bribery,  graft,

kickbacks, and other corrupt practices.  The grantee  bears

the primary responsibility for prevention and detection  of

such conduct and for cooperation with appropriate

authorities in the prosecution of any such conduct.

2)  The grantee must effectively pursue available  state or local

legal and administrative remedies, and take  appropriate

remedial action with respect to any allegations or  evidence

of such illegality or corrupt practices which are  brought to

its attention.  The grantee shall advise the Agency

immediately when any such allegation or evidence comes to its

attention, and shall periodically advise the Agency of the

status and ultimate disposition of any such matter.

m)  Negotiation of subagreements

Negotiation of subagreements (i.e., award of  subagreements by any

method other than formal advertising) is  authorized if it is

impracticable and infeasible to use formal  advertising.

Negotiated contracts must be competitively  awarded to the maximum

practicable extent.  Generally,  procurements may be negotiated by

the Applicant if:

1)  Public exigency will not permit the delay  incident to

advertising (e.g., an emergency procurement);

2)  The material or service to be procured is  available from

only one person or firm (and, if the  procurement is expected

to aggregate more than $10,000, the  Agency has given prior

approval in writing);

3)  The aggregate amount involved does not exceed  $2,500 (except

as provided in paragraph (2) of this  subsection);

4)  The procurement is for personal or professional  services, or

for any service to be rendered by a university or  other

educational institution;

5)  No responsive, responsible bids at acceptable  price levels

have been received after formal advertising, and  the Agency

has given advance written approval;

6)  The procurement is for material or services  where the prices

are established by law, for technical items  or equipment

requiring standardization and interchangeability  of parts

with existing equipment, for experimental,  developmental or

research work, for highly perishable  materials, resale, or

for technical or specialized supplies  requiring substantial

initial investment for manufacture.  Any  negotiated

procurement under this paragraph (6) of this  subsection,

other than for perishable materials, must be  approved in

advance by the Agency.

n)  Small purchase

1)  A small purchase is the procurement of  materials, supplies,

and services when the aggregate amount  involved in any one

transaction does not exceed $10,000.  The  small purchase

limitation of $10,000 applies to the aggregate  total of an

order, including all estimated handling and  freight charges,

overhead, and profit to be paid under the  order.  In

arriving at the aggregate amount involved in any  one

transaction, there must be included all items which should

properly be grouped together.  Reasonable competition shall

be  obtained.

2)  Subagreements for small purchases need not be  in the form of

a bilaterally executed written agreement.   Where

appropriate, unilateral purchase orders, sales slips,

memoranda of oral price quotations, and the like may be

utilized in the interest of minimizing paperwork.  Retention

in the purchase files of these documents and of written

quotations received, or references to written catalogs or

printed price lists used, will suffice as the record

supporting the price paid.

<BSection 360.302  Construction Contracts of Grantee>>

a)  This condition shall apply to construction contracts

(subagreements) awarded by recipients of Step 3 or Step 2 and  3

projects only, except that it shall not apply to personal  and

professional service contracts, for which see General  Condition

Section 360.303, (Contracts for Personal and  Professional

Services -- Consulting Engineering Agreements)  below.

b)  The project work shall be performed under one or  more contracts

awarded by the grantee to private firms, except  for force account

work authorized by the Agency.

c)  Each contract shall be either a fixed-price (lump  sum) contract

or fixed-rate (unit price) contract, or a  combination of the two,

unless the Agency gives advance  written approval for the grantee

to use some other acceptable  type of contract.  The cost-plus-a

percentage of cost type of  contract shall not be used.

d)  Each contract shall be awarded after formal  advertising, unless

negotiation is permitted in accordance  with General Condition

Section 360.301(m), (Negotiation of  Subagreements) above.  Formal

advertising shall be in  accordance with the following:

1)  Adequate public notice

The applicant will cause adequate notice to be  given of the

solicitation by publication in newspapers or  journals of

general circulation, beyond the applicant's  locality

(statewide, generally) inviting bids on the project  work,

and stating the method by which bidding documents may be

obtained and examined.  Where the estimated prospective cost

of Step 3 construction is ten million dollars or more, such

notice must generally by published in trade journals of

nationwide distribution.  The applicant should in addition

solicit bids directly from bidders, if it maintains a bidders

list.

2)  Adequate time for preparing bids

Adequate time, generally not less than 30 days,  must be

allowed between the date when public notice pursuant  to

paragraph (1) of this section is first published and the

date by which bids must be submitted.  Bidding documents

(including specifications and drawings) shall be available to

prospective bidders from the date when such notice is first

published.

3)  Adequate bidding documents

A reasonable number of bidding documents  (invitations for

bid) shall be prepared by the grantee and  shall be furnished

upon request on a first-come, first-served  basis.  A

complete set of bidding documents shall be  maintained by the

grantee and shall be available for  inspection and copying by

any party.  Such bidding documents  shall include:

A)  A complete statement of the work to be  performed,

including necessary drawings and specifications,  and

the required completion schedule.  (Drawings and

specifications may be made available for inspection

instead of  being furnished.);

B)  The terms and conditions of the contract  to be awarded;

C)  A clear explanation of the method of  bidding and the

method of evaluation of bid prices, and the  basis and

method for award of the contract;

D)  Responsibility requirements or criteria  which will be

employed in evaluating bidders; Provided, That  an

experience requirement or performance bond may not be

utilized unless adequately justified under the

particular  circumstances by the applicant;

E)  The following statement:

Any contract awarded under this Invitation  for Bids is

expected to be funded in part by a grant from the

Illinois Anti-Pollution Bond Fund.  Neither the State of

Illinois nor any of its departments, agencies or

employees is  or will be a party to this Invitation for

Bids or any  resulting contract;

F)  A copy of this General Solution Section  360.302

(d)(3)(F) in the proposal form to be used by bidders,

which shall, unless deleted by a bidder, constitute a

representation and certification to be considered as a

part of  his bid.  This General Condition Section

360.302 (d)(3)(F)  shall also constitute a statement

that a bid will not be  considered for award where

Section 360.302 (d)(3)(G)(i),  (d)(3)(G)(iii), below has

been omitted or modified.  Where  Section

360.302(d)(3)(G)(ii) has been deleted or modified, the

bid will not be considered for award unless the bidder

furnishes with the bid a signed statement which sets

forth in  detail the circumstances of the disclosure and

the Director of  the Agency, or his designee, determines

that such disclosure  was not made for the purpose of

restricting competition:

G)  By submission of the bid, each bidder  certifies, and in

the case of a joint bid each party thereto  certifies as

to his own organization, that in connection with  the

bid:

i)   The prices in the bid have been  arrived at

independently, without consultation,

communication,  or agreement, for the purpose of

restricting competition, as  to any matter

relating to such prices with any other bidder or

with any competitor;

ii)  Unless otherwise required by law, the  prices

which have been quoted in the bid have not

knowingly  been disclosed by bidder, prior to

opening, directly or  indirectly to any other

bidder or to any competitor; and

iii) No attempt has been made or will be  made by the

bidder to induce any other person or firm to

submit or not to submit a bid for the purpose of

restricting  competition.

H)  Each person signing the bid shall certify  that:

i)   He is the person in the bidder's  organization

responsible within that organization for the

decision as to the prices being bid and that he

has not  participated, and will not participate,

in any action contrary  to Section 360.302

(d)(3)(G)(i-iii) above; or

ii)  He is not the person in the bidder's  organization

responsible within that organization for the

decision as to the prices being bid but that he

has been  authorized to act as agent for the

persons responsible for  such decision in

certifying that such persons have not

participated, and will not participate, in any

action contrary  to Section 360.302

(d)(3)(G)(i-iii) above, and as their agent  shall

so certify; and shall also certify that he has not

participated, and will not participate, in any

action contrary  to Section 360.302

(d)(3)(G)(i-iii) above; and

I)  A copy of all the general conditions,  special

conditions, assurances, agreements and terms of the

grant offer.

4)  Sealed Bids

The grantee shall provide for bidding by sealed  bid and for

the safeguarding of bids received until public  opening.

5)  Amendments to bidding documents

If the grantee desires to amend any part of the  bidding

documents (including drawings and specifications)  during the

period when bids are being prepared, the amendments  shall be

communicated in writing to all firms who have  obtained

bidding documents in time to be considered prior to  the bid

opening time; when appropriate, the period for  submission of

bids shall be extended.

6)  Bid modifications

A firm which has submitted a bid shall be  allowed to modify

or withdraw its bid prior to the time of bid  opening.

7)  Public opening of bids

The grantee shall provide for a public opening  of bids at

the place, date and time announced in the bidding  documents.

8)  Award to the low responsive, responsible  bidder.

A)  After bids are opened, they shall be  evaluated by the

grantee in accordance with the methods and  criteria set

forth in the bidding documents.

B)  The grantee may reserve the right to  reject all bids.

Unless all bids are rejected, award shall be  made to

the low, responsive, responsible bidder after the bid

evaluation has been submitted to the Agency and written

notice  of Agency approval has been received by the

grantee.

C)  If award is intended to be made to a firm  which did not

submit the lowest bid, a written statement shall  be

prepared prior to any award and retained by the grantee

explaining why each lower bidder was deemed not

responsive or  not responsible.

D)  Local laws, ordinances, regulations or  procedures which

are designed or operate to give local or  in-state

bidders preference over other bidders shall not be

employed in evaluating bids.

e)  Negotiations of contract amendments (change orders)

1)  Grantee responsibility

The grantee is responsible for negotiation of  construction

contract change orders.  This function may be  performed by

the grantee directly or, if authorized, by his  consulting

engineer.  During negotiations the contractor  shall:

A)  Make clear that the contractor has a clear

understanding of the scope and extent of work and other

essential requirements;

B)  Assure that the contractor demonstrates  that he will

make available or will obtain the necessary  personnel,

equipment and materials to accomplish the work  within

the required time; and

C)  Assure a fair and reasonable price for the  required

work.

2)  Changes in unit price or time

The contract price or time may be changed only  by a change

order.  When negotiations are required, they shall  be

conducted in accordance with paragraph Section 360.302(e)  of

this General Condition, as appropriate.  The value of any

work covered by a change order or of any claim for increases

or decrease in the contract price shall be determined by the

method set forth in Section 360.302(e)(2)(A-C) below which is

most advantageous to the grantee.

A)  Unit prices

i)   Original bid items:  Unit prices  previously

approved are acceptable for pricing changes of

original bid items.  However, when changes in

quantities  exceed 15 percent of the original bid

quantity and the total  dollar change of that bid

item is significant, the unit price  shall be

reviewed by the grantee to determine if a new unit

price should be negotiated.

ii)  New items:  Unit prices of new items  shall be

negotiated.

B)  A lump sum to be negotiated.

C)  Cost reimbursement

The actual cost for labor, direct  overhead, materials,

supplies, equipment, and other services  necessary to

complete the work plus an amount to be agreed  upon to

cover the cost of general overhead and profit to be

negotiated.

3)  For each change order not in excess of $100,000  the

contractor shall submit sufficient cost and pricing data  to

the grantee to enable the grantee to determine the  necessity

and reasonableness of costs and amounts proposed,  and the

allowability and eligibility of costs proposed.

4)  For each change order in excess of $100,000,  the contractor

shall submit to the grantee for review  sufficient cost and

pricing data to enable the grantee to  ascertain the

necessity and reasonableness of costs and  amounts proposed,

and the allowability and eligibility of  costs proposed.

Such data shall include:

A)  As a minimum, proposed change order costs  shall be

presented in summary format as prescribed by the  Agency

and shall be supported by a certification executed by

the contractor that proposed costs reflect complete,

current  and accurate cost and pricing data applicable

to the data of  the change order.

B)  In addition to the specific elements of  cost, the

estimated amount of profit shall be set forth

separately in the cost summary for fixed price change

orders  and a specific total dollar amount of profit

will be set forth  separately in the cost summary for

cost reimbursement change  orders.

C)  More detailed cost data than that required  by the

summary format may be required by the grantee format

may be required by the grantee to substantiate the

reasonableness of proposed change order costs.

D)  Allowability of costs for change orders  shall be

determined in accordance with General Condition  Section

360.801, (Determination of Allowable Costs) below.

E)  For costs under cost reimbursement change  orders, the

contractor shall have an accounting system which

accounts for such costs in accordance with generally

accepted  accounting principles.  This system shall

provide for the  identification, accumulation, and

segregation of allowable and  unallowable change orders.

Allowable change order costs shall  be determined in

accordance with General Condition Section  360.801,

(Determination of Allowable Costs), below.  The

contractor shall propose and account for such costs in a

manner consistent with his normal accounting procedures.

F)  Change orders awarded on the basis of  review of a cost

element summary and a certification of  complete,

current, and accurate cost and pricing data shall be

subject to downward renegotiation or recoupment of funds

where  subsequent audit substantiates that such

certification was not  based on complete, current and

accurate cost and pricing data  and on costs allowable

under these General Conditions at the  time of the

change order execution.

5)  Agency review

Prior to the execution of any change order in  excess of

$100,000, the grantee shall submit to the Agency for  its

review:

A)  The cost and pricing data submitted by the  contractor;

B)  A certification of review and acceptance  of the

contractor's cost or price; and

C)  A copy of the proposed change order.

6)  Profit

For the purpose of negotiated change orders to  construction

contracts under Agency grants, profit is defined  as the net

proceeds obtained by deducting all allowable costs  (direct

and indirect) from the price.  The estimate of profit  is to

be reviewed by the grantee as are all other elements of

price.

7)  Related work

Related work shall not be split into two  amendments or

change orders merely to keep it under $100,000  and thereby

avoid the requirements of this General Condition.   For

change orders which include both additive and deductive

items:

A)  If any single item (additive or deductive)  exceeds

$100,000, the requirements of Section 360.302(e)(4)

hereof shall be applicable.

B)  If no single additive or deductive item  has a value of

$100,000, but the total price of the change  order is

over $100,000, the requirements of Section

360.302(e)(4) hereof shall be applicable.

C)  If the total of additive items of work in  the change

order exceeds $100,000, or the total of deductive  items

of work in the change order exceeds $100,000, and the

net price of the change order is less than $100,000, the

requirements of Section 360.302(e)(4) hereof shall

apply.

f)  Progress payments to contractors

1)  Policy

Except as may be otherwise required by  applicable state law,

prompt progress payments shall be made  by grantees to prime

contractors and by prime contractors to  subcontractors and

suppliers for eligible construction,  material, and equipment

costs, including those of undelivered  specifically

manufactured equipment, incurred under a contract  under an

Agency construction grant.

2)  Protection of progress payments made for  specifically

manufactured equipment

The grantee shall assure  protection of the State's interest

in progress payments made  for specifically manufactured

equipment.  This protection must  be in a manner or form

acceptable to the grantee and shall  take the form of

recordation under the Uniform Commercial Code  adequate to

protect the interest of the grantee and the State.

3)  Limitations on progress payments

In no case may progress payments for  undelivered equipment

or items be made in any amount greater  than seventy-five

percent of the cumulative incurred costs  allocable to

contract performance with respect to the  undelivered

equipment or items.  Submission of a request for  any such

progress payments shall be accompanied by a  certification

furnished by the fabricator of the equipment or  item that

the amount of progress payment claimed constitutes  not more

than seventy-five percent of cumulative incurred  costs

allocable to contract performance, and in addition, in  the

case of the first progress payment request, a  certification

that the amount claimed does not exceed 15  percent of the

contract or item price quoted by the  fabricator.

4)  A subcontractor or supplier which is determined  by the

Agency to have frustrated the intent of the provisions

regarding progress payments for major equipment or

specifically manufactured equipment through failure to

deliver  the equipment may be determined nonresponsible and

ineligible  for further work under Agency grants.

5)  Contract provisions

Where applicable, appropriate provisions  regarding progress

payments must be included in each contract  and subcontract.

6)  The foregoing progress payments policy should  be implemented

in invitations for bids under Step 3 grants.

g)  Retention from progress payments

1)  The grantee may retain a portion of the amount  otherwise due

the contractor.  Except as provided in  subsection (D) below,

the amount retained by the grantee shall  be limited to the

following:

A)  Withholding of not more than 10 percent of  the payment

claimed until the work is 50 percent complete.

B)  When work is 50 percent complete,  reduction of the

withholding to 5 percent of the dollar value  of all

work satisfactorily completed to date; Provided that

the contractor is making satisfactory progress and there

is no  specific cause for greater withholding.

C)  When the work is substantially complete  (operational or

beneficial occupancy), the withheld amount  shall be

further reduced below 5 percent to only the amount

necessary to assure completion.

D)  The grantee may reinstate up to 10 percent  withholding

if the grantee determines, at its discretion, that  the

contractor is not making satisfactory progress or there

is  other specific cause for such withholding.

2)  The foregoing retention policy shall be  implemented with

respect to all Step 3 projects for which  plans and

specifications are approved after July 1, 1976.   Appropriate

provision to assure compliance with this policy  shall be

included in the bid documents for such projects  initially or

by addendum prior to the bid submission date, and  as a

special condition in the grant agreement or in a grant

amendment.  For all previous active projects, the foregoing

policy may be implemented by the grantee through contract

amendment upon written request to the grantee by the

contractor upon consideration upon consideration which the

grantee deems adequate.

3)  A grantee who delays disbursement of grant  funds may be

required to credit to the State all interest  earned on those

funds.

h)  Required construction contract provisions

Each construction contract shall include the  "General Conditions"

of the "Contract Documents for  Construction of Federally Assisted

Water and Sewer Projects,"  a copy of which is included as

Appendix A to these General  Conditions.  In addition, each

construction contract entered  into after July 1, 1976, shall

include the following  provisions:

1)  Audit; access to records:

A)  The contractor shall maintain books,  records, documents

and other evidence directly pertinent to  performance on

grant work under this agreement in accordance  with

accepted business practices, appropriate accounting

procedures and practices, and the requirements which

would be  applicable to a federal grant under the

Federal Water  Pollution Control Act Amendments of 1972

(33 U.S.C. 1251, et  seq., PL 92-500).  The Contractor

shall also maintain the  financial information and data

used by the Contractor in the  preparation or support of

any cost submissions required under  General Condition

Section 360.302(e), (Negotiation of Contract

Amendments, Change Orders) and a copy of the cost

summary  submitted to the owner.  The Auditor General,

the owner, the  Agency, or any of their duly authorized

representatives shall  have access to such books,

records, documents, and other  evidence for the purpose

of inspection, audit, and copying.   The contractor will

provide proper facilities for such access  and

inspection.

B)  If this contract is a formally advertised,  competively

awarded, fixed price contract, the contractor  agrees to

apply paragraphs (i) through (vi) of this subsection

(A) applicable to all negotiated change orders and

contract  amendments in excess of $10,000 which affect

the contract  price.  In the case of all other prime

contracts, the  contractor agrees to include paragraphs

(i) through (vi) of  this Section Section 360.302(h)(A)

in all his contracts and  all tier subcontracts or

change orders thereto directly  related to project

performance which are in excess of $10,000.

C)  Audits conducted pursuant to this  provision shall be in

accordance with generally accepted  auditing standards

and established procedures and guidelines  of the

reviewing or auditing agencies.

D)  The contractor agrees to the disclosure of  all

information and reports resulting from access to records

pursuant to paragraphs (i) and (ii) above, to any of the

agencies referred to in paragraph (i) above.  Where the

audit  concerns the contractor, the auditing agency will

afford the  contractor an opportunity for an audit exit

conference and an  opportunity to comment on the

pertinent portions of the draft  audit report.  The

final audit report will include the written  comments,

if any, of the audited parties.

E)  Records under paragraphs (i) and (ii)  above shall be

maintained and made available during  performance on

Agency grant work under this agreement and  until three

years from the date of final grant payment for the

project.  In addition, those records which relate to any

dispute or litigation or the settlement of claims

arising out  of such performance, or costs or items to

which an audit  exception has been taken, shall be

maintained and made  available until three years after

the date of resolution of  such dispute, appeal,

litigation, claim, or exception.

F)  The right of access conferred by this  clause will

generally be exercised (with respect to financial

records) under

i)   negotiated prime contracts,

ii)  negotiated change orders or contract  amendments

in excess of $10,000 affecting the price of any

formally advertised, competively awarded, fixed

price  contract, and

iii) subcontracts or purchase orders under  any

contract at other than a formally advertised,

competitively awarded, fixed price contract.

G)  However, this right of access will  generally not be

exercised with respect to a prime contract,

subcontract, or purchase order awarded after effective

price  competition.  In any event, such right of access

may be  exercised under any type of contract or

subcontract:

i)   with respect to records pertaining  directly to

contract performance, excluding any financial

records of the contractor, and

ii)  if there is any indication that  fraud, gross

abuse, or corrupt practices may be involved.

2)  Price reduction for defective cost or pricing  data.

A)  This clause is applicable only to:

i)   any negotiated prime contract in  excess of

$10,000;

ii)  negotiated contract amendments or  change orders

in excess of $100,000 affecting the price of a

formally advertised, competitively awarded, fixed

price  contract; or

iii) any subcontract or purchase order in  excess of

$100,000 under a prime contract other than a

formally advertised, competitively awarded, fixed

price  contract.

B)  However, this clause is not applicable for  contracts or

subcontracts to the extent that they are awarded  on the

basis of effective price competition.  The owner may

elect not to utilize this clause where any such

negotiated  contract or subcontract is $100,000 or less.

C)  If the Agency determines that any price  (including

profit) negotiated in connection with this  contract, or

any cost reimbursable under this contract, was

increased by any significant sums because the contractor

or  any subcontractor furnished incomplete or inaccurate

cost or  pricing data or data not current as certified

in his  certification of current cost or pricing data,

then such price  or cost or profit shall be reduced

accordingly and the  contract shall be modified in

writing to reflect such  reduction.

D)  Failure to agree on a reduction shall be  subject to

Article 30 (Arbitration) of the General Conditions  of

this Contract.

3)  Covenant against contingent fees

The contractor warrants that no person or  selling agency has

been employed or retained to solicit or  secure this contract

upon an agreement or understanding for a  commission,

percentage, brokerage, or contingent fee.  For  breach or

violation of this warranty the owner shall have the  right to

annul this contract without liability or in its  discretion

to deduct from the contract price or consideration,  or

otherwise recover, the full amount of such commission,

percentage, brokerage, or contingent fee.

4)  Gratuities

A)  The owner may, by written notice to the  contractor,

terminate the right of the contractor to proceed  under

this contract if it is found, after notice and hearing,

by the owner that gratuities (in the form of

entertainment,  gifts, or otherwise) were offered or

given by the contractor  or any agent or representative

of the contractor, to any  official or employee of the

owner or of the State of Illinois  with a view toward

securing a contract or securing favorable  treatment

with respect to the awarding or amending, or the  making

of any determinations with respect to the performance

of this contract:  Provided, that if the existence of

the  facts upon which the owner makes such findings are

in issue,  they may be reviewed in proceedings pursuant

to Article 30  (Arbitration) of the General Conditions

of this contract.

B)  In the event this contract is terminated  as provided in

Section 360.302(h)(i) hereof, the owner shall  be

entitled:

i)   to pursue the same remedies against  the

contractor as it could pursue in the event of a

breach of  the contract by the contractor, and

ii)  as a penalty in addition to any other  damages to

which it may be entitled by law, to exemplary

damages in an account (as determined by the owner)

which shall  be not less than three nor more than

ten times the costs  incurred by the contractor in

providing any such gratuities to  any such officer

or employee.

C)  The rights and remedies of the owner  provided in this

clause shall not be exclusive and are in  addition to

any rights and remedies provided by law or under  this

contract.

i)  Subcontracts under construction contracts

The award or execution of all subcontracts by a  prime

contractor and the procurement and negotiation  procedures

used by such prime contractor in awarding or  executing such

subcontracts shall comply with:

A)  All provisions of State and local law;

B)  All provisions of these General Conditions  with respect

to fraud and other unlawful or corrupt practices;  and

C)  All provisions of these General Conditions  with respect

to access to facilities and records and audit of

records.

<BSection 360.303  Contracts for Personal and Professional Services -

Consulting Engineering Agreements>>

a)  Except as is otherwise provided in Section (d)  below, the

provisions of Section 360.303(a) through (n) apply  to all

subagreements of grantees for architectural or  engineering

services where the aggregate amount of services  involved is

expected to exceed $10,000.  The provisions of  Section

360.303(d), (e), and (f) are not required, but may be  allowed

where the population of the grantee municipality is  25,000 or

less according to the most recent U.S. census.  When  $10,000 or

less of services (e.g., for consultant or  consultant subcontract

services) is required, the provisions  of General Condition

Section 360.301(n) (Small Purchases)  shall apply.

b)  Type of Contract (Subagreement)

1)  General

Cost reimbursement, fixed price or per diem  types of

contracts or combinations thereof may be negotiated  for

architectural or engineering services.  A fixed price

contract is generally used only when the scope and extent of

work to be performed is clearly defined.  In most other

cases,  a cost reimbursement type of contract is more

appropriate.  A  per diem contract may be used if no other

type of contract is  appropriate.  An incentive fee may be

utilized if the grantee  submits an adequate independent cost

estimate and price  comparison pursuant to Section

360.303(h).

2)  Contracts prohibited

The cost-plus-percentage-of-cost and the

percentage-of-construction-cost types of contract are

prohibited.

3)  Fixed price contracts

An acceptable fixed price contract is one which  establishes

a guaranteed maximum price which may not be  increased except

to the extent that a contract amendment  increases the scope

of work.

4)  Cost reimbursement contracts

Each cost reimbursement contract must clearly  establish a

cost ceiling which the engineer may not exceed  without

formally amending the contract and a fixed dollar  profit

which may not be increased except in case of a contract

amendment which increases the scope of the work.

5)  Per diem contracts

A per diem agreement expected to exceed $10,000  may be

utilized only after a determination that a fixed price  or

cost reimbursement type contract is not appropriate.  Per

diem agreements should be used only to a limited extent such

as where the first task under Step 1 grant involves

establishing the scope and cost of succeeding Step 1 tasks,

or  for incidental services such as expert testimony or

intermittent or professional testing services.  (Resident

engineer and resident inspection services should generally be

compensated under paragraph (b)(3) or (4) of this Section

360.303.)  Cost and profit included in the per diem rate must

be specifically negotiated and displayed separately in the

engineer's proposal.  The contract must clearly establish a

price ceiling which may not be exceeded without formally

amending the contract.

6)  Compensation procedures

If, under either a cost reimbursement of fixed  price

contract, the grantee desires to utilize a multiplier  type

of compensation, all of the following must apply:

A)  The multiplier and the portions of the  multiplier

allocable to overhead and allocable to profit have  been

specifically negotiated;

B)  The portion of the multiplier allocable to  overhead

includes only allowable items of cost under the cost

principles approved by the Agency;

C)  The portions of the multiplier allocable  to profit and

allocable to overhead have been separately  identified

in the contract; and

D)  The fixed price contract includes a  guaranteed maximum

price for completion of the specifically  defined scope

of work; the cost reimbursement contract  includes a

fixed dollar profit which may not be increased  except

in a case of a contract amendment which increases the

scope of work.

c)  Transition Policy

1)  Announcement and Selection

The requirements of Section 360.303(c) through  (e) of this

General Condition shall not apply to Step 1 work  where the

Step 1 grant was awarded or the initiation of Step 1  work

was approved by the Agency prior to July 1, 1976, nor to

subsequent Step 2 and Step 3 work in accordance with Section

360.303(c)(3), provided that the grantee is satisfied with

the  qualifications and performance of the engineer employed.

2)  Required Consulting Engineering Provisions

Effective July 1, 1976, grant assistance for  Steps 1, 2, or

3 will not be awarded nor will initiation of  Step 1 work be

approved unless the subagreement clauses  required pursuant

to Appendix C.  (Required Provisions --  Consulting

Engineering Agreements) are included in the  consulting

engineering subagreement.

3)  Enforcement:

A)  Refusal by a consulting engineer to insert  the required

access clause, or to allow access to its records  or to

renegotiate a consulting engineering contract in

accordance with the foregoing requirements, will render

costs  incurred under such contract unallowable.

Accordingly, all  such costs will be questioned and

disallowed pending  compliance with this general

condition and Appendix C.

B)  Where the Agency determines that the time  required to

comply with the access to records and type of  contract

provisions of this general condition will unduly  delay

award of grant assistance, it may award the grant

assistance conditioned upon compliance with this general

condition within a specified period of time.  In such

event,  no grant payments for the affected engineering

work may be  made until such compliance has been

obtained.

4)  Access to Records - Audit:

A)  After June 30, 1975, a construction grant  for Steps 1,

2, or 3 will not be awarded unless an acceptable

records and access clause is included in the consulting

engineering agreement.  The clause contained in section

9 of  Appendix C, (Required Provisions - Consulting

Engineering  Agreements) shall be used after July 1,

1976.

B)  For the purpose of determining where the  Agency shall

exercise its right of access with respect to  consulting

engineering agreements entered into between June  30,

1975 and July 1, 1976, the Agency will follow the

guidelines set forth in Appendix B, (Access to Records

--  Audit (Existing Consulting Engineering Agreements)

of these  General Conditions.

d)  Public Notice:

1)  Adequate notice as provided in paragraph 2 of  this section

must be given of the requirement for  architectural or

engineering services for all subagreements  with an

anticipated price in excess of $25,000, except as  provided

in paragraphs (3), (4) and (5) of this section.  In

providing public notice pursuant to paragraph 2 of this

section, grantees must comply with the policies enunciated in

paragraphs (b), "Local Preference", and (c) "Competition", of

General Condition Section (General Conditions for all

Subagreements).

2)  Public Announcement

A notice of request for qualifications should  be published

in professional journals, newspapers, or  publications of

general circulation over a reasonable area,  and, in addition

if desired, through posted public notices or  written

notification directed to interested persons, firms, or

professional organizations inviting the submission of

statements of qualifications.  The announcement must clearly

state the deadline and place for submission of qualification

statements.

3)  This public notice requirement and the related  requirements

of Section 360.303(e) and (f) shall not be  required, but may

be followed, where the population of the  grantee

municipality is 25,000 or less according to the latest  U.S.

census.

4)  This public notice requirement and the related  requirements

of Section 360.303(e), (Evaluation of  qualifications) and

(f), (Solicitation and Evaluation of  Proposals), of this

General Condition, shall not apply to the  procurement of

architectural or engineering services for Steps  2 or 3 of a

grant if the grantee is satisfied with the  qualifications

and performance of an engineer who performed  all or any part

of the Step 1 or Step 2 work, the engineer has  the capacity

to perform the subsequent steps, and the grantee  desires the

same engineer to provide architectural or  engineering

services for the subsequent steps.

5)  When a single treatment works is segmented into  two or more

Step 3 projects, and if the Step 2 work is  accordingly

segmented so that the initial contract for  preparation of

construction drawings and specifications does  not cover the

entire treatment works to be built under one  grant, the

grantee need not announce the requirement for  architectural

or engineering services for subsequent segments  of design

work under one grant.  The grantee may use the same

engineering form that was selected for the initial segment of

Step 2 work for subsequent segments if he desires to do so.

All other appropriate provisions of these sections, including

cost review and negotiation of price, will apply to each

segment of work.

e)  Evaluation and qualifications:

1)  The grantee shall review the qualifications of  firms which

responded to the announcement and shall uniformly  evaluate

the firms.

2)  Qualification shall be evaluated by an  objective process

such as by the the appointment of a board or  committee,

which, to the extent practicable, should include  persons

with technical skills.

3)  Criteria which should be considered in the  evaluation of

candidates for submission of proposals should  include:

A)  Specialized experience and technical  competence of the

candidate or firm and its personnel  (including a joint

venture, association or professional  subcontract) in

connection with the type of services required  and the

complexity of the project;

B)  Past record of performance on contracts  with the

grantee, other government agencies or public bodies,

and with private industry, including such factors as

control  of costs, quality of work, and ability to meet

schedules;

C)  Capacity of the candidate to perform the  work

(including any specialized services) with the time

limitations, taking into consideration the current and

planned  workload of the firm;

D)  The familiarity of the candidate with  types of problems

applicable to the project; and

E)  Avoidance of personal and organizational  conflicts of

interest prohibited under State and local law.

f)  Solicitations and Evaluation of Proposals:

1)  Requests for professional services proposals  must be sent to

no fewer than three candidates who responded  to the

announcement, unless after good faith effort to solicit

qualifications in accordance with Subsection (d), (Public

Notice) hereof, fewer than three qualified candidates

respond,  in which case all qualified candidates must be

provided  requests for proposals.

2)  Requests for professional services proposals  must be in

writing and must contain the information necessary  to enable

a prospective offeror to prepare a proposal  properly.  The

request for proposals must include the  solicitation

statement required pursuant to Section  360.303(k)(1), hereof

and must inform offerors of the  evaluation criteria,

including all those in paragraph (3) of  this section, and of

the relative importance attached to each  criterion (a

numerical weighted formula need not be utilized).

3)  All proposals submitted in response to the  request for

professional services proposals must be uniformly  evaluated.

Evaluation criteria shall include as a minimum,  all criteria

stated in Section 360.303(e)(3).  The grantee  shall also

evaluate the candidate's proposed method to  accomplish the

work required, including, where appropriate,  demonstrated

capability to explore and develop innovative or  advanced

techniques and designs.

4)  Proposals shall be evaluated by an objective  process such as

the appointment of a board or committee which  to the extent

practicable includes persons with technical  skills.  Oral

(including telephone) or written interviews  should be

conducted with top rated proposers, and information  derived

therefrom shall be treated on a confidential basis,  except

as required to be disclosed pursuant to State or local  law

or to the Agency pursuant to Section 360.303(h), (Cost and

Price Considerations) hereof.

5)  At no point during the entire procurement  process shall

information be conveyed to any candidate which  would provide

an unfair competitive advantage.

g)  Negotiation

1)  Grantees are responsible for negotiation of  their contracts

for architectural or engineering services.   Contract

procurement including negotiation may be performed by  the

grantee directly or by another non-state governmental  body,

person or firm retained for the purpose.  Contract

negotiations may include the services of technical, legal,

audit or other specialists to the extent deemed appropriate.

2)  Negotiation shall be conducted in accordance  with state or

local procedure.

3)  The object of negotiations with any candidate  shall be to

reach agreement on the provisions of the proposed  contract.

The grantee and the candidate shall discuss, as a  minimum:

A)  The scope and extent of work and other  essential

requirements;

B)  Identification of the personnel and  facilities to

accomplish the work within the required time,  including

where needed, employment of additional personnel,

subcontracting, joint ventures, etc;

C)  Provision of the required technical  services in

accordance with regulations and criteria  established

for the project; and

D)  A fair and reasonable price for the  required work, to

be determined in accordance with the cost  and profit

considerations set forth in Section 360.303(h) and  (i),

and payment provisions.

h)  Cost and Price Considerations:

1)  General

It is the policy of the Agency that the cost of  price of all

subagreements and amendments thereto must be  considered.

For each subagreement in excess of $10,000 but  not greater

than $100,000 grantees shall use the procedures  described in

paragraph (3) of this section or an equivalent  process.

2)  Subagreements over $100,000

For each subagreement expected to exceed  $100,000, or for

two subagreements which aggregate more than  $100,000 awarded

to an engineer for work on one step, or where  renegotiation

or amendment itself is in excess of $100,000,  the provisions

of this paragraph (2) shall apply.

A)  The candidate(s) selected for negotiation  shall submit

to the grantee for review sufficient cost and  pricing

data as described in paragraph (3) of this section to

enable the grantee to ascertain the necessary and

reasonableness of costs and amounts proposed, and the

allowability and eligibility of costs proposed.

B)  The applicant/grantee shall submit to the  Agency for

review:

i)   Documentation of the public notice of  need for

architectural or engineering services, selection

procedures used, and negotiation methodology used,

in those  cases where sections Section 360.303(d),

(e) and (f) are  applicable;

ii)  The cost and pricing data submitted  by the

selected engineer;

iii) A certification of review and  acceptance of the

selected engineer's cost or price; and

iv)  A copy of the proposed subagreement  document.

C)  The Agency will review the complete  subagreement

actions and approve the grantee's compliance with

appropriate procedures prior the the award of the

subagreement.  The grantee shall be notified upon

completion  of the review.

3)  Cost Review

A)  A review of proposed subagreement costs  shall be made

by the grantee.

B)  As a minimum, proposed subagreement costs  shall be

presented in summary format prescribed by the Agency

and shall be supported by a certification executed by

the  selected engineer that proposed costs reflect

complete,  current and accurate cost and pricing data

applicable to the  date of anticipated subagreement

award.

C)  In addition to the specific elements of  cost, the

estimated amount of profit shall be set forth

separately in the cost summary for fixed price contracts

and  maximum total dollar amount of profit shall be set

forth  separately in the cost summary for cost

reimbursement  contracts.

D)  More detailed cost data than that required  by the

summary format may be required by the grantee to

substantiate the reasonableness of proposed subagreement

costs.  Such detailed documentation is normally required

by  the Agency only when the selected engineer is unable

to  certify that the cost and pricing data used are

complete,  current and accurate.  The Agency may, on a

selected basis,  perform a preaward cost analysis on any

subagreement.   Normally, a provisional overhead rate

will be agreed upon  prior to contract award.

E)  Appropriate consideration should be given  to General

Condition Section 360.801, (Determination of  Allowable

Costs) which contains general cost principles which

must be used for the determination of the allowability

of  costs under grants.  The engineer's actual costs,

direct and  indirect, allowable for State participation

shall be  determined in accordance with the terms and

conditions of the  subagreement and this subpart.

Examples of costs which are  not allowable under those

cost principles include, but are not  limited to,

entertainment, interest on borrowed capital and  bad

debts.

F)  The engineer shall have an accounting  system which

accounts for costs in accordance with generally

accepted accounting principles.  This system shall

provide for  the identification, accumulation and

segregation of allowable  and unallowable project costs

among projects.  Allowable  project costs shall be

determined in accordance with Section  360.303(3)(E) of

this section.  The engineer must propose and  account

for costs in a manner consistent with his normal

accounting procedures.

G)  Subagreements awarded on the basis of  review of a cost

element summary and certification of  complete, current

and accurate cost, and pricing data shall be  subject to

downward renegotiation or recoupment of funds where  the

Agency determines that such certification was not based

on  complete, current and accurate cost and pricing data

or not  based on costs allowable under the appropriate

Agency cost  principles at the time of award.

i)  Profit

The objective of negotiations shall be the exercise  of sound

business judgement and good administrative practice  including the

determination of a fair and reasonable profit  based on the firm's

assumption of risk and input to total  performance and not merely

the application of a predetermined  percentage factor.  For the

purpose of subagreements under  State grants, profit is defined as

the net proceeds obtained  by deducting all allowable costs

(direct and indirect) from  the price.  Profit on a subagreement

and each amendment to a  subagreement under a grant should be

sufficient to attract  engineers who possess talents and skills

necessary to the  accomplishment of project objectives, and to

stimulate  efficient and expeditious completion of the project.

Where  cost review is performed, the estimate of profit should be

reviewed by the grantee as are all other elements of price.

j)  Award of Subagreement

After the close of negotiations and after review and  approval by

the Agency if required pursuant to Section  360.303(h)(2), the

grantee may award the contract.   Unsuccessful candidates should

be notified promptly.

k)  Required Solicitation and Subagreement Provisions:

1)  Required solicitation statement

A)  Requests for qualifications or proposals  must include

the following statement, as well as the proposed  terms

of the subagreement.

"Any contract or contracts awarded under this request

for  (qualifications/professional proposals)  are

expected to be funded in part by a  grant from the

Illinois Environmental  Protection Agency.  This

procurement will  be subject to the requirements of the

grant offer."

B)  Neither the State of Illinois nor the  Illinois

Environmental Protection Agency is nor will be a  party

to this request for (qualifications/professional

proposals) or any resulting contract.

2)  Content of subagreement

A)  Each subagreement must adequately define:

i)   The scope and extent of project work;

ii)  The time for performance and  completion of the

contract work, including where appropriate,  dates

for completion of significant project tasks;

iii) Personnel and facilities necessary to  accomplish

the work within the required time;

iv)  The extent of subcontracting and  consultant

agreements.

B)  If any of these elements cannot be defined  adequately

for later tasks or steps at the time of contract

execution, the subsequent tasks or steps shall not be

included  in the contract at that time.

3)  Required subagreement provisions.  Each  consulting

engineering contract must include the provisions  set forth

in Appendix C, (Required Provisions -- Consulting

Engineering Agreements) to these general conditions.

l)  Subagreement Payments - Architectural or Engineering  Services:

1)  Generally, payment will be made under  consulting engineering

contracts upon the completion of a  step, or if specified in

the grant agreement, upon completion  of specific tasks

within the step.

2)  Upon satisfactory completion by the engineer of  the work

called for under the terms of a contract, and upon

acceptance of such work by the grantee, with the concurrence

of the Agency, the engineer will be paid the unpaid balance

of  any money due for such work, including any retained

percentages relating to this portion of the work.

3)  Payment may not be withheld for professional  services,

except as provided in the contract for professional

services.  Any withholding should be limited to only that

amount necessary to assure contract compliance.

m)  Applicability to Existing Contracts.  In some cases  a negotiated

subagreement may have been executed prior to the  effective date

of these general conditions to cover work under  more than one

step of a grant.  Such contracts already in  existence may not

comply with the requirements of Section  360.301 and Section

360.303 herein.  Section 360.303(C) of  this General Condition and

Appendix B set forth Agency policy  with respect to such contracts

and must be implemented prior  to the grant award action for the

next step under the grant.

n)  Subcontracts under subagreements for architectural  or engineering

services:

1)  The award or execution of subcontracts under a  prime

contract for architectural or engineering services  awarded

to an engineer by a grantee, and the procurement and

negotiation procedures used by the engineer in awarding such

subcontracts are not required to comply with any of the

provisions, selection procedures, policies or principles set

forth in General Condition in Section 360.301 or Section

360.303 except those specifically stated in paragraph (2) of

this section.

2)  The award or execution of subcontracts in  excess of $10,000

under a prime contract for architectural or  engineering

services and the procurement procedures used by  the engineer

in awarding such subcontracts must comply with  the

following:

A)  General Condition Section 360.301(b),  (Local

preference).

B)  General Condition Section 360.303(h),  (Cost and Price

Considerations).

C)  General Condition Section 360.303(i),  (Profit).

<BSection 360.304  Equal Opportunity>>

a)  Any contract of the grantee in furtherance of the  project shall

contain the Equal Opportunity Clause as set  forth in Article VI

of the Rules and Regulations for Public  Contracts prescribed by

the Illinois Department of Human  Rights and filed with the

Secretary of State as follows:

b)

<IArticle VI>>

<IEqual Employment Opportunity Clause>>

<ISection 3.1.  Each Contracting Agency Shall Ensure that every  Contract to

which it is a party shall contain the following clause:>>

<IEqual Employment Opportunity>>

<IIn the Event of the Contractor's noncompliance with any  provision of this

equal employment opportunity clause, the  Illinois Fair Employment

Practices Act or the Fair Employment  Practices Commission's Rules and

Regulations for Public Contracts, the Contractor may be declared

nonresponsible and  therefore ineligible for future contracts or

subcontracts with  the State of Illinois or any of its political

subdivisions or  municipal corporations, and the contract may be cancelled

or  avoided in whole or in part, and such other sanctions or  penalties may

be imposed or remedies invoked as provided by  statute or regulation.>>

<IDuring the performance of this contract, the Contractor agrees  as follows:>>

1)  <IThat it will not discriminate against any employee or  applicant

for employment because of race, color, religion,  sex, national

origin, ancestry, physical or mental handicap  unrelated to

ability, or an unfavorable discharge from  military service: and

further that it will examine all job  classifications to determine

if minority persons or women are  underutilized and will take

appropriate affirmative action to  rectify any such

underutilization.>>

2)  <IThat, if it hires additional employees in order to  perform this

contract or any portion hereof, it will determine  the

availability (in accordance with the Commission's Rules  and

Regulations for Public Contracts) of minorities and women  in the

area(s) from which it may reasonably recruit and it  will hire for

each job classification for which employees are  hired in such a

way that minorities and women are not  underutilized.>>

3)  <IThat, in all solicitations or advertisements for  employees placed

by it or on its behalf, it will state that  all applicants will be

afforded equal opportunity without  discremination because of

race, color, religion, sex, national  origin, ancestry, physical

or mental handicap unrelated to  ability, or an unfavorable

discharge from military service.>>

4)  <IThat it will send to each labor organization or  representative or

workers with which it has or is bound by a  collective bargaining

or other agreement or understanding, a  notice advising such labor

organization or representative of  the contractor's obligations

under the Illinois Fair  Employment Practices Act and the

Commission's Rules and  Regulations for Public Contracts.  If any

such labor  organization or representative fails or refuses to

cooperate  with the Contractor in its efforts to comply with such

Act and  Rules and Regulations, the Contractor will promptly so

notify  the Illinois Fair Employment Practices Commission and the

contracting agency and will recruit employees from other  sources

when necessary to fulfill its obligations thereunder.>>

5)  <IThat it will submit reports as required by the Illinois  Fair

Employment Practices Commission's Rules and Regulations  for

Public Contracts, furnish all relevant information as may  from

time to time be requested by the Commission or the  contracting

agency, and in all respects comply with the  Illinois Fair

Employment Practices Act and the Commission's  Rules and

Regulations for Public Contracts.>>

6)  <IThat it will permit access to all relevant books,  records,

accounts and work sites by personnel of the  contracting agency

and the Illinois Fair Employment Practices  Commission for

purposes of investigation to ascertain  compliance with the

Illinois Fair Employment Practices Act and  the Commission's Rules

and Regulations for Public Contracts.>>

7)  <IThat it will include verbatim or by reference the  provisions of

paragraphs 1 through 7 of this clause in every  performance

subcontract as defined in Section 2.10(b) of the  Commission's

Rules and Regulations for Public Contracts so  that such

provisions will be binding upon every such  subcontractor; and

that it will also so include the provisions  of paragraphs 1, 5,

6, and 7 in every supply subcontract as  defined in Section

2.10(a) of the Commission's Rules and  Regulations for Public

Contracts so that such provisions will  be binding upon every such

subcontractor.  In the same manner  as with other provisions of

this contract, the Contractor will  be liable for compliance with

applicable provisions of this  clause by all its subcontractors;

and further it will promptly  notify the contracting agency and

the Illinois Fair Employment  Practices Commission in the event

any subcontractor fails or refuses to comply therewith.  In

addition, no contractor will  utilize any subcontractor declared

by the commission to be  nonresponsible and therefore ineligible

for contracts or  subcontracts with the State of Illinois or any

of its  political subdivisions or municipal corporations.>>

<ISection 3.2. INCORPORATION BY OPERATION OF THE REGULATIONS.>>

<IAll contract specifications furnished by any contracting  agency to bidders

or contractors shall contain the equal  employment opportunity clause set

forth in Section 3.1 hereof  and such clause shall be included as a

material term of any  contract; however, a contracting agency having

published rules  and regulations which govern all its contracts and which

include the equal employment opportunity clause may  incorporate such

clause by reference in such agency's  individual contracts or contract

specifications.  By operation  of these rules and regulations, the equal

employment  opportunity clause shall be deemed to be a part of every

contract whether or not such contract is in writing and  regardless of

whether said clause is physically incorporated  therein.>>

<ISection 3.3. SUBCONTRACTS.>>

<IEach contractor and subcontractor shall in turn include the  equal

employment opportunity clause set forth in Section 3.1  hereof in each of

its subcontracts verbatim or by reference so  that provisions of Paragraphs

1 through 7 of said clause will  be binding upon subcontractors of every

tier; provided  however, that only paragraphs 1, 5, 6, and 7 need be

included  in every subcontract as defined in Section 2.10(a) of the  rules

and regulations of the Illinois Fair Employment Practices Commission.>>

<BSection 360.305  Compliance With Procurement Requirements>>

a)  Grantee responsibility

The grantee is responsible for selecting the low,  responsive, and

responsible bidder or other contractor in  accordance with

applicable requirements of state, or local  laws or ordinances, as

well as the specific requirements of  state and federal law or

this grant agreement directly  affecting the procurement (for

example, the non-restrictive  specification requirement or the

equal employment opportunity  requirement) and for the initial

resolution of complaints  based upon alleged violations.  If

complaint is made to the  Agency concerning an alleged violation

of any law or of this  grant agreement in the procurement of

construction services or  materials for a project involving Step

3, the complaint will  be referred to the grantee for resolution.

The grantee shall  promptly determine each such complaint upon its

merits  concerning the proposed procurement.  The grantee must

promptly furnish to the complaining party and to other  affected

parties, by certified mail, a written summary of its

determination, substantiated by an engineering and legal  opinion,

providing a justification for its determination.

b)  Arbitration

Disputes between the grantee and any party adversely  affected by

the determination of the grantee made pursuant to  Section

360.305(a) above shall be resolved by binding  arbitration by a

single arbitrator, in accordance with the  Construction Industry

Arbitration Rules of the American  Arbitration Association.  This

agreement to arbitrate shall be  specifically enforceable under

the arbitration laws of the  State of Illinois (Ch. 10 Ill. Rev.

Stat. 1975, Sections 101-123).   The award rendered by the

arbitrator shall be final, and  judgement may be entered upon it

in any court having  jurisdiction thereof.  A copy of the

arbitration award shall  be provided to the Agency immediately

upon its issuance.

c)  Time limitations

Complaints should be made pursuant to Section  360.305(a) of this

general condition as early as possible  during the procurement

process, preferably prior to issuance  of an invitation for bids

to avoid disruption of the  procurement process:  Provided, That a

complaint authorized by  Section 360.305(a) of this general

condition must be mailed by  certified mail (return receipt

requested), or delivered, no  later than five working days after

the bid opening.  A request  for arbitration pursuant to paragraph

Section 360.305(b) of  this general condition must be made to the

American  Arbitration Association within one week after the

complaining  party received the grantee's adverse determination.

d)  Deferral of procurement action

Where the grantee has received a written complaint  pursuant to

Section 360.305(a) of this general condition, it  must defer

issuance of its solicitation or award or notice to  proceed under

the contract (as appropriate) for ten days after  mailing or

delivery of any written adverse determination.  If  a

determination is made by either the grantee or the  arbitrator

which is favorable to the complaint, the terms of  the

solicitation must be revised or the contract must be  awarded (as

appropriate) in accordance with such  determination.

e)  Enforcement

Noncompliance with the provisions of this grant  affecting

procurement will result in:

1)  Total or partial termination of the grant  pursuant to

General Condition Section 360.103, (Termination)  hereof;

2)  Ineligibility for grant assistance which could  otherwise be

awarded under this grant; or

3)  Disallowance of project costs incurred in  violation of the

provisions of this grant offer or applicable  laws, as

determined by the Agency.

<BSection 360.306  Disputes>>

a)  Only the grantee may appeal to the Agency under this  provision

with respect to its subagreements thereunder for its  own name and

benefit.  Neither a contractor nor a  subcontractor of a grantee

may prosecute an appeal under the  disputes provision of a grant

in its own name or interest.

b)  Any dispute arising under this grant which is not  disposed of by

agreement shall be decided by the Director or  his duly authorized

representative, who shall reduce his  decision to writing and mail

or otherwise furnish a copy  thereof to the applicant.  The

decision of the Director shall  be final and conclusive.

c)  This "disputes" clause does not preclude  consideration of

questions of law in connection with decisions  provided for in

Section 360.306(b) above.

<BSection 360.307  Indemnity>>

The grantee shall assume the entire risk, responsibility and  liability for

any and all loss or damage to property owned by  the grantee, the Agency or

third persons, and any injury to or  death of any persons (including

employees of the grantee)   caused by, arising out of, or occurring in

connection with the  execution of any work, contract or subcontract arising

out of  this grant, and the grantee shall indemnify, save harmless and

defend the State of Illinois and the Agency from all claims  for any such

loss, damage, injury or death whether caused by  the negligence of the

State of Illinois, the Agency, their  agents or employees or otherwise

consistent with the  provisions of Ill. Rev. Stat. 1973, Ch. 29, par. 61.

The  grantee shall require that any and all contractors or  subcontractors

engaged by the grantee shall agree in writing  that they shall look solely

to the grantee for performance of  such contract or satisfaction of any and

all claims arising  thereunder.

SUBPART D:  REQUIREMENTS APPLICABLE TO INITIATION, AMENDMENT,

COMPLETION AND OPERATION OF PROJECT

<BSection 360.401  Project Initiation>>

Any obligation of the State of Illinois and the Agency to make  any payment

of grant funds shall terminate absolutely unless  the project is initiated

no later than one calendar year from  the date of acceptance by the grantee

of the project grant  offer or as otherwise provided by a special condition

of this  grant.  For Step 1 and 2 grants, a project shall be deemed to

have been initiated on the execution of an agreement or  contract for any

element of project work; or, if an agreement  or contract covering an

element of the work has previously  been entered into, a notice to proceed

with the work has been  issued.  A project shall be deemed to have been

initiated on  the issuance of a notice to proceed under a construction

contract for any segment of Step 3 project work, or if notice  to proceed

is not required, execution of the construction  contract.

<BSection 360.402  Project Changes>>

a)  Prior approval by the Agency is required for project  changes

which may:

1)  Increase the amount of State funds needed to  complete the

project, except that no change will be approved  which either

exceeds the grant offered or which exceeds the  limitation

provided for approvable contingencies;

2)  Substantially alter the design or scope of the  project;

3)  Alter the type of treatment to be provided;

4)  Extend any contractural completion date for the  project; or

5)  Substantially alter the location, size,  capacity or quality

of any major item of equipment.

b)  The grantee shall promptly notify the Agency in  writing of all

proposed changes.  Failure on the part of the  grantee to give

timely notice of proposed project changes or  disapproval of a

proposed project change by the Agency may  result in:

1)  Disallowance of costs incurred which are  attributable to the

change; or

2)  Termination of the grant.

c)  The Agency may disapprove proposed project changes  by written

notice to the grantee within 3 weeks after receipt  of a written

notice of a proposed change; however, neither  approval nor

failure to disapprove a project change shall  commit or obligate

the State of Illinois or the Agency to any  increase in the amount

of the grant or payments thereunder and  nothing herein shall

operate to increase the amount of the  grant.

d)  Notwithstanding the provisions of Section  360.402(a-c) above,

prior Agency removal is not required for  changes having a cost of

less than $500.00 either for the  correction of minor errors or to

make emergency or minor  changes except that the total cost for

all changes allowable  under this provision shall not exceed

one-half of one percent  of the total grant offer.

e)  In addition to the notification of project changes  pursuant to

Section 360.402(a-c) above, a copy of any prime  contract or

modification thereof and of revisions to plans and  specifications

must be promptly submitted to the Agency for  approval; however,

neither approval nor failure to approve any  prime contract or

modification thereof or revisions to plans  and specifications

shall commit or obligate the State of  Illinois or the Agency to

any increase in the amount of the  grant or payments thereunder.

<BSection 360.403  Supervision>>

The grantee will provide and maintain competent and adequate  engineering

supervision and inspection of the project to  ensure that the construction

conforms with the approved plans  and specifications for any project

involving construction  (Step 3).

<BSection 360.404  Project Sign>>

The grantee shall erect and display at the project site a sign

acknowledging the source of funds for the project.  The sign,  in form and

style to be furnished by the Agency, shall be  erected at the start of

construction at a location appropriate  for public viewing and shall be

maintained until the project  is completed.

<BSection 360.405  Final Inspection>>

a)  The grantee must notify the Agency of the completion  of Step 3

project construction.  The Agency shall cause final  inspection to

be made within 60 days of the receipt of the  notice provided that

the grantee has fully complied with the  following general

conditions hereof;

General Condition Section 360.402 (Project changes)

General Condition Section 360.406 (Operation & maintenance)

General Condition Section 360.601 (Sewer use ordinance)

General Condition Section 360.602 (User charges).

b)  In the event that compliance with these general  conditions is not

achieved until after completion of  construction, final inspection

will be made within 60 days  after the final act of compliance.

Upon completion of the  final inspection and upon determination by

the Agency that the  treatment works have been satisfactorily

constructed in  accordance with the provisions of General

Condition Section  360.804,(Grant Payment Schedule) hereof.

c)  In the event that the grantee has not fully complied  with the

above listed general conditions within 6 months after  completion

of construction, or such extension of time beyond 6  months as the

Director may agree to in writing, this grant  agreement shall be

terminated pursuant to General Condition  Section 360.103,

(Termination) hereof, and all funds paid out  under this grant

agreement shall be refunded to the State  Anti-Pollution Bond

Fund.

<BSection 360.406  Operation and Maintenance>>

a)  The grantee must make adequate provisions  satisfactory to the

Agency for assuring economic, effective,  and efficient operation

and maintenance of its sewage  treatment works in accordance with

a plan of operation  approved by the Agency.

b)  As a minimum, such plan shall:

1)  Be developed and submitted to the Agency for  approval in

accordance with a schedule developed as a special  condition

of the grant; and

2)  Include provision for:

A)  An operation and maintenance manual for  each facility;

B)  An emergency operating and response  program;

C)  Properly trained management, operation,  and maintenance

personnel;

D)  Adequate budget for operation and  maintenance, and for

replacement of all equipment with an  expected life of

less than 30 years;

E)  Operational reports; and

F)  Provisions for laboratory testing adequate  to determine

influent and effluent characteristics and removal

efficiencies.

c)  The Agency shall not pay:

1)  More than 50 percent of the State share of any  Step 3

project unless the grantee has furnished and the Agency  has

approved the plan of operation and the grantee has  submitted

a draft of the operation and maintenance manual for  review,

or adequate evidence of timely development of such a  draft;

and

2)  More than 90 percent of the State share unless  the grantee

has furnished a satisfactory final operation and  maintenance

manual or as otherwise provided by a special  condition of

this grant.

SUBPART E:  REQUIREMENTS APPLICABLE TO ACCESS, AUDITING, AND

RECORDS

<BSection 360.501  Access>>

a)  The Agency and any persons designated by the Agency  shall at all

reasonable times have access to the premises  where any portion of

the project for which the grant was awarded is being performed.

Subsequent to cessation of grant  support Agency personnel or any

authorized representative  shall at all reasonable times have

access to the project  records (as defined in General Condition

Section 360.502,  (Audit and Records) hereof) and to the project

site, to the  full extent of the grantee's right to access.

b)  Any contract entered into by the grantee for Step 1,  Step 2 or

Step 3 work, and any subagreement thereunder, shall  provide the

representatives of the Agency will have access to  the work

whenever it is in preparation or progress that the  contractor or

subcontractor will provide proper facilities for  such access and

inspection.  Such contract or subagreement  must also provide that

the Agency or any authorized  representative shall have access to

any books, documents,  papers, and records of the contractor or

subcontractor which  are pertinent to the project for the purpose

of making audit,  examination, excerpts, and transcriptions

thereof.

c)  Any failure by the grantee or any contractor or  subcontractor of

the grantee to provide access, as provided  herein, after 10 days'

written notice from the Agency, shall  be cause for termination of

the grant pursuant to Condition  Section 360.103, (Termination)

hereof, and refund to the State  of Illinois Anti-Pollution Fund

of any unexpended grant funds  in the hands of the grantee, and in

addition thereto, refund  of any grant funds previously expended

by the grantee,  contractor, or subcontractor found in

noncompliance with this  Condition Section 360.501

<BSection 360.502  Audit and Records>>

a)  The grantee shall maintain books, records,  documents, reports,

and other evidentiary material and  accounting procedures and

practices that conform to generally  accepted accounting

principles as promulgated by the American  Institute of Certified

Public Accountants and to the 13 basic  principles set forth by

the National Committee on Governmental  Accounting, to properly

account for:

1)  The receipt and disposition by the grantee of  all assistance

received for the project, including both State  assistance

and any matching share or cost sharing; and

2)  The costs charged to the project, including all  direct and

indirect costs of whatever nature incurred for the

performance of the project for which the grant has been

awarded.  The foregoing constitute "records" for the purposes

of this condition.

b)  The grantee's facilities, or such facilities as may  be engaged in

the performance of the project for which the  grant has been

awarded, and the grantee's records shall be  subject at all

reasonable times to inspection and audit by the  Agency or any

authorized representative.

c)  The grantee shall preserve and make his records  available to the

Agency or any authorized representative:

1)  Until expiration of 3 years from the date of  final payment

under this grant, and

2)  For such longer period, if any, as is required  by applicable

statute of lawful requirement, or by Section  360.502(d) or

(e) below.

d)  If this grant is terminated completely or partially,  the records

relating to the work terminated shall be preserved  and made

available for a period of 3 years from the date of  any resulting

final termination settlement.

e)  Records which relate to appeals under the "Disputes"  clause of

this grant, litigation or the settlement of claims  arising out of

the performance of the project for which this  grant was awarded,

or costs and expenses of the project as to  which exception has

been taken by the Agency or any of its  duly authorized

representatives, shall be retained until such  appeals,

litigation, claims, or exceptions have been disposed  of.

f)  Any failure by the grantee or any contractor or  subcontractor or

the grantee to make records available to the  Agency as required

by this Condition Section 360.502 after 10  days' written notice

from the Agency, shall be cause for  termination of the grant,

pursuant to Condition Section  360.103, (Termination) hereof, and

refund to the State of  Illinois Anti-Pollution Bond Fund of any

unexpended grant  funds in the hands of the grantee, and in

addition thereto,  refund of any grant funds previously expended

by the grantee,  contractor or subcontractor found in

noncompliance with this  Condition Section 360.502.

<BSection 360.503  Reports>>

The grantee shall prepare and file with the Agency an  acceptable final

report and such progress, financial and other  reports relating to the

conduct and results of the approved  project as the Agency may require.

Such reports shall be  submitted at such times and in such form and style

as may be  directed by the Agency.  Failure to timely submit reports

required by this grant offer may result in:

a)  Withholding of grant funds;

b)  Suspension of the grant pursuant to Condition  Section 360.102,

(Stop-Work Order) hereof;

c)  Termination of the grant pursuant to Condition  Section 360.103,

(Termination) hereof; or

d)  Such other action as the Agency may be authorized to  take.

SUBPART F:  REQUIREMENTS FOR SEWER USE ORDINANCE, USER CHARGES

AND FLOOD PLAIN INSURANCE

<BSection 360.601  Sewer Use Ordinance>>

a)  The grantee must obtain the approval of the Agency  of its sewer

use ordinance prior to the issuance of the Step 3 grant.  The

grantee shall demonstrate to  the satisfaction of the Agency that

a sewer use ordinance or  other legally binding requirement will

be enacted and enforced  in each jurisdiction served by the

treatment works project  before the completion of construction.

The ordinance shall  prohibit any new connections from inflow

sources into the  sanitary sewer portions of the sewer system and

shall ensure  that new sewers and connections to the sewer system

are  properly designed and constructed.

b)  The sewer use ordinance shall require:

1)  Pretreatment of any industrial wastes which  would otherwise

be detrimental to the treatment works or its  proper and

efficient operation and maintenance or will  otherwise

prevent entry of such wastes into the treatment  works; and

2)  Compliance with any applicable federal or state  pretreatment

requirements.

c)  The sewer use ordinance shall provide that after  completion of

construction of the sewage treatment facilities  which are the

subject of this grant, no new direct discharges  to the waters of

the State shall be allowed from any property  within the service

area of the grantee.

d)  The ordinance shall prohibit the introduction into  the sewer

system of industrial waste until General Condition  Section

360.602, (User Charges) are met.

(Source:  Amended at 16 Ill. Reg. 5891, effective March 31, 1992)

<BSection 360.602  User Charges>>

a)  The grantee must obtain the approval of the Agency  of its system

of user charges prior to the issuance of the Step 3 grant.  The

grantee shall implement the user charge system before the

treatment works is placed in operation.

b)  The Agency may approve a user charge system in  accordance with

the following criteria:

1)  The user charge system must result in the  distribution of

the cost of operation and maintenance of  treatment works

within the grantee's service area to each user  (or user

class) in proportion to such user's contribution to  the

total wastewater loading of the treatment works.  Factors

such as strength, volume, and delivery flow rate

characteristics shall be considered and included as the basis

for the user's contribution to ensure a proportional

distribution of operation and maintenance costs to each user

(or user class).

2)  For the first year of operation, operation and  maintenance

costs shall be based upon past experience for  existing

treatment works or some other rational method that  can be

demonstrated to be applicable.

3)  The grantee shall review user charges annually  and revise

the rates periodically to reflect actual treatment  works

operation and maintenance costs.

4)  The user charge system must generate sufficient  revenue to

offset the cost of all treatment works operation  and

maintenance and replacement required to be provided by the

grantee.

5)  The user charge system must be incorporated in  one or more

municipal legislative enactments or other  appropriate

authority.  If the project is a regional treatment  works

accepting wastewaters from treatment works owned by  other,

then the subscribers receiving waste treatment services  from

the grantee shall have adopted user charge systems.  Such

user charge systems shall also be incorporated in the

appropriate municipal legislative enactments or other

appropriate authority.

6)  The use of a tax system in lieu of a user  charge system, or

as a supplement thereto, is specifically  disallowed unless

it meets federal requirements or unless the tax system is

dedicated to support the operation and maintenance of a

collection system and where treatment is provided by another

municipality.

7)  The user charge system shall meet such other  standards as

the Agency may reasonably require in order to  assure the

continued financial stability of the grantee.

c)  Upon approval of a grantee's system of user charges,  the

implementation and maintenance of the approved system and  the

implementation schedules therefore shall become a  condition of

the grant subject to the provisions of General  Condition Section

360.101, (Noncompliance with Grant  Conditions) hereof.

d)  The grantee must maintain such records as are  necessary to

document such compliance.  The grantee shall  maintain such

records in accordance with the provisions of the  Local Records

Act, Ch. 116 Ill. Rev. Stats. 1975, Secs. 43.  101-43.114, except

that no such records may be destroyed for a  period of 30 years

unless microfilm reproductions are made.

e)  The Agency or any authorized representative shall  have access to

any books, documents, papers, and records of  the grantee which

are applicable to the grantee's system of  user charges for the

purpose of making audit, examination,  excerpts, and

transcriptions thereof to ensure compliance with  the provisions

of paragraph (b) of this general condition.

(Source:  Amended at 16 Ill. Reg. 5891 ,effective March 31, 1992)

<BSection 360.603  Flood Plain Insurance>>

a)  The grantee (or the construction contractor, as  appropriate)

shall acquire any flood insurance made available  to it under the

National Flood Insurance Act of 1968, as  amended, beginning with

the period of construction, and  maintain such insurance for the

entire useful life of the  project if the total value of insurable

improvements is  $10,000 or more.

b)  The amount of insurance required is the total  project cost,

excluding facilities which are uninsurable under  the National

Flood Insurance Program, such as bridges, dams,  water and sewer

lines, and underground structures, and  excluding the cost of the

land, or the maximum limit of  coverage made available to the

grantee under the National  Flood Insurance Act, whichever is

less.

c)  The required insurance premium for the period of  construction is

an allowable project cost.

SUBPART G:  INCORPORATED REQUIREMENTS

<BSection 360.701  Statutory Conditions>>

a)  All State of Illinois grants under the  Anti-Pollution Bond Act

are awarded subject to State and  Federal law including the

requirements of the following  Illinois Statutes:

1)  "The Illinois Architectural Act" (Ill. Rev.  Stat. 1981, ch.

Ill, par. 1201 et seq.) relating to the  practice of

architecture.

2)  "The Protection of Adjacent Landowner's Act"  (Ill. Rev.

Stat. 1981, ch. 111 1/2, par. 3301 et seq.)  relating to the

duty of an owner or occupant of land upon  which excavations

are made in reference to the furnishing of  lateral and

subjacent support to adjoining lands and  structures thereon.

3)  "The Regulation of Rivers, Lakes and Streams  Act" (Ill. Rev.

Stat. 1981, ch. 19, par. 65(f)) relating to  flood plains.

4)  "The Contracts for Public Works Act" (Ill. Rev.  Stat. 1981,

ch. 29, par. 15 et seq.) relating to bonds of  contractors

entering into contracts for public construction.

5)  "The Discrimination in Public Contracts Act"  (Ill. Rev.

Stat. 1981, ch. 29, par. 17 et seq.) relating to  the

prohibition of discrimination and intimidation on account of

race, creed, color, sex or national  origin in employment

under Contracts for Public Works.

6)  "The Wages of Employees on Public Works Act"  (Ill. Rev.

Stat. 1981, ch. 48, par. 39n et seq.) relating to  the

regulation of laborers, mechanics and other workmen  employed

in any public works by the State, county, city or any  public

body or any political subdivision or by anyone under

contract for public works.

7)  "The Health and Safety Act" (Ill. Rev. Stat.  1981, ch. 48,

par. 137.1 et seq.) relating to the health and  safety of

persons employed and vesting in the industrial  commission

power to make reasonable rules relating thereto.

8)  "The Workmen's Compensation Act" (Ill. Rev.  Stat. 1981, ch.

48, par. 138.1 et seq.) relating to providing  compensation

for accidental injuries or death suffered in the  course of

employment within this State, and without the State  where

the contract of employment is made within this State.

9)  "The Medical Examination of Employees and Applicants Act"

(Ill. Rev. Stat. 1981, ch. 48, par. 172(d) et seq.) relating

to forbidding employers to require employees or applicants

for employment to pay the cost of medical examinations

required as a condition of employment.

10) "The Occupational Diseases Act" (Ill. Rev. Stat. 1981, ch.

48, par. 172.36 et seq.) relating to providing remedies for

injuries suffered or death resulting from occupational

diseases incurred in the course of employment.

11) "The Fair Employment Practices Act" (Ill. Rev. Stat. 1975,

ch. 48, par. 851 et seq.) relating to denial of equality of

employment opportunity because of race, color, religion, sex,

national origin or ancestry.

12) "The Age Discrimination Act" (Ill. Rev. Stat. 1975, ch. 48,

par. 881 et seq.) relating to prohibition of unjust

discrimination because of age.

13) "The Illinois Professional Engineering Act" (Ill. Rev. Stat.

1981, ch. 48 1/2, par. 5101 et seq.) relating to the

practices of Professional Engineering.

14) "The Publication of Notices in General Act" (Ill. Rev. Stat.

1981, ch. 100, par. 1 et seq.) relating to publication of

notices.

15) "The Interest in Contracts Act" (Ill. Rev. Stat. 1981, ch.

102, par. 3 et. seq.) relating to the prevention of

fraudulent and corrupt practices in the making or accepting

of contracts by public officers.

16) "The Open Meetings Act" (Ill. Rev. Stat. 1981, ch. 102, par.

41 et seq.) relating to meetings.

17) "The Environmental Protection Act" (Ill. Rev. Stat. 1981, ch.

111 1/2, par. 1001 et seq.) and regulations thereunder.

18) "The Illinois Structural Engineering Act" (Ill. Rev. Stat.

1981, ch. 111, par. 6501 et seq.) relating to the practice of

structural engineering.

b)  The grantee is solely responsible for assuring compliance with all

applicable statutory requirements.

<BSection 360.702  Incorporation of Documents>>

The declarations, assurances, representatives, and statements  made or to

be made by the grantee in any of the following  documents, which pertain to

the project, and all terms and  conditions contained in such documents, are

hereby  incorporated by reference and made a part of the agreements,  terms

and conditions of this offer:

a)  Any Application for State Grant for Sewage Treatment  Works Under

the Anti-Pollution Bond Act of 1970, plus  supporting and

supplementary documents;

b)  Any Application for Federal Grant for Sewage  Treatment Works

Under the Federal Water Pollution Control Act,  as amended, plus

supporting and supplementary documents;

c)  Any Offer and Acceptance of Federal Grant for Sewage  Treatment

Works Under the Federal Water Pollution Control Act,  as amended,

plus supporting and supplementary documents;

d)  Any Illinois Environmental Protection Agency Sewage  Treatment

Works Permit Application, plus supporting and  supplementary

documents;

e)  Any Illinois Environmental Protection Agency Sewer  System Permit

Application, plus supporting and supplementary  documents;

f)  Any Illinois Environmental Protection Agency Permit,  plus

supporting and supplementary documents;

g)  Any National Pollutant Discharge Elimination System  (NPDES)

Permit or Permit Application, plus supporting and  supplementary

documents.

SUBPART H:  REQUIREMENTS APPLICABLE TO PAYMENT OF GRANTS

<BSection 360.801  Determination of Allowable Costs>>

a)  The grantee will be paid, upon request, in  accordance with

General Condition Section 360.804, (Grant  Payment Schedule)

hereof, for the state share of all necessary  costs within the

scope of the approved project not to exceed  the total grant offer

and determined to be allowable in  accordance with the following

criteria:

b)  Allowable project costs.

Allocable project costs of the grantee which are  reasonable and

necessary are allowable.  Necessary costs may  include, but are

not limited to:

1)  Costs of salaries, benefits, and expendable  material

incurred by the grantee for the project, except as  provided

in Section 360.801(c)(7) below.

2)  Costs under construction contracts;

3)  Professional and consultant services;

4)  Facility planning directly related to the  treatment works;

5)  Sewer system evaluation;

6)  Project feasibility and engineering reports;

7)  Preparation of construction drawings,  specifications,

estimates, and construction contract  documents;

8)  Landscaping;

9)  Supervision of construction work;

10) Removal and relocation or replacement of  utilities for which

the grantee is legally obligated to pay;

11) Materials acquired, consumed, or expended  specifically for

the project;

12) A reasonable inventory of laboratory chemicals  and supplies

necessary to initiate plant operations;

13) Development and preparation of an operation and  maintenance

manual; and

14) Project identification signs.

15) Flood plain insurance.

c)  Unallowable costs

Costs which exceed the total amount of the grant  offer or are not

necessary for the construction of a treatment  works project are

unallowable.  Such costs include, but are  not limited to:

1)  Basin or areawide planning not directly related  to the

project;

2)  Bonus payments not legally required for  completion of

construction in advance of a contractural  completion date;

3)  Personal injury compensation or damages arising  out of the

project, whether determined by adjudication,  arbitration,

negotiation, or otherwise;

4)  Fines and penalties resulting from violations  of, or failure

to comply with, federal, state, or local laws;

5)  Costs outside the scope of the approved  project;

6)  Interest on bonds or any other form of  indebtedness required

to finance the project costs;

7)  Ordinary operating expenses of local  government, such as

salaries and expenses of a mayor, city  council members, or

city attorney, except as provided in  Section 360.801(e)

below;

8)  Site acquisition (for example, sewer  rights-of-way, sewage

treatment plant sites, sanitary  landfills and sludge

disposal areas) except as otherwise  provided in Section

360.801(d)(1) below;

9)  Costs for which payment has been or will be  received under

another state or federal assistance program;

10) Costs of equipment or material procured in  violation of any

provisions of these General Conditions;

11) Costs of special funds (i.e., industry  advancement funds;

funds to reimburse bidding costs to  unsuccessful offerors,

etc.) financed by contractors,  contributions in the

construction industry for methods and  materials research,

public and industry relations, market  development,

labor-management matters, wage negotiations,  jurisdictional

disputes, defraying of all or part of  unsuccessful offerors

bidding costs, or similar purposes;

12) Costs under construction contracts which costs  are incurred

after the expiration of the applicable  contractural

completion date, even if the contractural  completion date is

subsequently extended by the grantee,  unless such extension

has been approved by the Agency in  accordance with General

Condition Section 360.402, (Project  Changes) hereof;

13) Personal and professional services costs  (including

professional engineering costs) arising under a

cost-plus-percentage of cost type of agreement (including the

multiplier contract where profit is included in the

multiplier) or a percentage-of-construction-cost type of

contract;

14) Personal and professional services costs  (including

professional engineering costs) when the Agency has  been

refused access to the books and records of the contractor  or

the contractor has refused to renegotiate a personal or

professional services contract in accordance with the

provisions of General Condition Section 360.303, (Contracts

for Personal and Professional Services -- Consulting

Engineering Agreements) hereof; and

15) Increases in personal and professional services  contract

fees which are based solely on a percentage of an  increased

construction cost notwithstanding the contractural

liabilities of the grantee under such contract.

d)  Costs allowable, if approved.

Certain direct costs are sometimes necessary for the  construction

of a treatment works and are allowable if  reasonable and approved

by the Agency in the grant offer or a  grant amendment.  Such

costs include, but are not limited to:

1)  Land acquired after October 17, 1972, that will  be an

integral part of the treatment process or that will be  used

for ultimate disposal of residues resulting from such

treatment (for example, land for spray irrigation of sewage

effluent); and

2)  Rate determination studies required pursuant to

determination of user charges under General Condition Section

360.602, (User Charges) hereof.

e)  Indirect costs

Indirect costs of the grantee shall be allowable in  accordance

with an indirect cost agreement negotiated and  incorporated in

the grant agreement.  An indirect cost  agreement must identify

those cost elements allowable pursuant  to Section 360.801(a)

above.  Where the benefits derived from  an applicant's indirect

services cannot be readily determined,  a lump sum for overhead

may be negotiated based upon a  determination that such amount

will be approximately the same  as the actual indirect costs that

may be incurred.  Procedures  for development of an indirect cost

agreement are included as  Appendix D to these General Conditions.

f)  Disputes concerning allowable costs

The grantee shall seek to resolve any questions  relating to cost

allowability or allocation at its earliest  opportunity (if

possible, prior to execution of the grant  agreement).  Final

determinations by the Agency concerning the  allowability of costs

shall be conclusive unless appealed  within 30 days in accordance

with General Condition Section  360.306, (Disputes) hereof.

g)  Limitation upon project costs incurred prior to  grant award

Payment will not be authorized for costs incurred  prior to the

date of the grant award except as in accordance  with paragraphs

(1), (2), and (3) of this Section 360.801.

1)  Step 1 or 2 projects:

A)  No prior approval or prior grant award is  required for

Step 1 or Step 2 project work initiated on or  before

October 31, 1974; payment for all such allowable costs

incurred after the approved date of initiation of

construction  will be authorized in conjunction with the

first award of  grant assistance.

B)  In the case of Step 1 or Step 2 project  work initiated

on or after November 1, 1974, no payment is  authorized

for:

i)   Step 1 costs incurred prior to the  date of

approval of a plan of study by the Agency; and

ii)  Step 2 costs incurred prior to the  date of

approval by the Agency of a facilities plan;

iii) Payment for Step 1 or Step 2 costs  incurred after

such dates of approval by the Agency will be

authorized in conjunction with the first award of

grant  assistance.

C)  Where Step 1 or Step 2 project work is  initiated after

June 30, 1975, no grant for the Step 1 or Step  2

project work may be awarded unless such award precedes

initiation of the project work.

2)  Step 3 projects:  No grant offer for a Step 3  project will

be awarded unless such award precedes initiation  of the Step

3 construction.  Advance acquisition of major  equipment

items requiring long lead times, or advance  construction of

minor portions of treatment works, in  emergencies or

instances where delay could result in  significant cost

increases, may be approved by the Agency, but  only:

A)  If the grantee submits a written and  adequately

substantiated request for approval; and

B)  If written approval by the Agency is  obtained prior to

the initiation of the advance acquisition or  advance

construction.

3)  The approval of a plan of study, a facilities  plan, or of

advance acquisition of equipment or advance  construction

will not constitute a commitment for approval of  grant

assistance for a subsequent treatment works project, but

will allow payment for the previously approved costs as

allowable project costs only upon subsequent award of grant

assistance, if requested prior to grant award.  In instances

where such approval is obtained, the applicant proceeds at

its  own risk, since payment for such costs will not be made

until  grant assistance for the project is awarded.

h)  Sewage collection systems.

1)  No project costs will be allowed for the  construction of any

sewage collection system until the Agency  has made a

determination in writing prior to initiation of  construction

that:

A)  There is a waste treatment works of  sufficient existing

or planned capacity to adequately treat  the sewage

collected by the proposed sewage collection system;  and

B)  That such project work is either for a new  sewage

collection system in a previously unsewered community

and that the community was in existence on October 18,

1972,  or is for replacement or major rehabilitation of

an existing  sewage collection system and such

replacement or  rehabilitation has been determined by

the Agency to be  necessary in accordance with the

provisions of General  Condition Section 360.202, (Sewer

System Evaluation and  Rehabilitation) hereof.

2)  No project costs will be allowed for the  replacement or

major rehabilitation of an existing sewage  collection system

if the sewage collection system average dry  weather flow

design capacity exceeds 150 percent of the  average dry

weather flow design capacity of the sewage  collection system

existing on October 18, 1972.

3)  Project costs allowable for the construction of  new sewage

collection systems are limited to the design and

construction of a system with flow design capacity through

the  system equal to 150 percent of the waste waters

originating  from the community as it existed on October 18,

1972.

<BSection 360.802  Amount of Grant-Percentage of Approved Allowable Costs>>

a)  The commitment and obligation of the State of  Illinois and the

Agency to the grantee by this grant for the  project is limited to

and shall not exceed the total amount of  the grant, which grant

includes a provision for approvable  contingencies as set forth in

the grant and special conditions  thereof.  Nothing herein,

including the provisions of General  Condition Section 360.402,

(Project Changes) hereof, shall  operate to commit or obligate the

State of Illinois or the  Agency to any increase in the total

amount or percentage of  the grant or of the grant offer.

b)  The amount of the grant shall not exceed the  appropriate

percentage of the approved allowable cost of the  project as set

forth in the grant offer and special conditions  thereof.  In the

event the actual allowable cost of the  project, as determined by

the Agency pursuant to periodic  audit, is less than the estimated

allowable cost, such actual  eligible cost shall be used to

determine the amount of the  grant and the grant shall be reduced

as necessary to conform  with the limitations hereinabove

described.

<BSection 360.803  Use of Grant and Payment of Non-Allowable  Costs>>

a)  The grant shall be expended solely for approved  allowable costs

incurred in the planning, designing and  construction of the

project.

b)  The grantee agrees to pay the non-allowable costs  associated with

the project and all allowable costs of the  project which exceed

the amount of the grant offer and shall  construct the project, or

cause it to be constructed to final  completion in accordance with

the plans and specifications  approved by the Agency for the

project.

c)  The grantee commits itself to complete the  construction of the

operable treatment works and complete  waste treatment system of

which the project is a part.

<BSection 360.804  Grant Payment Schedule>>

a)  The grantee shall be paid the state share of  allowable costs

incurred within the scope of an approved  project not to exceed

the total grant, subject to the  limitations of the general and

special conditions of this  grant; Provided, that such payments

must be in accordance with  the payment schedule and the grant

amount set forth in the  grant offer, any amendments thereto or in

this condition.

b)  The payment schedule will provide that payment for  Step 1 and

Step 2 project work will be made only on the basis  of completion

of the step or, if specified in the payment  schedule in the grant

agreement, upon completion of specific  tasks within the step.

All allowable costs incurred prior to  initiation of construction

of the project must be claimed in  the application for grant

assistance for that project prior to  the award of such assistance

or no subsequent payment will be  made for such costs.

1)  Initial request for payment

Upon award of grant assistance, the grantee may  request

payment for the unpaid state share of actual or  estimated

allowable project costs incurred prior to grant  award

subject to the limitations of the general and special

conditions of the grant, and payment for such costs shall be

made in accordance with the payment schedule included in the

grant.

2)  Interim requests for payment

The grantee may submit requests for payments  for allowable

costs incurred in accordance with the payment  schedule.

Upon receipt of a request for payment, subject to  the

limitations set forth in the general and special  conditions

of the grant, the Agency shall cause to be  disbursed from

available appropriated funds such amounts as  are necessary

so that that total amount of state payments to  the grantee

for the project is equal to the state share of the  actual or

estimated allowable project costs incurred to date,  as

certified by the grantee in its most recent request for

payment.

3)  Adjustment

At any time or times prior to final payment  under the grant,

the Agency may cause any request(s) for  payment to be

reviewed or audited.  Each payment theretofore  made shall be

subject to reduction for amounts included in the  related

request for payment which are found, on the basis of  such

review or audit, not to constitute allowable costs.  Any

payment may be reduced for overpayments or increased for

underpayments on preceding requests for payment.

4)  Refunds, rebates, credits, etc.

The state share of any refunds, rebates,  credits, or other

amounts (including any interest thereon)  accruing to or

received by the grantee with respect to the  project, to the

extent that they are properly allocable to  costs for which

the grantee has been paid under a grant, must  be paid to the

State of Illinois Anti-Pollution Fund.   Reasonable expenses

incurred by the grantee for the purpose of  securing such

refunds, rebates, credits, or other amounts  shall be

allowable under the grant when approved by the  Agency.

5)  Final payment

Upon completion of final audit by the Agency  and the final

inspection pursuant to General Condition Section  360.405,

(Final Inspection) hereof and approval of the request  for

payment designated by the grantee as the "final payment

request" and upon compliance by the grantee with all

applicable requirements of the grant, the Agency shall cause

to be disbursed to the grantee any balance of approved

allowable project cost which has not been paid to the

grantee.   Prior to final payment under the grant, the

grantee must  execute and deliver an assignment to the

Agency, in form and  substance satisfactory to the Agency, of

the state share of  refunds, rebates, credits or other

amounts (including any  interest thereon) properly allocable

to costs for which the  grantee has been paid by the State

under the grant, and a  release discharging the State of

Illinois, its officers,  agents, and employees from all

liabilities, obligations, and  claims arising out of the

project work or under the grant,  subject only to such

exceptions which may be specified in the  release.

6)  Schedule of payments

Payments for project work will be paid in  accordance with

the schedule of payments established by a  special condition

of this grant, subject to appropriation of  funds by the

Illinois General Assembly.

<BSection 360.805  Other Federal or State Grants>>

If the grantee shall become eligible for a grant of federal  funds of state

funds for this project from other than the  Anti-Pollution Fund, the

grantee shall repay to the State of  Illinois, for deposit in the

Anti-Pollution Fund, any funds  received exceed 75 percent of the approved

allowable cost of  the project as defined by the Agency in accordance with

the  conditions of this grant.  The grantee shall take any and all  actions

as may be directed by the Agency to perfect and  preserve such eligibility

and to obtain such grant of federal  funds or state funds from other than

the Anti-Pollution Fund  or to reimburse to the Anti-Pollution Fund such

amounts as  might have been returned to it under this condition but for

failure of the grantee to take timely action as directed.

<BSection 360.APPENDIX A  General Conditions of Construction Contract

Document (Document No. 11 of the Contract Documents for Construction of

Federally Assisted Water and Sewer Projects)>>

1.  Definitions

2.  Additional Instructions and Detail Drawings

3.  Schedules, Reports and Records

4.  Drawings and Specifications

5.  Shop Drawings

6.  Materials, Services and Facilities

7.  Inspection and Testing

8.  Substitutions

9.  Patents

10. Surveys, Permits, Regulations

11. Protection of Work, Property, Persons

12. Supervision by Contractor

13. Changes in work

14. Changes in Contract Price

15. Time for Completion and Liquidated Damages

16. Correction of Work

17. Subsurface Conditions

18. Suspension of Work, Termination and Delay

19. Payments to Contractor

20. Acceptance of Final Payment as Release

21. Insurance

22. Contract Security

23. Assignments

24. Indemnification

25. Separate Contracts

26. Subcontracting

27. Engineer's Authority

28. Land and Rights-of-Way

29. Guaranty

30. Arbitration

31. Taxes

1.  DEFINITIONS

1.1 Wherever used in the CONTRACT DOCUMENTS, the following terms

shall have the meanings indicated which shall be applicable to

both the singular and plural thereof:

1.2 ADDENDA -- Written or graphic instruments issued prior to  the

execution of the Agreement which modify or interpret the

CONTRACT, DOCUMENTS, DRAWINGS and SPECIFICATIONS, by additions,

deletions, clarifications or corrections.

1.3 BID -- The offer or proposal of the BIDDER submitted on the

prescribed form setting forth the prices for the WORK to be

performed.

1.4 BIDDER -- Any person, firm or corporation submitting a BID  for

the WORK.

1.5 BONDS -- Bid, Performance, and Payment Bonds and other

instruments of security, furnished by the CONTRACTOR and his

surety in accordance with the CONTRACT DOCUMENTS.

1.6 CHANGE ORDER -- A written order to the CONTRACTOR  authorizing an

addition, deletion or revision in the WORK within  the general

scope of the CONTRACT DOCUMENTS, or authorizing an  adjustment in

the CONTRACT PRICE or CONTRACT TIME.

1.7 CONTRACT DOCUMENTS -- The contract, including Advertisement  For

Bids, Information For Bidders, BID, Bid Bond, Agreement,  Payment

Bond, Performance Bond.  NOTICE OF AWARD, NOTICE TO  PROCEED,

CHANGE ORDER, DRAWINGS, SPECIFICATIONS, and ADDENDA.

1.8 CONTRACT PRICE -- The total monies payable to the CONTRACTOR

under the terms and conditions of the CONTRACT DOCUMENTS.

1.9 CONTRACT TIME -- The number of calendar days stated in the

CONTRACT DOCUMENTS for the completion of the WORK.

1.10 CONTRACTOR -- The person, firm or corporation with whom the

OWNER has executed the Agreement.

1.11 DRAWINGS -- The part of the CONTRACT DOCUMENTS which show  the

characteristics and scope of the WORK to be performed and  which

have been prepared by or approved by the Engineer.

1.12 ENGINEER -- The person, firm or corporation named as such in  the

CONTRACT DOCUMENTS.

1.13 FIELD ORDER -- A written order effecting a change in the  WORK

not involving an adjustment in the CONTRACT PRICE or an  extension

of the CONTRACT TIME, issued by the ENGINEER to the  CONTRACTOR

during construction.

1.14 NOTICE OF AWARD -- The written notice of the acceptance of  the

BID from the OWNER to the successful BIDDER.

1.15 NOTICE TO PROCEED -- Written communication issued by the  OWNER

to the CONTRACTOR authorizing him to proceed with the WORK  and

establishing the date of commencement of the WORK.

1.16 OWNER -- A public or quasi-public body in authority,

corporation, association, partnership, or individual for whom the

WORK is to be performed.

1.17 PROJECT -- The undertaking to be performed as provided in  the

CONTRACT DOCUMENTS.

1.18 RESIDENT PROJECT REPRESENTATIVE -- The authorized  representative

of the OWNER who is assigned to the PROJECT site  or any part

thereof.

1.19 SHOP DRAWINGS -- All drawings, diagrams, illustrations,

brochures, schedules and other data which are prepared by the

CONTRACTOR, a SUBCONTRACTOR, manufacturer, SUPPLIER or

distributor, which illustrate how specific portions of the WORK

shall be fabricated or installed.

1.20 SPECIFICATIONS -- A part of the CONTRACT DOCUMENTS  consisting of

written descriptions of a technical nature of  materials,

equipment, construction systems, standards and  workmanship.

1.21 SUBCONTRACTOR -- An individual, firm or corporation having a

direct contract with the CONTRACTOR or with any other

SUBCONTRACTOR by the performance of a part of the WORK at the

site.

1.22 SUBSTANTIAL COMPLETION -- That date as certified by the  ENGINEER

when the construction of the PROJECT or a specified part  thereof

is sufficiently completed, in accordance with the  CONTRACT

DOCUMENTS, so that the PROJECT or specified part can be  utilized

for the purposes for which it is intended.

1.23 SUPPLEMENTAL GENERAL CONDITIONS -- Modifications to General

Conditions required by a Federal agency for participation in the

PROJECT and approved by the agency in writing prior to inclusion

in the CONTRACT DOCUMENTS, or such requirements that may be

imposed by applicable state laws.

1.24 SUPPLIER -- Any person or organization who supplies  materials or

equipment for the WORK, including that fabricated to  a special

design, but who does not perform labor at the site.

1.25 WORK -- All labor necessary to produce the construction  required

by the CONTRACT DOCUMENTS, and all materials and  equipment

incorporated or to be incorporated in the PROJECT.

1.26 WRITTEN NOTICE -- Any notice to the party of the Agreement

relative to any part of this Agreement in writing and considered

delivered and the service thereof completed, when posted by

certified or registered mail to the said party at his last given

address, or delivered in person to said party or his authorized

representative on the WORK.

2.  ADDITIONAL INSTRUCTIONS AND DETAIL DRAWINGS

2.1 The CONTRACTOR may be furnished additional instructions and

detail drawings, by the ENGINEER, as necessary to carry out the

WORK required by the CONTRACT DOCUMENTS.

2.2 The additional drawings and instruction thus supplied will  become

a part of the CONTRACT DOCUMENTS.  The CONTRACTOR shall  carry out

the WORK in accordance with the additional detail  drawings and

instructions.

3.  SCHEDULES, REPORTS AND RECORDS

3.1 The CONTRACTOR shall submit to the OWNER such schedule of

quantities and costs, progress schedules, payrolls, reports,

estimates, records and other data where applicable as are

required by the CONTRACT DOCUMENTS for the WORK to be performed.

3.2 Prior to the first partial payment estimate the CONTRACTOR  shall

submit construction progress schedules showing the order in  which

he proposes to carry on the WORK, including dates at which  he

will start the various parts of the WORK, estimated date of

completion of each part and, as applicable:

3.2.1 The dates at which special detail drawings will be

required; and

3.2.2 Respective dates for submission of SHOP DRAWINGS,  the

beginning of manufacture, the testing and the installation of

materials, supplies and equipment.

3.3 The CONTRACTOR shall also submit a schedule of payments that  he

anticipates he will earn during the course of the WORK.

4.  DRAWINGS AND SPECIFICATIONS

4.1 The intent of the DRAWINGS and SPECIFICATIONS is that the

CONTRACTOR shall furnish all labor, materials, tools, equipment,

and transportation necessary for the proper execution of the WORK

in accordance with the CONTRACT DOCUMENTS and all incidental work

necessary to complete the PROJECT in an acceptable manner, ready

for use, occupancy or operation by the OWNER.

4.2 In case of conflict between the DRAWINGS and SPECIFICATIONS,  the

SPECIFICATIONS shall govern.  Figure dimensions on DRAWINGS  shall

govern over scale dimensions, and detailed DRAWINGS shall  govern

over general DRAWINGS.

4.3 Any discrepancies found between the DRAWINGS and  SPECIFICATIONS

and site conditions or any inconsistencies or  ambiguities in the

DRAWINGS or SPECIFICATIONS shall be  immediately reported to the

ENGINEER, in writing, who shall  promptly correct such

inconsistencies or ambiguities in writing.   WORK done by the

CONTRACTOR after his discovery of such  discrepancies,

inconsistencies or ambiguities shall be done at  the CONTRACTOR'S

risk.

5.  SHOP DRAWINGS

5.1 The CONTRACTOR shall provide SHOP DRAWINGS as may be  necessary

for the prosecution of the WORK as required by the  CONTRACT

DOCUMENTS.  The ENGINEER shall promptly review all SHOP  DRAWINGS.

The ENGINEER'S approval of any SHOP DRAWINGS shall not  release

the CONTRACTOR from responsibility for deviations from  the

CONTRACT DOCUMENTS.  The approval of any SHOP DRAWING which

substantially deviates from CONTRACT DOCUMENTS shall be evidenced

by a CHANGE ORDER.

5.2 When submitting for the ENGINEER'S review SHOP DRAWINGS  shall

bear the CONTRACTOR'S certification that he has reviewed,  checked

and approved the SHOP DRAWINGS and that they are in  conformance

with the requirements of the CONTRACT DOCUMENTS.

5.3 Portions of the WORK requiring a SHOP DRAWING or sample

submission shall not begin until the SHOP DRAWING or submission

has been approved by the ENGINEER.  A copy of each approved SHOP

DRAWING and each approved sample shall be kept in good order by

the CONTRACTOR at the site and shall be available to the

ENGINEER.

6.  MATERIALS, SERVICES AND FACILITIES

6.1 It is understood that except as otherwise specifically  stated in

the CONTRACT DOCUMENTS, the CONTRACTOR shall provide  and pay for

all materials, labor, tools, equipment, water, light,  power,

transportation, supervision, temporary construction of any  nature

whatsoever necessary to execute, complete, and deliver the  WORK

within the specified time.

6.2 Materials and equipment shall be so stored as to insure the

preservation of their quality and fitness for the WORK.  Stored

materials and equipment to be incorporated in the WORK shall be

located so as to facilitate prompt inspection.

6.3 Manufactured articles, materials and equipment shall be  applied,

installed, connected, erected, used, cleaned and  conditioned as

directed by the manufacturer.

6.4 Materials, supplies and equipment shall be in accordance  with

samples submitted by the CONTRACTOR and approved by the  ENGINEER.

6.5 Materials, supplies or equipment to be incorporated into the  WORK

shall not be purchased by the CONTRACTOR or the  SUBCONTRACTOR

subject to a chattel mortgage or under a  conditional sale

contract or other agreement by which an interest  is retained by

the seller.

7.  INSPECTION AND TESTING

7.1 All materials and equipment used in the construction of the

PROJECT shall be subject to adequate inspection and testing in

accordance with generally accepted standards, as required and

defined in the CONTRACT DOCUMENTS.

7.2 The OWNER shall provide all inspection and testing services  not

required by the CONTRACT DOCUMENTS.

7.3 The CONTRACTOR shall provide at his expense the testing and

inspection services required by the CONTRACT DOCUMENTS.

7.4 If the CONTRACT DOCUMENTS, laws, ordinances, rules,  regulations

or orders of any public authority having jurisdiction  require any

WORK to specifically be inspected, tested, or  approved by someone

other than the CONTRACTOR, the CONTRACTOR  will give the ENGINEER

timely notice of readiness.  The  CONTRACTOR will then furnish the

ENGINEER the required  certificates of inspection, testing or

approval.

7.5 Inspections, tests or approvals by the engineers or others  shall

not relieve the CONTRACTOR from his obligations to perform  the

WORK in accordance with the requirements of the CONTRACT

DOCUMENTS.

7.6 The ENGINEER and his representatives will at all times have

access to the WORK.  In addition, authorized representatives and

agents of any participating Federal or state agency shall be

permitted to inspect all work, materials, payrolls, records of

personnel, invoices of materials, and other relevant data and

records.  The CONTRACTOR will provide proper facilities for such

access and observation of the WORK and also for any inspection,

or testing thereof.

7.7 If any WORK is covered contrary to the written instructions  of

the ENGINEER it must, if requested by the ENGINEER, be  uncovered

for his observation and replaced at the CONTRACTOR'S  expense.

7.8 If the ENGINEER considers it necessary or advisable that  covered

WORK be inspected or tested by others, the CONTRACTOR, at  the

ENGINEER'S request, will uncover, expose or otherwise make

available for observation, inspection or testing as the ENGINEER

may require, that portion of the WORK in question, furnishing all

necessary labor, materials, tools, and equipment.  If it is found

that such WORK is defective, the CONTRACTOR will bear all the

expenses of such uncovering, exposure, observation, inspection

and testing and of satisfactory reconstruction.  If, however,

such WORK is not found to be defective, the CONTRACTOR will be

allowed an increase in the CONTRACT PRICE or an extension of the

CONTRACT TIME, or both, directly attributable to such uncovering,

exposure, observation, inspection, testing and reconstruction and

an appropriate CHANGE ORDER shall be issued.

8.  SUBSTITUTIONS

8.1 Whenever a material, article or piece of equipment is  identified

on the DRAWINGS or SPECIFICATIONS by reference to  brand name or

catalogue number, it shall be understood that this  is referenced

for the purpose of defining the performance or  other salient

requirements and that other products of equal  capacities, quality

and function shall be considered.  The  CONTRACTOR may recommend

the substitution of a material, article,  or piece of equipment of

equal substance and function for those  referred to in the

CONTRACT DOCUMENTS by reference to brand name  or catalogue

number, and if, in the opinion of the ENGINEER, such  material,

article, or piece of equipment is of equal substance  and function

to that specified, the ENGINEER may approve its  substitution and

use by the CONTRACTOR.  Any cost differential  shall be deductible

from the CONTRACT PRICE and the CONTRACT  DOCUMENTS shall be

appropriately modified by CHANGE ORDER.  The  CONTRACTOR warrants

that if substitutes are approved, no major  changes in the

function or general design of the PROJECT will  result.

Incidental changes or extra component parts required to

accommodate the substitute will be made by the CONTRACTOR without

a change in the CONTRACT PRICE or CONTRACT TIME.

9.  PATENTS

9.1 The CONTRACTOR shall pay all applicable royalties and  license

fees.  He shall defend all suits of claims for  infringement of

any patent rights and save the OWNER harmless  from loss on

account thereof, except that the OWNER shall be  responsible for

any such loss when a particular process design on  the product of

a particular manufacturer or manufacturer is  specified, however,

if the CONTRACTOR has reason to believe that  the design process

or product specified is an infringement of a  patent, he shall be

responsible for such loss unless he promptly  gives such

information to the ENGINEER.

10. SURVEYS, PERMITS, REGULATIONS

10.1 The OWNER shall furnish all boundary surveys and establish  all

base lines for locating the principal component parts of the  WORK

together with a suitable number of bench marks adjacent to  the

WORK as shown in the CONTRACT DOCUMENTS.  From the  information

provided by the OWNER, unless otherwise specified in  the CONTRACT

DOCUMENTS, the CONTRACTOR shall develop and make all  detail

survey, needed for construction such as slope stakes,

batterboards, stakes for pile locations and other working points,

lines, elevations and cut sheets.

10.2 The CONTRACTOR shall carefully preserve bench marks,  reference

points and stakes and in case of willful or careless  destruction,

he shall be charged with the resulting expense and  shall be

responsible for any mistakes that may be caused by their

unnecessary loss or disturbance.

10.3 Permits and licenses of a temporary nature necessary for the

prosecution of the WORK shall be secured and paid for by the

CONTRACTOR unless otherwise stated in the SUPPLEMENTAL GENERAL

CONDITIONS.  Permits, licenses and easements for permanent

structures or permanent changes in existing facilities shall be

secured and paid for by the OWNER, unless otherwise specified.

The CONTRACTOR shall give all notices and comply with all laws,

ordinances, rules and regulations bearing on the conduct of the

WORK as drawn an specified.  If the CONTRACTOR observes that the

CONTRACT DOCUMENTS are at variance therewith, he shall promptly

notify the ENGINEER in writing, and any necessary changes shall

be adjusted as provided in Section 13, CHANGES IN THE WORK.

11. PROTECTION OF WORK, PROPERTY AND PERSONS

11.1 The CONTRACTOR will be responsible for initiating,  maintaining

and supervising all safety precautions and programs  in connection

with the WORK.  He will take all necessary  precautions for the

safety of and will provide the necessary  protection to prevent

damage, injury affected thereby, all the  WORK and all materials

or equipment to be incorporated therein,  whether in storage on or

off the site, and other property at the  site or adjacent thereto,

including trees, shrubs, lawns, walks,  pavements, roadways,

structures and utilities not designated for  removal, relocation

or replacement in the course of construction.

11.2 The CONTRACTOR will comply with all applicable laws,  ordinances,

rules, regulations and orders of any public body  having

jurisdiction.  He will erect and maintain, as required by  the

conditions and progress of the WORK, all necessary safeguards  for

safety and protection.  He will notify owners of adjacent

utilities when prosecution of the WORK may affect them.  The

CONTRACTOR will remedy all damage, injury or loss to any property

caused directly or indirectly, in whole or in part, by the

CONTRACTOR, any SUBCONTRACTOR or anyone directly or indirectly

employed by any of them or anyone for whose acts any of them be

liable, except damage or loss attributable to the fault of the

CONTRACT DOCUMENTS or to the acts or omissions of the OWNER or

the ENGINEER or anyone employed by either of them or anyone for

whose acts either of them may be liable and not attributable,

directly or indirectly, in whole or in part, to the fault or

negligence of the CONTRACTOR.

11.3 In emergencies affecting the safety of persons or the WORK  or

property at the site or adjacent thereto, the CONTRACTOR,  without

special instruction or authorization from the ENGINEER or  OWNER,

shall act to prevent threatened damage, injury or loss.   He will

give the ENGINEER prompt WRITTEN NOTICE of any  significant

changes in the WORK or deviations from the CONTRACT  DOCUMENTS

caused thereby, and a CHANGE ORDER shall thereupon be  issued

covering the changes and deviations involved.

12. SUPERVISION BY CONTRACTOR

12.1 The CONTRACTOR will supervise and direct the WORK.  He will  be

solely responsible for the means, methods, techniques,  sequences

and procedures of construction.  The CONTRACTOR will  employ and

maintain on the WORK a qualified supervisor or  superintendent who

shall have been designated in writing by the  CONTRACTOR as the

CONTRACTOR'S representative at the site.  The  supervisor shall

have full authority to act on behalf of the  CONTRACTOR and all

communications given to the supervisor shall  be binding as if

given to the CONTRACTOR.  The supervisor shall  be present on the

site at all times as required to perform  adequate supervision and

coordination of the WORK.

13. CHANGES IN THE WORK

13.1 The OWNER may at any time, as the need arises, order changes

within the scope of the WORK without invalidating the Agreement.

If such changes increase or decrease the amount due under the

CONTRACT DOCUMENTS or in the time required for performance of the

WORK an equitable adjustment shall be authorized by CHANGE ORDER.

13.2 The ENGINEER, also, may at any time, by issuing a FIELD  ORDER,

make changes in the details of the WORK.  The CONTRACTOR  shall

proceed with the performance of any changes in the WORK so

ordered by the ENGINEER unless the CONTRACTOR believes that such

FIELD ORDER entitles him th a change in CONTRACT PRICE or TIME,

or both, in which event he shall give the ENGINEER WRITTEN NOTICE

thereof within seven (7) days after the receipt of the ordered

change.  Thereafter the CONTRACTOR shall document the basis for

the change in CONTRACT PRICE or TIME within thirty (30) days.

The CONTRACTOR shall not execute such changes pending the receipt

of an executed CHANGE ORDER or further instruction from the

OWNER.

14. CHANGES IN CONTRACT PRICE

14.1 The CONTRACT PRICE may be changed only by a CHANGE ORDER.   The

value of any WORK covered by a CHANGE ORDER or of any claim  for

increase or decrease in the CONTRACT PRICE shall be  determined by

one or more of the following methods in the order  of precedence

listed below:

a.  Unit prices previously approved

b.  An agreed lump sum

c.  The actual cost for labor, direct overhead, materials,

supplies, equipment, and other services necessary to complete

the  work.  In addition, there shall be added an amount to be

agreed  upon but not to exceed fifteen (15) percent of the

actual cost of  the WORK to cover the cost of general

overhead profit.

15. TIME FOR COMPLETION AND LIQUIDATED DAMAGES

15.1 The date of beginning and the time for completion of the  WORK

are essential conditions of the CONTRACT DOCUMENTS and the  WORK

embraced shall be commenced on a date specified in the  NOTICE TO

PROCEED.

15.2 The CONTRACTOR will proceed with the WORK at such rate of

progress to insure full completion within the CONTRACT TIME.  It

is expressly understood and agreed, by and between the CONTRACTOR

and the OWNER, that the CONTRACT TIME, for the completion of the

WORK described herein is a reasonable time, taking into

consideration the average climatic and economic conditions and

other factors prevailing in the locality of the WORK.

15.3 If the CONTRACTOR shall fail to complete the WORK within the

CONTRACT TIME, an extension of time granted by the OWNER, then

the CONTRACTOR will pay to the OWNER the amount for liquidated

damages as specified in the BID for each calendar day that the

CONTRACTOR shall be in default after the time stipulated in the

CONTRACT DOCUMENTS.

15.4 The CONTRACTOR shall not be charged with liquidated damages  of

any excess cost when the delay in completion of the WORK is  due

to the following and the CONTRACTOR has promptly given  WRITTEN

NOTICE of such delay to the OWNER OR ENGINEER.

15.4.1 To any preference, priority or allocation order  duly

issued by the OWNER

15.4.2 To unforeseeable causes beyond the control and  without

the fault or negligence of the CONTRACTOR, including but  not

restricted to acts of God, or of the public enemy, acts of

the OWNER, acts of another CONTRACTOR in the performance of a

contract with the OWNER, fires, floods, epidemics, quarantine

restrictions, strikes, freight embargoes, and abnormal and

unforeseeable weather; and

15.4.3 To any delays of SUBCONTRACTORS occasioned by any  of the

causes specified in paragraphs 15.4.1 and 15.4.2 of this

article.

16. CORRECTION OF WORK

16.1 The CONTRACTOR shall promptly remove from the premises all  WORK

rejected by the ENGINEER for failure to comply with the  CONTRACT

DOCUMENTS, whether incorporated in the construction or  not, and

the CONTRACTOR shall promptly replace and reexecute the  WORK in

accordance with the CONTRACT DOCUMENTS and without  expense to the

OWNER and shall bear the expense of making good  all WORK of other

CONTRACTORS destroyed or damaged by such  removal or replacement.

16.2 All removal and replacement WORK shall be done at the

CONTRACTOR'S expense.  If the CONTRACTOR does not take action to

remove such rejected WORK within ten (10) days after receipt of

WRITTEN NOTICE, the OWNER may remove such WORK and store the

materials at the expense of the CONTRACTOR.

17. SUBSURFACE CONDITIONS

17.1 The CONTRACTOR shall promptly, and before such conditions  are

disturbed, except in the event of an emergency, notify the  OWNER

by WRITTEN NOTICE of:

17.1.1 Subsurface or latent physical condition at the  site

differing materially from those indicated in the CONTRACT

DOCUMENTS: or

17.1.2 Unknown physical conditions at the site, of an  unusual

nature, differing materially from those ordinarily

encountered and generally recognized as inherent in WORK of

the  character provided for in the CONTRACT DOCUMENTS.

17.2 The OWNER shall promptly investigate the conditions, and if  he

finds that such conditions do so materially differ and cause  an

increase or decrease in the cost of, or in the time required  for,

performance of the WORK, an equitable adjustment shall be  made

and the CONTRACT DOCUMENTS shall be modified by a CHANGE  ORDER.

Any claim of the CONTRACTOR for adjustment hereunder  shall not be

allowed unless he has given the required WRITTEN  NOTICE, provided

that the OWNER may, if he determines the facts  so justify,

consider and adjust any such claims asserted before  the date of

final payment.

18. SUSPENSION OF WORK, TERMINATION AND DELAY

18.1 The OWNER may suspend the WORK on any portion thereof for a

period of not more than ninety days or such further time as

agreed upon by the CONTRACTOR, by WRITTEN NOTICE to the

CONTRACTOR and the ENGINEER which notice shall fix the date on

which WORK shall be resumed.  The CONTRACTOR will resume the WORK

on the date so fixed.  The CONTRACTOR will be allowed an increase

in the CONTRACT PRICE or an extension of the CONTRACT TIME, or

both, directly attributable to any suspension.

18.2 If the CONTRACTOR is adjudged a bankrupt or insolvent, or if  he

makes a general assignment for the benefit of his creditors,  or

if a trustee or receiver is appointed for the CONTRACTOR or  for

any of his property, of if he files a petition to take  advantage

of any debtor's act, or to reorganize under the  bankruptcy or

applicable laws, or if he repeatedly fails to  supply sufficient

skilled workmen or suitable materials or  equipment, or if he

repeatedly fails to make prompt payments to  SUBCONTRACTORS or for

labor, materials or equipment or if he  disregards laws,

ordinances, rules, regulations or orders of any  public body

having jurisdiction of the WORK or if he disregards  the authority

of the ENGINEER, or if he otherwise violates any  provision of the

CONTRACT DOCUMENTS, then the OWNER may, without  prejudice to any

other right or remedy and after giving the  CONTRACTOR and his

surety a minimum of ten (10) days from  delivery of a WRITTEN

NOTICE, terminate the services of the  CONTRACTOR and take

possession of the PROJECT and of all  materials, equipment, tools,

construction equipment and machinery  thereon owned by the

CONTRACTOR, and finish the WORK by whatever  method he may deem

expedient.  In such case the CONTRACTOR shall  not be entitled to

receive any further payment until the WORK is  finished.  If the

unpaid balance of the CONTRACT PRICE exceeds  the direct and

indirect costs of completing the PROJECT,  including compensation

for additional professional services, such  excess SHALL BE PAID

TO THE CONTRACTOR.  If such costs exceed  such unpaid balance, the

CONTRACTOR will pay the difference to  the OWNER.  Such costs

incurred by the OWNER will be determined  by the ENGINEER and

incorporated in a CHANGE ORDER.

18.3 Where the CONTRACTOR'S services have been so terminated by  the

OWNER, said termination shall not affect any rights of the  OWNER

against the CONTRACTOR then existing or which may  thereafter

accrue.  Any retention or payment of monies by the  OWNER due the

CONTRACTOR will not release the CONTRACTOR from  compliance with

the CONTRACT DOCUMENTS.

18.4 After ten (10) days from delivery of a WRITTEN NOTICE to the

CONTRACTOR and the ENGINEER the OWNER may, without cause and

without prejudice to any other right or remedy elect to abandon

the PROJECT and terminate the CONTRACT in such case, the

CONTRACTOR shall be paid for all WORK executed and any expense

sustained plus reasonable profit.

18.5 If, through no act or fault of the CONTRACTOR, the WORK is

suspended for a period of more than ninety (90) days by the OWNER

or under an order of court or other public authority or the

ENGINEER fails to act on any request for payment within thirty

(30) days after it is submitted the OWNER fails to pay the

CONTRACTOR substantially the sum approved by the ENGINEER or

awarded by arbitrators within thirty (30) days of its approval

and presentation, then the CONTRACTOR may after ten (10) days

from delivery of a WRITTEN NOTICE to the OWNER and the ENGINEER,

terminate the CONTRACT and recover from the OWNER payment for all

WORK executed and all expenses sustained.  In addition and in

lieu of terminating the CONTRACT, if the ENGINEER has failed to

act on a request for payment or if the OWNER has failed to make

any payment as aforesaid, the CONTRACTOR may upon ten (10) days

written notice to the OWNER and the ENGINEER stop the WORK until

he has been paid all amounts then due in which event and upon

resumption of the WORK, CHANGE ORDERS shall be issued for

adjusting the CONTRACT PRICE or extending the CONTRACT TIME or

both to compensate for the costs and delays attributable to the

stoppage of the WORK.

18.6 If the performance of all or any portion of the WORK is

suspended, delayed, or interrupted as a result of a failure of

the OWNER or ENGINEER to act within the time specified in the

CONTRACT DOCUMENTS, or if no time is specified, within a

reasonable time, an adjustment in the CONTRACT PRICE or an

extension of the CONTRACT TIME, or both, shall be made by CHANGE

ORDER to compensate the CONTRACTOR for the costs and delays

necessarily caused by the failure of the OWNER or ENGINEER.

19. PAYMENTS TO CONTRACTOR

19.1 At least ten (10) days before each progress payment falls  due

(but not more often than once a month), the CONTRACTOR will

submit to the ENGINEER a partial payment estimate filled out and

signed by the CONTRACTOR covering the WORK performed during the

period covered by the partial payment estimate and supported by

such data as the ENGINEER may reasonably require.  If payment is

requested on the basis of materials and equipment not

incorporated in the WORK but delivered and suitably stored at or

near the site, the partial payment estimate shall also be

accompanied by such supporting data, satisfactory to the OWNER,

as will establish the OWNER'S title to the material and equipment

and protect his interest therein, including applicable insurance.

The ENGINEER will, within ten (10) days after receipt of each

partial payment estimate, either indicate in writing his approval

of payment and present the partial payment estimate to the OWNER,

or return the partial payment estimate to the CONTRACTOR

indicating in writing his reasons for refusing the approve

payment.  In the latter case, the CONTRACTOR may make the

necessary corrections and resubmit the partial payment estimate.

The OWNER will, within ten (10) days of presentation to him of an

approved partial payment estimate, pay the CONTRACTOR a progress

payment on the basis of the approved partial payment estimate.

The OWNER shall retain ten (10) percent of the amount of each

payment until final completion and acceptance of all work covered

by the CONTRACT DOCUMENTS.  The OWNER at any time, however, after

fifty (50) percent of the WORK has been completed, if he finds

that satisfactory progress is being made, shall reduce retainage

to five (5%) percent on the current and remaining estimates.

When the WORK is substantially complete (operational or

beneficial occupancy), the retained amount may be further reduced

below five (5) percent to only that amount necessary to assure

completion.  On completion and acceptance of a part of the WORK

on which the price is stated separately in the CONTRACT

DOCUMENTS, payment may be made in full, including retained

percentages, less authorized deductions.

19.2 The request for payment may also include an allowance for  the

cost of such major materials and equipment which are suitably

stored either at or near the site.

19.3 Prior to SUBSTANTIAL COMPLETION, the OWNER, with the  approval of

the ENGINEER and with the concurrence of the  CONTRACTOR, may use

any completed or substantially completed  portions of the WORK.

Such use shall not constitute an  acceptance of such portions of

the WORK.

19.4 The OWNER shall have the right to enter the premises for the

purpose of doing work not covered by the CONTRACT DOCUMENTS.

This provision shall not be construed as relieving the CONTRACTOR

of the sole responsibility for the care and protection of the

WORK, or the restoration of any damaged WORK except such as may

be caused by agents or employees of the OWNER.

19.5 Upon completion and acceptance of the WORK, the ENGINEER  shall

issue a certificate attached to the final payment request  that

the WORK has been accepted by him under the conditions of  the

CONTRACT DOCUMENTS.  The entire balance found to be due the

CONTRACTOR, including the retained percentages, but except such

sums as may be lawfully retained by the OWNER, shall be paid to

the CONTRACTOR within thirty (30) days of completion and

acceptance of the WORK.

19.6 The CONTRACTOR will indemnify and save the OWNER or the  OWNER'S

agents harmless from all claims growing out of the lawful  demands

of SUBCONTRACTORS, laborers, workmen, mechanics,  materialmen, and

furnishers of machinery and parts thereof,  equipment, tools, and

all supplies incurred in the furtherance of  the performance of

the WORK.  The CONTRACTOR shall, at the  OWNER'S request, furnish

satisfactory evidence that all  obligations of the nature

designated above have been paid,  discharged, or waived.  If the

CONTRACTOR fails to do so the  OWNER may, after having notified

the CONTRACTOR, either pay  unpaid bills or withhold from the

CONTRACTOR'S unpaid  compensation a sum of money deemed reasonably

sufficient to pay  any and all such lawful claims until

satisfactory evidence is  furnished that all liabilities have been

fully discharged  whereupon payment to the CONTRACTOR shall be

resumed, in  accordance with the terms of the CONTRACT DOCUMENTS,

but in no  event shall the provisions of this sentence be

construed to  impose any obligations upon the OWNER to either the

CONTRACTOR,  his Surety, or any third party.  In paying any unpaid

bills of  the CONTRACTOR, any payment so made by the OWNER shall

be  considered as a payment made under the CONTRACT DOCUMENTS by

the  OWNER to the CONTRACTOR and the OWNER shall not be liable to

the  CONTRACTOR for any such payments made in good faith.

19.7 If the OWNER fails to make payment thirty (30) days after

approval by the ENGINEER, in addition to other remedies available

to the CONTRACTOR, there shall be added to each such payment

interest at the maximum legal rate commencing on the first day

after said payment is due and continuing until the payment is

received by the CONTRACTOR.

20. ACCEPTANCE OF FINAL PAYMENT AS RELEASE

20.1 The acceptance by the CONTRACTOR of final payment shall be  and

shall operate as a release to the OWNER of all claims and all

liability to the CONTRACTOR other than claims in stated amounts

as may be specifically excepted by the CONTRACTOR for all things

done or furnished in connection with this WORK and for every act

and neglect of the OWNER and others relating to or arising out of

this WORK.  Any payment, however, final or otherwise, shall not

release the CONTRACTOR or his sureties from any obligations under

the CONTRACT DOCUMENTS or the Performance BOND and Payment BONDS.

21. INSURANCE

21.1 The CONTRACTOR shall purchase and maintain such insurance as

will protect him from claims set forth below which may arise out

of or result from the CONTRACTOR'S execution of the WORK, whether

such execution be by himself or by any SUBCONTRACTOR or by anyone

directly or indirectly employed by any of them, or by anyone for

whose acts any of them may be liable:

21.1.1 Claims under workmen's compensation disability  benefit

and other similar employee benefit acts;

21.1.2 Claims for damages because of bodily injury,  occupational

sickness or disease, or death of his employees;

21.1.3 Claim for damages because of bodily injury,  sickness or

disease, or death of any person other than his  employees;

21.1.4 Claims for damages insured by usual personal  injury

liability coverage which are sustained (1) by any person  as

a result of an offense directly or indirectly related to the

employment of such person by the CONTRACTOR, or (2) by any

other  person, and

21.1.5 Claims for damages because of injury to or  destruction of

tangible property, including loss of use resulting

therefrom.

21.2 Certificates of Insurance acceptable to the OWNER shall be  filed

with the OWNER prior to commencement of the WORK.  These

Certificates shall contain a provision that coverages afforded

under the policies will not be cancelled unless at least fifteen

(15) days prior WRITTEN NOTICE has been given to the OWNER.

21.3 The CONTRACTOR shall procure and maintain, at his own  expense,

during the the CONTRACT TIME, liability insurance as  hereinafter

specified:

21.3.1 CONTRACTOR'S General Public Liability and Property  Damage

Insurance including vehicle coverage issued to the

CONTRACTOR and protecting him from all claims for destruction

of  or damage to property, arising out of or in connection

with any  operations under the CONTRACT DOCUMENTS whether

such operations  be by himself or by any SUBCONTRACTOR under

him or anyone  directly or indirectly employed by the

CONTRACTOR or by a  SUBCONTRACTOR under him.  Insurance shall

be written with a limit  of liability of not less than

$500,000 for all damages arising  out of bodily injury

including death, at any time resulting  therefrom, sustained

by any one person in any one accident, and a  limit of

liability of not less than $500,000 aggregate for any  such

damages sustained by two or more persons in any one

accident.  Insurance shall be written with a limit of

liability  of not less than $200,000 for all property damage

sustained by  any one person in any one accident:  and a

limit of liability of  not less than $200,000 aggregate for

any such damage sustained by  two or more persons in any one

accident.

21.3.2 The CONTRACTOR shall acquire and maintain, if  applicable,

Fire and Extended Coverage insurance upon the PROJECT  to the

full insurable value thereof for the benefit of the OWNER,

the CONTRACTOR, and SUBCONTRACTORS as their interest may

appear.   This provision shall in no way release the

CONTRACTOR or  CONTRACTOR'S surety from obligations under the

CONTRACT DOCUMENTS  to fully complete the PROJECT.

21.4 The CONTRACTOR shall procure and maintain, at his own  expense

during the CONTRACT TIME, in accordance with the  provisions of

the laws of the state in which the work is  performed, Workmen's

Compensation Insurance including  occupational disease provisions,

for all of his employees at the  site of the PROJECT and in case

any work is sublet, the  CONTRACTOR shall require such

SUBCONTRACTOR similarly to provide  Workmen's Compensation

Insurance, including occupational disease  provisions for all of

the latter's employees unless such  employees are covered by the

protection afforded by the  CONTRACTOR.  In case any class of

employees engaged in hazardous  work under this contract at the

site of the PROJECT is not  protected under Workmen's Compensation

statute, the CONTRACTOR  shall provide, and shall cause each

SUBCONTRACTOR to provide,  adequate and suitable insurance for the

protection of his  employees not otherwise protected.

21.5 The CONTRACTOR shall secure, if appliable, "All Risk" type

Builder's Risk Insurance for WORK to be performed.  Unless

specifically authorized by the OWNER, the amount of such

insurance shall not be less than the CONTRACT PRICE totaled in

the BID.  The policy shall cover not less than the losses due to

fire, explosion, hail, lightning, vandalism, malicious mischief,

wind, collapse, riot, aircraft, and smoke during the CONTRACT

TIME, and until the WORK is accepted by the OWNER.  The policy

shall name the insured the CONTRACTOR, the ENGINEER, and the

OWNER.

22. CONTRACT SECURITY

22.1 The CONTRACTOR shall within ten (10) days after the receipt  of

the NOTICE OF AWARD furnish the OWNER with a Performance Bond  and

a Payment Bond in penal sums equal to the amount of the  CONTRACT

PRICE conditioned upon the performance by the CONTRACTOR  of all

undertakings, covenants, terms, conditions, and agreements  of the

CONTRACT DOCUMENTS, and upon the prompt payment by the  CONTRACTOR

to all persons supplying labor and materials in the  prosecution

of the WORK provided by the CONTRACT DOCUMENTS.  Such  BONDS shall

be executed by the CONTRACTOR and a corporate bonding  company

licensed to transact such business in the state in which  the WORK

is to be performed and named on the current list of  "Surety

Companies Acceptable on Federal Bonds" as published in  the

Treasury Department Circular Number 570.  The expense of  these

BONDS shall be borne by the CONTRACTOR.  If at any time a  surety

on any such BOND is declared a bankrupt or loses its right  to do

business in the state in which the WORK is to be performed  or is

removed from the list of Surety Companies accepted on  Federal

BONDS, CONTRACTOR shall within ten (10) days after notice  from

the OWNER to do so, substitute an acceptable BOND (or BONDS)  in

such form and sum and signed by such other surety or sureties  as

may be satisfactory to the OWNER.  The premiums on such BOND

shall be paid by the CONTRACTOR.  No further payments shall be

deemed due nor shall be made until the new surety or sureties

shall have furnished an acceptable BOND to the OWNER.

23. ASSIGNMENTS

23.1 Neither the CONTRACTOR nor the OWNER shall sell, transfer,

assign or otherwise dispose of the Contract or any portion

thereof, or of his right, title or interest therein, or his

obligations thereunder, without written consent of the other

party.

24. INDEMNIFICATION

24.1 The CONTRACTOR will indemnify and hold harmless the OWNER  and

the ENGINEER and their agents and employees from and against  all

claims, damages, losses and expenses including attorney's  fees

arising out of or resulting from the performance of the  WORK,

provided that any such claims, damage loss or expense is

attributable to bodily injury, sickness, disease or death, or to

injury to or destruction of tangible property, including the loss

of use resulting therefrom; and is caused in whole or in part by

any negligent or willful act or omission of the CONTRACTOR, and

SUBCONTRACTOR, anyone directly or indirectly employed by any of

them or anyone for whose acts any of them may be liable.

24.2 In any and all claims against the OWNER or the ENGINEER, or  any

of their agents or employees, by any employee of the  CONTRACTOR,

any SUBCONTRACTOR, anyone directly or indirectly  employed by any

of them, or anyone for whose acts any of them may  be liable, the

indemnification obligation shall not be limited in  any way by any

limitation on the amount or type of damages,  compensation or

benefits payable by or for the CONTRACTOR or any  SUBCONTRACTOR

under workmen's compensation acts, disability  benefit acts or

other employee benefits acts.

24.3 The obligation of the CONTRACTOR under this paragraph shall  not

extend to the liability of the ENGINEER, his agents or  employees

arising out of the preparation or approval of maps,  DRAWINGS,

opinions, reports, surveys, CHANGE ORDERS, designs or

SPECIFICATIONS.

25. SEPARATE CONTRACTS

25.1 The OWNER reserves the right to let other contracts in

connection with this PROJECT.  The CONTRACTOR shall afford other

CONTRACTORS reasonable opportunity for the introduction and

storage of their materials and the execution of their WORK, and

shall properly connect and coordinate his WORK with theirs.  If

the proper execution or results of any part of the CONTRACTOR'S

WORK depends upon the WORK of any other CONTRACTOR, the

CONTRACTOR shall inspect and promptly report to the ENGINEER any

defects in such WORK that render it unsuitable for such proper

execution and results.

25.2 The OWNER may perform additional WORK related to the PROJECT  by

himself, or he may let other contracts containing provisions

similar to these.  The CONTRACTOR will afford the other

CONTRACTORS who are parties to such Contracts (or the OWNER, if

he is performing the additional WORK himself), reasonable

opportunity for the introduction and storage or materials and

equipment and the execution of WORK, and shall properly connect

and coordinate his WORK with theirs.

25.3 If the performance of additional WORK by other CONTRACTORS  or

the OWNER is not noted in the CONTRACT DOCUMENTS prior to the

execution of the CONTRACT, written notice thereof shall be given

to the CONTRACTOR prior to starting any such additional WORK.  If

the CONTRACTOR believes that the performance of such additional

WORK by the OWNER or others involves him in additional expense or

entitles him to an extension of the CONTRACT TIME, he may make a

claim therefore as provided in Sections 14 and 15.

26. SUBCONTRACTING

26.1 The CONTRACTOR may utilize the services of specialty

SUBCONTRACTORS on those parts of the WORK which, under normal

contracting practices, are performed by specialty SUBCONTRACTORS.

26.2 The CONTRACTOR shall not award WORK to SUBCONTRACTOR(s), in

excess of fifty (50%) percent of the CONTRACT PRICE, without

prior written approval of the OWNER.

26.3 The CONTRACTOR shall be fully responsible to the OWNER for  the

acts and omissions of his SUBCONTRACTORS, and of persons  either

directly or indirectly employed by them, as he is for the  acts

and omissions of persons directly employed by him.

26.4 The CONTRACTOR shall cause appropriate provisions to be  inserted

in all subcontracts relative to the WORK to bind  SUBCONTRACTORS

to the CONTRACTOR by the terms of the CONTRACT  DOCUMENTS insofar

as applicable to the WORK of SUBCONTRACTORS and  to give the

CONTRACTOR the same power or regards terminating any  subcontract

that the OWNER may exercise over the CONTRACTOR under  any

provision of the CONTRACT DOCUMENTS.

26.5 Nothing contained in this CONTRACT shall create any  contractural

relation between any SUBCONTRACTOR and the OWNER.

27. ENGINEER'S AUTHORITY

27.1 The ENGINEER shall act as the OWNER'S representative during  the

construction period.  He shall decide questions which may  arise

as to quality and acceptability of materials furnished and  WORK

performed.  He shall interpret the intent of the CONTRACT

DOCUMENTS in a fair and unbiased manner.  The ENGINEER will make

visits to the site and determine if the WORK is proceeding in

accordance with the CONTRACT DOCUMENTS.

27.2 The CONTRACTOR will be held strictly to the intent of the

CONTRACT DOCUMENTS in regard to the quality of materials,

workmenship and execution of the WORK.  Inspections may be made

at the factory or fabrication plant of the source of material

supply.

27.3 The ENGINEER will not be responsible for the construction  means,

control, techniques, sequences, procedures, or  construction

safety.

27.4 The ENGINEER shall promptly make the decisions relative to

interpretation of the CONTRACT DOCUMENTS.

28. LAND AND RIGHTS-OF-WAY

28.1 Prior to issuance of NOTICE TO PROCEED, the OWNER shall  obtain

all land and rights-of-way necessary for carrying out and  for the

completion of the WORK to be performed pursuant to the  CONTRACT

DOCUMENTS, unless otherwise mutually agreed.

28.2 The OWNER shall provide to the CONTRACTOR information which

delineates and describes the lands owned and rights-of-way

acquired.

28.3 The CONTRACTOR shall provide at his own expense and without

liability to the OWNER any additional land and access thereto

that the CONTRACTOR may desire for temporary construction

facilities, or for storage of materials.

29. GUARANTY

29.1 The CONTRACTOR shall guarantee all materials and equipment

furnished and WORK performed for a period of one (1) year from

the date of SUBSTANTIAL COMPLETION.  The CONTRACTOR warrants and

guarantees for a period of one (1) year from the date of

SUBSTANTIAL COMPLETION of the system that the completed system if

free from all defects due to faulty materials or workmanship and

the CONTRACTOR shall promptly make such corrections as may be

necessary by reason of such defects including the repairs of any

damage to other parts of the system resulting from such defects.

The OWNER will give notice of observed defects with reasonable

promptness.  In the event that the CONTRACTOR should fail to make

such repairs, adjustments, or other WORK that may be made

necessary by such defects, the OWNER may do so and charge the

CONTRACTOR the cost thereby incurred.  The Performance BOND shall

remain in full force and effect through the guarantee period.

30. ARBITRATION

30.1 All claims, disputes and other matters in question arising  out

of, or relating to, the CONTRACT DOCUMENTS or the breach  thereof,

except for claims which have been waived by the making  and

acceptance of final payment as provided by Section 20 shall  be

decided by arbitration in accordance with the Construction

Industry Arbitration Rules of the American Arbitration

Association.  This agreement to arbitrate shall be specifically

enforceable under the prevailing arbitration law.  The award

rendered by the arbitrators shall be final, and judgement may be

entered upon it in any court having jurisdiction thereof.

30.2 Notice of the demand for arbitration shall be filed in  writing

with the other party to the CONTRACT DOCUMENTS and with  the

American Arbitration Association, and a copy shall be filed  with

the ENGINEER.  Demand for arbitration shall in no event be  made

on any claim, dispute or other matter in question which  would be

barred by the applicable statue of limitations.

30.3 The CONTRACTOR will carry on the WORK and maintain the  progress

schedule during any arbitration proceedings, unless  otherwise

mutually agreed in writing.

31. TAXES

31.1 The CONTRACTOR will pay all sales consumer use and other  similar

taxes required by the law of the place where the WORK is

performed.

<BSection 360.APPENDIX B  Access To Records -- Audit (Existing Consulting

Engineering Agreement) (Applicable To Consulting Engineering Agreements

Entered Into Between June 30, 1975 and July 1, 1976)>>

1.  Access clause.  After June 30, 1975, a construction grant  for

Steps 1, 2 or 3 will not be awarded unless an acceptable  records

and access clause is included in the consulting  engineering

subagreement.  The clause contained in Appendix III  shall be used

after July 1, 1976.

2.  Agency exercise of right of access to records.

a.  For the purpose of determining where the Agency shall

exercise its right of access, engineers' project-related

records  have been divided into three categories:

(1) Category A.  Records pertaining directly to the

professional, technical and other services performed,

excluding  any type of financial records of the

consulting engineer.

(2) Category B.  Financial records of the consulting

engineer pertaining to the direct costs of professional,

technical and other services performed, excluding

financial  records pertaining to profit and overhead or

other indirect  costs.

(3) Category C.  Financial records of the consulting

engineer excluding from Category B.

b.  In all cases, the Agency will exercise its right of  access

to Category A records.  Also, where there is an indication

that fraud, gross abuse, or corrupt practices may be

involved,  the Agency will exercise its right of access to

records in all  categories.  Otherwise, access to consulting

engineers' financial  records (Categories B and C) will

depend principally upon the  method(s) of compensation

stipulated in the agreement:

(1) Agreements based upon a percentage of construction

cost.  Category B and C records will not be audited.

However,  terms of the agreement including the total

amount of compensation  will be evaluated for fairness

and reasonableness and consistency  with historical and

advisory guidelines in general use and  acceptable

locally or other analyses or data relied upon or

utilized by the contracting parties in negotiation of

the  agreement.  Such evaluation shall also consider

comparable  contracts for which Agency grants have been

awarded.

(2) Agreements based upon salary cost times a  multiplier

including profit.  Category B records will be audited.

However, terms of the agreement, including the total

amount of  compensation and the multiplier, will be

evaluated for fairness  and reasonableness and

consistency with historical and advisory  guidelines in

general use and acceptable locally or other  analyses or

data relied upon or utilized by the contracting  parties

in negotiation of the agreement.  Such evaluation shall

also consider comparable contracts for which Agency

grants have  been awarded.  Items of overhead or other

indirect costs will  only be audited to the extent

necessary to assure that types of  costs found both in

overhead and reimbursable direct costs, if  any, are

properly charged.

(3) Per diem agreements.  Category B records will be

audited. Category C records will not be audited.  Audit

will be  performed to the extent necessary to determine

that hours claimed  and classes of personnel used were

properly supported.  The per  diem rates will be

evaluated in accordance with appropriate  portions of

paragraphs 2.b(1) and (2) of this appendix.

(4) Cost plus a fixed fee (profit).  All direct costs  and

overhead and other indirect costs claimed will be

audited to  determine that they are reasonable,

allowable, and properly  supported by the consulting

engineer's records.  The amount of  fixed fee will not

be questioned unless the total compensation  appears

unreasonable when evaluated in accordance with

paragraphs  2.b(1) and (2) of this appendix.

(5) Fixed price lump sum contracts.  Category B and C

records will not be audited.  The contract amount will

not be  questioned unless the total compensation appears

unreasonable  when evaluated in accordance with

appropriate portions of  paragraphs A.2.b.(1) and (2) of

this appendix.

c.  Under agreements covering both grant-eligible and  ineligible

work, access to records will be exercised to the  extent

necessary to allocate contract work or costs between work

grant-eligible for construction grant assistance and work or

costs which are ineligible.

d.  Under agreements utilizing two or more methods of

compensation, each part of the agreement will be separately

audited in accordance with the appropriate subparagraph of

paragraph (b)(2) of this section.

e.  Any audited firm and the grantee will be afforded

opportunity for an audit exit conference and an opportunity

to  receive and comment upon the pertinent portions of each

draft  audit report.  The final audit report will include the

written  comments, if any, of the audited parties in addition

to those of  the appropriate state agency(ies).

<BSection 360.APPENDIX C  Required Provisions -- Consulting Engineering

Agreements (Applicable To Consulting Engineering Agreements Entered Into

After July 1, 1976)>>

1.  General

(a) The grantee and the engineer agree that the following

provisions shall apply to the work to be performed under this

agreement and that such provisions shall supersede any

conflicting provisions of this agreement.

(b) This agreement is funded in part by a grant from the

Illinois Environmental Protection Agency.  Neither the State

of  Illinois nor the Illinois Environmental Protection Agency

(hereinafter Agency) is a party to this agreement.

2.  Responsibility of the Engineer

(a) The engineer shall be responsible for the professional

quality, technical accuracy, timely completion, and the

coordination of all designs, drawings, specifications,

reports,  and other services furnished by the engineer under

this  agreement.  The engineer shall, without additional

compensation,  correct or revise any errors or deficiencies

in his designs,  drawings, specifications, reports and other

services.

(b) The engineer shall perform such professional services  as may

be necessary to accomplish the work required to be  performed

under this agreement, in accordance with this agreement  and

applicable Agency requirements.

(c) Approval by the grantee or Agency of drawings, designs,

specifications, reports, and incidental engineering work or

materials furnished hereunder shall not in any way relieve

the  engineer of responsibility for the technical adequacy of

the  work.  Neither the grantee's nor Agency's review,

approval or  acceptance of, nor payment for, any of the

services shall be  construed to operate as a waiver of any

rights under this  agreement or of any cause of action

arising out of the  performance of this agreement, and the

engineer shall be and  remain liable in accordance with

applicable law for all damages  to the grantee or Agency

caused by the engineer's negligent  performance of any of the

services furnished under this  agreement.

(d) The rights and remedies of the grantee provided for  under

this agreement are in addition to any other rights and

remedies provided by law.

3.  Scope of work.  Except as may be otherwise specifically  limited

in this agreement, the services to be rendered by the  engineer

shall include all services required to complete the task  or step

in accordance with applicable Agency regulations.

4.  Changes.

(a) The grantee may, at any time, by written order, make  changes

within the general scope of this agreement in the  services

or work to be performed.  If such changes cause an increase

or decrease in the engineer's cost of, or time required for,

performance of any services under this agreement, whether or

not changed by any order, an equitable adjustment shall be

made and this agreement shall be modified in writing

accordingly.  Any claim of the engineer for adjustment under

this clause must be  asserted in writing within 30 days from

the date of receipt by  the engineer of the notification of

change unless the grantee  grants a further period of time

before the date of final payment  under this agreement.

(b) No services for which an additional compensation will  be

charged by the engineer shall be furnished without the

written  authorization of the grantee.

5.  Termination

(a) This agreement may be terminated in whole or in part in

writing by either party in the event of substantial failure

by  the other party to fulfill its obligations under this

agreement  through no fault of the terminating party;

Provided, That no such  termination may be effected unless

the other party is given (1)  not less than ten (10) days

written notice (delivered by  certified mail, return receipt

requested) of intent to terminate  and (2) and opportunity

for consultation with the terminating  party prior to

termination.

(b) This agreement may be terminated in whole or in part in

writing by the grantee for its convenience:  Provided, That

no  such termination may be effected unless the engineer is

given (1)  not less than ten (10) days written notice

(delivered by  certified mail, return receipt requested) of

intent to terminate  and (2) an opportunity for consultation

with the terminating  party prior to termination.

(c) If termination for default is effected by the grantee,  an

equitable adjustment in the price provided for in this

agreement shall be made, but (1) no amount shall be allowed

for  anticipated profit on unperformed services or other

work, and (2)  any payment due to the engineer at the time of

termination may be  adjusted to the extent of any additional

costs occasioned to the  grantee by reason of the engineer's

default.  If termination for  default is effected by the

engineer, or if termination for  convenience is effected by

the grantee, the equitable adjustment shall include a

reasonable profit for services or other work performed.  The

equitable adjustment for any termination shall provide for

payment to the engineer for  services rendered and expenses

incurred prior to the termination,  in addition to

termination settlement costs reasonably incurred  by the

engineer relating to commitments which had become firm  prior

to the termination.

(d) Upon receipt of a termination action pursuant to  paragraphs

(a) or (b) above, the engineer shall (1) promptly

discontinue all services affected (unless the notice directs

otherwise), and (2) deliver or otherwise make available to

the  grantee all data, drawings, specifications, reports,

estimates,  summaries, and such other information and

materials as may have  been accumulated by the engineer in

performing this agreement,  whether completed or in process.

(e) Upon termination pursuant to paragraphs (a) or (b)  above,

the grantee may take over the work and prosecute the same  to

completion by agreement with another party or otherwise.

(f) If, after termination for failure of the engineer to  fulfill

contractual obligations, it is determined that the  engineer

had not so failed, the termination shall be deemed to  have

been effected for the convenience of the grantee.  In such

event, adjustment of the price provided for in this agreement

shall be made as provided in paragraph (c) of this clause.

(g) The rights and remedies of the grantee and the engineer

provided in this clause are in addition to any other rights

and  remedies provided by law or under this agreement.

6.  Remedies.

(a) Except as may be otherwise provided in this agreement,  or as

the parties hereto may otherwise agree, all claims,

counterclaims, disputes and other matters in question between

the  grantee and the engineer arising out of or relating to

this  agreement or the breach thereof will be decided by

arbitration in  accordance with the Construction Industry

Arbitration Rules of  the American Arbitration Association

then obtaining, subject to  the limitations stated in

paragraphs (c) and (d) below.  This  agreement, and any other

agreement or consent to arbitrate  entered into in accordance

therewith as provided below, will be  specifically

enforceable under the prevailing law of any court  having

jurisdiction.

(b) Notice of demand for arbitration must be filed in  writing

with the other party to this Agreement, with the Agency  and

with the American Arbitration Association.  The demand must

be made within a reasonable time after the claim, dispute or

other matter in question has arisen.  In no event may the

demand  for arbitration be made after the time when

institution of legal  or equitable proceedings based on such

claim, dispute or other  matter in question would be barred

by the applicable statute of  limitations.

(c) All demands for arbitration and all answering  statements

thereto which include any monetary claim must contain  a

statement that the total sum or value in controversy as

alleged  by the party making such demand or answering

statement is not  more than $200,000 (exclusive of interest

and costs).  The  arbitrators will not have jurisdiction,

power or authority to  consider, or make findings (except in

denial of their own  jurisdiction) concerning any claim,

counterclaim, dispute or  other matter in question where the

amount in controversy thereof  if more than $200,000

(exclusive of interest and costs) or to  render a monetary

award in response thereto against any party  which totals

more than $200,000 (exclusive of interest and  costs).

(d) No arbitration arising out of, or relating to, this

agreement may include, by consolidation, joinder or in any

other  manner, any additional party not a party to this

agreement.

(e) By written consent signed by all the parties to this

agreement and containing a specific reference hereto, the

limitations and restrictions contained in paragraphs (c) and

(d)  above may be waived in whole or in part as to any claim,

counterclaim, dispute or other matter specifically described

in  such consent.  No consent to arbitration any other claim,

counterclaim, dispute or other matter in question which is

not  specifically described in such consent or in which the

sum or  value in controversy exceeds $200,000 (exclusive of

interest and  costs) or which is with any party not

specifically described  therein.

(f) The award rendered by the arbitrators will be final,  not

subject to appeal, and judgement may be entered upon it in

any court having jurisdiction thereof.

7.  Payment

(a) The engineer may submit payment requests.  Such  requests

shall be based upon the value of the work and services

performed by the engineer under this agreement, and shall be

prepared by the engineer and supplemented or accompanied by

such  supporting data as may be required by the grantee.

(b) Upon approval of such payment request by the grantee,

payment upon properly certified vouchers shall be made to the

engineer as soon as practicable of ninety percent of the

amount  as determined above:  Provided, however, that if the

grantee  determines that the work under this agreement or any

specified  task hereunder is substantially complete and that

the amount of  retained percentages is in excess of the

amount considered by him  to be adequate for the protection

of the grantee, he may at his  discretion release to the

engineer such excess amount.

(c) Upon satisfactory completion by the engineer of the  work

called for under the terms of this agreement, and upon

acceptance of such work by the grantee, the engineer will be

paid  the unpaid balance of any money due for such work,

including the  retained percentages relating to this portion

of the work.

(d) Upon satisfactory completion of the work performed

hereunder, and prior to final payment under this agreement

for  such work, or prior settlement upon termination of the

agreement,  and as a condition precedent thereto, the

engineer shall execute  and deliver to the grantee a release

of all claims against the  grantee arising under or by virtue

of this agreement, other than  such claims, if any, as may be

specifically exempted by the  engineer from the operation of

the release in stated amounts to  be set forth therein.

8.  Project Design.

(a) In the performance of this agreement, the engineer  shall, to

the extent practicable, provide for maximum use of

structures, machines, products, materials, construction

methods,  and equipment which are readily available through

competitive  procurement, or through standard or proven

production techniques,  methods and processes consistent with

paragraphs (C),  Competition, and (I) Specifications, of

General Condition 21,  General conditions for all

subagreements, hereof.

(b) The engineer shall not, in the performance of the work

called for by this agreement, produce a design or

specification  such as to require the use of structures,

machines, products,  materials, construction methods,

equipment, or processes which  are known by the engineer to

be available only from a sole  source, unless such use has

been adequately justified in writing  by the engineer as

necessary for the minimum needs of the  project.

(c) The engineer shall not, in the performance of the work

called for by this agreement, produce a design or

specification  which would be restrictive in violation of

General Condition  21(I)(1), Nonrestrictive specifications.

The aforementioned  General Condition requires that no

specification for bids or  statement of work may be written

in such a manner as to contain  proprietary, exclusionary or

discriminatory requirements other  than those based upon

performance, unless such requirements are  necessary to test

or demonstrate a specific thing, or to provide  for necessary

interchangeability of parts and equipment, or at  least two

brands names or trade of comparable quality and utility  are

listed and are followed by the words "or equal".

(d) The engineer shall report to the grantee any  sole-source or

restrictive design or specification giving the  reason or

reasons why it is considered necessary to restrict the

design or specification.

9.  Audit; access to records.

(a) The engineer shall maintain books, records, documents  and

other evidence directly pertinent to performance on Agency

grant work under this agreement in accordance with accepted

professional practice, appropriate accounting procedures and

practices, and General Conditions 3, Access, and 4, Audit and

Records, hereof.  The engineer shall also maintain the

financial  information and data used by the engineer in the

preparation or  support of the cost submission required

pursuant to General  Condition 23(H)(2) for subagreements

over $100,000 and a copy of  the cost summary submitted to

the grantee.  The Agency or any of  its duly authorized

representatives shall have access to such  books, records,

documents and other evidence for the purpose of  inspection,

audit and copying.  The engineer will provide proper

facilities for such access and inspection.

(b) The engineer agrees to include paragraphs (a) through  (e) of

this clause in all his contracts and all tier subcontracts

directly related to project performance which are in excess

of  $10,000.

(c) Audits conducted pursuant to this provision shall be in

accordance with generally accepted auditing standards and

established procedures and guidelines for the reviewing or

audit  agency(ies).

(d) The engineer agrees to the disclosure of all  information and

reports resulting from access to records pursuant  to

paragraphs (a) and (b) above, to any of the agencies referred

to in paragraph (a) above.  Where the audit concerns the

engineer, the auditing agency will afford the engineer an

opportunity for an audit exit conference and an opportunity

to  comment on the pertinent portions of the draft audit

report.  The  final audit report will include the written

comments, if any, of  the audited parties.

(e) Records under paragraphs (a) and (b) above shall be

maintained and made available during performance on Agency

grant  work under this agreement and until three years from

date of  final Agency grant payment for the project.  In

addition, those  records which relate to any "dispute" appeal

under an Agency  grant agreement, or litigation, or the

settlement of claims  arising out of such performance, or

costs or items to which an  audit exception has been taken,

shall be maintained and made  available until three years

after the date of resolution of such  appeal, litigation,

claim or exception.

10. Price reduction for defective cost or pricing data.  (The

provisions of this clause are required by the Agency only if the

amount of this agreement exceeds $100,000.  The grantee may elect

to utilize this clause if the contract amount is $100,000 or

less.)

(a) If the Agency determines that any price, including  profit

negotiated in connection with this agreement or any cost

reimbursable under this agreement was increased by any

significant sums because the engineer or any subcontractor

furnished incomplete or inaccurate cost or pricing data or

data  not current as certified in his certification of

current cost or  pricing data, then such price or cost or

profit shall be reduced  accordingly and the agreement shall

be modified in writing to  reflect such reduction.

(b) Failure to agree on a reduction shall be subject to the

"Remedies" clause of this agreement.

(Note):  "Since the agreement is subject to reduction  under

this clause by reason of defective cost or pricing data

submitted in connection with certain subcontracts, the

engineer  may wish to include a clause in each such

subcontract requiring  the subcontractor to appropriately

indemnify the engineer.  It is  also expected that any

subcontractor subject to such  indemnification will generally

require substantially similar  indemnification for defective

cost or pricing data required to be  submitted by his lower

tier subcontractors.)

11. Subcontractors

(a) Any subcontractors and outside associates or  consultants

required by the engineer in connection with the  services

covered by this agreement will be limited to such

individuals or firms as were specifically identified and

agreed  to during negotiations, or as are specifically

approved by the  grantee during the performance of this

agreement.  Any  substitution in such subcontractors,

associates, or consultants  will be subject to the prior

approval of the grantee.

(b) Except as otherwise provided in this agreement, the  engineer

may not subcontract services in excess of thirty percent

(30%) of the contract price to subcontractors or consultants

without prior written approval of the grantee.

12. Equal employment opportunity. In accordance with the Agency

policy as expressed in General Condition 25, the engineer agrees

that he will not discriminate against any employee or applicant

for employment because of race, religion, color, sex, age or

national origin.

13. Covenant against contingent fees.  The engineer warrants  that no

person or selling agency has been employed or retained to  solicit

or secure this contract upon an agreement or  understanding for a

commission, percentage, brokerage, or  contingent fee, excepting

bonafide employees.  For breach or  violation of this warranty the

grantee shall have the right to  annul this agreement without

liability or in its discretion to  deduct from the contract price

or consideration or otherwise  recover, the full amount of such

commission, percentage,  brokerage, or contingent fee.

14. Gratuities

(a) The grantee may, by written notice to the engineer,

terminate the right of the engineer to proceed under this

agreement if it is found, after notice and hearing, by the

grantee  that gratuities (in the form of entertainment,

gifts, or  otherwise) were offered or given by the engineer,

or any agent or  representative of the engineer, to any

official or employee of  the grantee or of the Agency with a

view toward securing a  contract or securing favorable

treatment with respect to the  awarding or amending, or the

making of any determination with  respect to the performance

of this agreement:  Provided, That the  existence of the

facts upon which the grantee makes such findings  shall be in

issue and may be reviewed in proceedings pursuant to  Clause

6 (Remedies) of this agreement.

(b) In the event this agreement is terminated as provided  in

paragraph (a) hereof, the grantee shall be entitled (1) to

pursue the same remedies against the engineer as it could

pursue  in the event of a breach of the contract by the

engineer, and  (2) as a penalty in addition to any other

damages to which it may  be entitled by law, to exemplary

damages in an amount (as  determined by the grantee) which

shall be not less than three nor  more than ten times the

costs incurred by the engineer in  providing any such

gratuities to any such officer or employee.

(c) The rights and remedies of the grantee provided in this

clause shall not be exclusive and are in addition to any

rights  and remedies provided by law or under this agreement.

<BSection 360.APPENDIX D  Procedures for Determination of Indirect Costs and

Indirect Cost Rates>>

1.  Definition:

Indirect costs are those costs incurred for a common or

joint purpose but benefiting more than one cost objective,

and  not readily identifiable to the cost objectives

specifically  benefited.  The term indirect cost, as used

herein, applies to  costs of this type occurring in the

grantee department (or other  relevant organizational unit

responsible for project  performance), as well as those

central service support costs  incurred by other departments

in supplying goods, services, and  facilities to the grantee

department when such cost can be  assigned to the

departmental indirect cost pool as a result of an  approved

cost allocation plan.

2.  General:

(A) Indirect costs of the grantee shall be allowable in

accordance with an indirect cost agreement incorporated in

the  grant agreement.  Indirect cost rates and indirect costs

as  determined below shall be used in the grant agreement but

shall  be considered to be estimates; the final amount of

eligible  indirect costs will be based on audited actual

costs.

(B) Indirect cost rates are not retroactive and may not be

changed during the period of the grant agreement.

(C) No indirect costs are allowable for reimbursement  grants.

(D) The grantee must secure approval of the Agency of its

proposed indirect cost rate in advance of its acceptance of a

Step 3 grant.

3.  Grantees with Existing USEPA Construction Grants:

(A) If the grantee has a current grant from the U.S.

Environmental Protection Agency (USEPA) for construction of a

sewage treatment works, the most recently established

indirect  cost rate in that grant will be used by the Agency,

provided  that:

(1) the rate was approved by the lead federal agency;  and

(2) procedures established in Federal Management  Circulars

73-6 and 74-4 were followed in determining the rate;

and

(3) the indirect cost rate in the USEPA grant was

negotiated in accordance with the requirements of 40 CFR

30.715-2.

(B) If the grantee has a current grant from USEPA for the

construction of treatment works which shows a zero indirect

cost  rate or which specifies that there is not indirect cost

rate, it  is not eligible to establish an indirect cost rate

for a state  grant.

(C) If the grantee is claiming prior cost involving force

account work, the indirect cost associated with such work may

be  computed from an applicable USEPA construction grant made

to the  same grantee and in effect during the period of time

in which the  force account work was incurred.

(D) To establish an indirect cost rate under this section,  the

Agency will require:

(1) copies of all executed grants currently in effect

between the grantee and USEPA, certified by the clerk or

other  appropriate official of the grantee;

(2) a letter from an appropriate official of the  grantee,

authorizing representatives of the Agency to have access

to the federal audit which served as the basis of the

indirect  cost rate in the USEPA grants.

(E) If the grantee has more than one currently effective  USEPA

construction grant with differing indirect cost rates, the

Agency will determine which of the federally approved

indirect  cost rates is most appropriate for use on the state

grant  project.

4.  Grantee without Existing USEPA Construction Grants:

For grantees which do not have existing current USEPA

construction grants, either of the following procedures may be

used to establish an indirect cost rate:

(A) A negotiated lump sum for overhead may be established,  based

on the grantee's submission of evidence of estimated  charges

to be incurred.  The provisions of 40 CFR 30.715-2(b)  will

be used as guidance in establishing such a lump sum.  Lump

sum indirect costs negotiated under this provision may not

exceed  one percent of the total project cost.

(B) A negotiated indirect cost rate may be established, in  the

manner described in 40 CFR 30.715-2(a), in accordance with

either of the following procedures:

(1) For projects whose total estimated project cost is  less

than $10 million, the grantee shall follow the Agency's

criteria for use in determining eligibility of specific

items  used in establishing an indirect cost rate,

submit the completed  indirect cost rate determination

to the Agency with  substantiation, and provide a

certification from an appropriate  official of the

grantee that the information submitted is, to the  best

of its knowledge, true and accurate.  Under this

section,  total indirect costs may not exceed five

percent of the total  estimated project cost.

(2) For projects with a total project cost of more  than $10

million, the grantee may propose an indirect cost rate,

with substantiation and justification, to the Agency.

The Agency  will review the submitted information in

accordance with guidance  provided by Federal Management

Circulars 74-4 and 73-6 and  procedures described in 40

CFR 30-715-2(a).

5.  Disputes:

The grantee will be notified of Agency approval or  disapproval of

a proposed indirect cost rate.  If the Agency  disapproves the

proposed rate, its reasons for disapproval shall  be stated,

together with a more appropriate method of  determination.  If the

grantee does not accept the Agency's  determination of a more

appropriate method, it may contest it  pursuant to the provisions

of General Condition 9, Disputes, of  these general conditions.